FLOOD FIGHTING PLAN

OF

LAHORE DRAINAGE DIVISION LAHORE

FOR THE YEAR 2020

LAHORE IRRIGATION ZONE, LAHORE

LAHORE DRAINAGE CIRCLE,  LAHORE

LAHORE DRAINAGE DIVISION, LAHORE

IRRIGATION DEPARTMENT, LAHORE

INDEX PLAN

| Chapter No | Contents |  |  | Page No |  |
| --- | --- | --- | --- | --- | --- |
|  | PART - A |  |  |  |  |
| 1 | Salient Features of the concerned Division |  |  |  |  |
|  | 1.1 | Location |  | 1 – 2 |  |
|  | 1.2 | General Description |  | 2 – 3 |  |
|  | 1.3 | Administrative Setup |  | 4 |  |
| 2 | Flood Protection and River Training Works |  |  |  |  |
|  | 2.1 | Design Parameters of Training Works |  | 5– 6 |  |
|  | 2.2 | Location Map |  | 7 |  |
| 3 | Brief History of Past Flood Events |  |  | 8 |  |
| 4 | Design Data, Historic peak flood data and previous five years flood data of Head Works / Barrages and or other control points |  |  |  |  |
|  | 4.1 | Flood Limits |  | 9 |  |
|  | 4.2 | Time Lags of Floods |  | 10 |  |
|  | 4.3 | Highest Floods |  | 10 |  |
|  | 4.4 | Peak Discharges |  | 11 |  |
| 5 | Flood Fighting Strategy |  |  | 12 – 13 |  |
| 6 | Flood Damages Restoration Works |  |  | 14 |  |
| 7 | Flood Fighting / Watching Arrangements |  |  |  |  |
|  | 7.1 | Pre-Flood Arrangement |  | 15 – 16 |  |
|  | 7.2 | Watching Establishment |  | 17 |  |
|  | 7.3 | Arrangement at Sensitive sites |  | 18 |  |
|  | 7.4 | Watching material |  | 18 – 21 |  |
| Chapter No | Contents |  |  | Page No |  |
|  | 7.5 | Arrangement for Sounding & Probing |  | 22 |  |
|  | 7.6 | Lighting Arrangement |  | 22 |  |
|  | 7.7 | Ration Arrangement |  | 22 |  |
|  | 7.8 | P.O.L Arrangement for Vehicles |  | 22 |  |
|  | 7.9 | Transportation |  | 22 |  |
|  | 7.10 | Law and order |  | 22 |  |
|  | 7.11 | Medical Arrangement for Labour |  | 23 |  |
|  | 7.12 | Liaison with other Departments |  | 23 |  |
|  | 7.13 | Role of the Army |  | 23 |  |
|  | 7.14 | Duties of Telephone Attendant |  | 23 |  |
|  | 7.15 | Wireless Arrangement |  | 23 |  |
| 8 | Detail of Encroachment |  |  | 24 – 32 |  |
| 9 | Duty Roster / Flood Fighting Program |  |  | 33 – 34 |  |
| 10 | Emergency Telephone Nos |  |  | 35 – 37 |  |
| 11 | Standard Operating Procedure (SOP) for Breaching Sections |  |  |  |  |
|  | 11.1 | History of the breaching section |  | 38 |  |
|  | 11.2 | Location, Design, Quantity and Variety of the explosive required for detonation. |  | 39 |  |
|  | 11.3 | Arrangement of explosives and security of explosive stores |  | 39 |  |
|  | 11.4 | List of security staff alongwith detail of their training etc |  | 39 |  |
|  | 11.5 | Detail of mechanical means as a standby arrangements in case of detonation failure |  | 40 |  |
|  | 11.6 | Duty Roster in case of critical situation |  | 40 |  |
|  | 11.7 | Breaching Committee with their action plan |  | 40 |  |
| Chapter No | Contents |  |  | Page No |  |
|  | 11.8 | List of the villages likely to be inundated in case of breach |  | 41 – 45 |  |
|  | 11.9 | Announcement and detail of evacuation arrangements |  | 45 |  |
|  | 11.10 | Details of coordination with Civil / Army Authorities |  | 45 |  |
|  | 11.11 | Parallel communication arrangements |  | 45 |  |
|  | 11.12 | Index Plan |  | 46 |  |
|  | PART - B |  |  |  |  |
| 12 | Vulnerable sites on Flood Bunds / Structures |  |  |  |  |
|  | 12.1 | Apprehended breaches in Flood Bunds / Structures |  | 47 |  |
|  | 12.2 Operation of Breaching Section |  |  | 47 |  |
|  | 12.3 Breaches Due To Rise Of Flood Water, Deterioration Of Flood Bunds. |  |  | 47 |  |
| 13 | Emergency Contingency Plan for vulnerable site listed above. Emergency Contingency Plan must include |  |  |  |  |
|  | SITE NO.1 R.D 9+000 to 15+000 SHAHDARA FLOOD PROTECTION BUND |  |  |  |  |
|  | 13.1 | Plan showing route of Flood Water coming out of the breach supported with levels. |  | 48 |  |
|  | 13.2 | Detail of villages / abadies likely to be affected and this should also be shown on the plan. |  | 48 |  |
|  | 13.3 | Strategy and action taken be explained in detail. |  | 49 |  |
|  |  | 13.3.1 | Arrangements | 49 |
|  |  | 13.3.2 | Establishment of Flood Fighting Camps | 49 |
|  |  | 13.3.3 | Duties of Officers / Officials and their camp sites | 50 |
|  |  | 13.3.4 | Departmental Machinery availability | 50 |
|  |  | 13.3.5 | Machinery available from Private Source | 50 |
|  |  | 13.3.6 | Flood Fighting Material required | 51 |
|  |  | 13.3.7 | Flood Fighting Material available | 52 |
| 13.4 | Detail of other infrastructure like electric, Sui Gas, Telephone installations, road network, other buildings, canal and drainage network. |  |  | 53 |
| Chapter No | Contents |  |  | Page No |  |
|  | SITE NO.2 R.D 16+000 to 32+000 SHARKPUR FLOOD PROTECTION BUND |  |  |  |  |
|  | 13.1 | Plan showing route of Flood Water coming out of the breach supported with levels. |  | 54 |  |
|  | 13.2 | Detail of villages / abadies likely to be affected and this should also be shown on the plan. |  | 54 |  |
|  | 13.3 | Strategy and action taken be explained in detail. |  | 55 |  |
|  |  | 13.3.1 | Arrangements | 55 |
|  |  | 13.3.2 | Establishment of Flood Fighting Camps | 55 |
|  |  | 13.3.3 | Duties of Officers / Officials and their camp sites | 56 |
|  |  | 13.3.4 | Departmental Machinery availability | 56 |
|  |  | 13.3.5 | Machinery available from Private Source | 56 |
|  |  | 13.3.6 | Flood Fighting Material required | 57 |
|  |  | 13.3.7 | Flood Fighting Material available | 57 – 58 |
| 13.4 | Detail of other infrastructure like electric, Sui Gas, Telephone installations, road network, other buildings, canal and drainage network. |  |  | 58 |
| 14 | Action Plan |  |  |  |
| 14.1 | Re-shuffling / recouping plan of reserve stock of stone departmentally |  |  | 59 |
| 14.2 | Detail of inlet and outlet crossing along with closing methodology. |  |  | 59 |
| 14.3 | Deployment of machinery (Medium to high flood) |  |  | 59 |
| 14.4 | Deployment of machinery (High to very high) |  |  | 60 |
| 14.5 | Deployment of machinery (High to exceptionally high flood) |  |  | 60 |
| 14.6 | Police deployment plan. |  |  | 61 |
| 14.7 | Detail of synthetic bags with capacity of 500 Kg and 1000 Kg. |  |  | 62 |
| 14.8 | Detail of Polythene sheets of black colour to protect upstream slope against wave action and to control seepage through embankment. |  |  | 62 |
| 15 | Back up divisions (In case of breach) |  |  | 63 |

PART – B