Two Years Performance of the Government

(August 2018 - August 2020)

Office of the Chief Engineering Advisor & Chairman Federal Flood Commission, 6-Attaturk Avenue, G-5/1 Islamabad www.ffc.gov.pk

Two years Performance of the Government

(August 2018 to August 2020)

Contents

1.	Vision/ Mission of the Department for Water Sector	2

2.	Baseline of the Sector, ‘Where we were’	2

3.	Key Objectives behind the Vision	3

4.	Initiatives undertaken by the Department for Realization of the Vision	3

4.1.	Annual Report 2019 of O/o CEA & CFFC	3

4.2.	Normal Emergent Flood Programme	4

4.3.	National Flood Protection Plan (NFPP-IV)	4

4.4.	Flood Protection Sector Project (FPSP-III)	4

4.5.	National Master Plan for Flood Telemetry	4

4.6.	Processing of PMD’s PC-1 for Radar network	5

4.7.	Reinforcement of Strong Stakeholders Coordination for Flood Management	5

4.8.	Water Sector Projects dealt by Civil Engineering Wing, Power Wing & Dam Safety Council of O/o CEA & CFFC	8

4.9.	National Report on SDG Indicator 6.5.1	5

4.10.	Report on SDG Indicator 6.5.2	5

4.11.	O/o CEA & CFFC as Secretariat of National Water Council	6

4.12.	Implementation Framework of National Water Policy	6

4.13.	Sino-Pakistan Smart Water Management Project Phase-I (SP-SWMP)	7

4.14.	Operationalization of NWP by demonstrating Urban Flood Management through Rainwater Harvesting and Downstream Flood Reduction in Islamabad Region	8

4.15.	Progress made so far towards NWP Implementation	9

4.14.1.	Construction of Water Storages/Dams	9

4.14.2.	Rainwater Harvesting	9

4.14.3.	Establishment of Groundwater Regulatory Authorities	10

4.14.4.	Water Use Efficiency and Conservation	10

4.14.5.	Lining of Distributaries & Minors	10

4.14.6.	Modernization of Irrigation and Drainage System	10

4.14.7.	Flood Protection	11

5.	Updates on Key Initiatives and Projects	12

6.	Info-Graphics of the Initiatives/Projects	12

7.	Photographs of the Initiatives	12

8.	Awareness and Outreach of the Initiatives	12

9.	Testimonials (Key Experts, Beneficiaries/Stakeholders and Media Feedback)	12

10.	Legislative, Policy Framework (Proposed/ Implemented)	14

Two years Performance of the Government

(August 2018 to August 2020)

# Vision/ Mission of the Department for Water Sector

The mission of office of Chief Engineering Advisor & Chairman Federal Flood Commission (O/o CEA & CFFC) is to provide technical and professional advice to the Ministry of Water Resources in the field of the irrigation, drainage, flood control, dams safety, hydro power generation and allied engineering matters, besides preparation and implementation of integrated national flood protection plans in the country, standardization of designs & specifications for flood protection works so as to ensure technically sound protection, monitoring for quality control of works, improvement in the flood forecasting and warning capabilities of concerned organizations, SOPs for reservoir operations and research in water resources & flood management.

# Baseline of the Sector, ‘Where we were’

The O/o CEA & CFFC had remained the principal arm of the erstwhile Ministry of Fuel, Power and Natural Resources, followed by Ministry of Water & Power and now the Ministry of Water Resources, after the bifurcation of Ministry of Water & Power in August 2017. In light of the increasing demand of water, flood protection facilities and electricity, ensuring technical and economic viability of the water sector projects is of immense importance. Being the apex technical organ of Ministry of Water Resources, O/o CEA & CFFC takes pride to provide expert advice on various intricate issues and is committed to render its valuable services and professional support to the Ministry and other concerned organizations as and when sought.

The office of CEA & CFFC has played a pivotal role in the formulation and approval of country’s first ever National Water Policy (NWP) approved from the CCI in 2018 besides signing of a landmark Pakistan Water Charter. The office of CEA & CFFC has remained the notified secretariat of National Water Council (NWC) from October 10, 2018 to February 26, 2020 to ensure inter-provincial and inter-departmental coordination for effective implementation of NWP guidelines.

FFC has played a key role in improving the National Flood Protection, Forecasting & Warning System in the country under the umbrella of three 10 yearly National Flood Protection Plans (NFPPs). In addition to conducting three seminal studies on environmental flows and sea-water intrusion – known as Kotri Barrage studies, O/o CEA & CFFC offered crucial input by way of conducting technical studies and research that went into drafting of IRSA Act and Water Apportionment Accord of 1991-92.

By means of being an ex-officio member of IRSA, and having pride to represent Pakistan in International Commission on Large Dams (ICOLD) and in International Commission on Irrigation & Drainage (ICID), the Chief Engineering Advisor for Ministry of Water Resources & Chairman FFC has a very strong coordinating role with Commissioner for Indus Water Treaty.

Up till 2018, Annual Reports issued by O/o CEA & CFFC focused on the sole subject of managing the floods experienced during monsoon season each year and hence were titled as “Annual Flood Reports”. Annual Report-2019 of O/o CEA & CFFC is first of its kind which gives detailed account of annual functions performed by the different technical wings besides Admin & Finance Wing. It includes all-inclusive account of annual performance of office of the Chief Engineering Advisor & Chairman Federal Flood Commission relating to the water resources development, flood, irrigation & drainage, dam, and hydropower projects dealt by the different wings during 2019.

# Key Objectives behind the Vision

With the objective of performing advisory role in various sectors of development at federal level, a Central Engineering Authority was established after creation of Pakistan in August 1947. Consequent upon the establishment of WAPDA in 1959, Government of Pakistan decided to substitute the authority with effect from 1st July 1959 with a compact engineering organization to be known as “Office of Chief Engineering Advisor”.

Prior to 1976, the Provincial Governments were mainly responsible for the planning and implementation of flood protection projects. Disastrous floods of 1973 & 1976 resulted in heavy losses to private and public property highlighted that existing flood protection facilities and planning at Provincial level were inadequate for effective flood management at country level and lacks integrated and holistic approach. The issue was discussed in the Inter-Provincial Conference held in January 1977 wherein it was decided by the Federal Government to create an organization at Federal level for Comprehensive, Integrated & Holistic Flood Management on country-wide basis by giving due consideration to upstream and downstream concerns of upper and lower riparian provinces. Accordingly, Federal Flood Commission (FFC) was established on 4th January 1977. It was also decided that Office of Chief Engineering Adviser (CEA) shall work as Secretariat of Federal Flood Commission. The institute was named as Office of Chief Engineering Adviser & Chairman Federal Flood Commission i.e. O/o CEA & CFFC.

Federal Flood Commission (FFC), an important technical arm of the O/o CEA & CFFC, spaces a coordination mechanism that would otherwise be absent in water sector policy making and project implementation. O/o CEA & CFFC through FFC has successfully served at national level in improving the Flood Forecasting and Warning System; ensured implementation of SOPs for regulation of Tarbela & Mangla reservoirs, execution of various flood protection sector projects on-ground based on river-reach wise feasibility studies; and of flood-related infrastructure damage restoration activities. A Dam Safety Council was also constituted under the office of Chairperson FFC in 1987 to take periodic technical inspections of the major dams and deal with the allied matters.

# Initiatives undertaken by the Department for Realization of the Vision

Realizing its mission, O/o CEA & CFFC had initiated/ carried out the following main functions/ projects/ activities during the last two years;

## Annual Report 2019 of O/o CEA & CFFC

First ever annual report of the organization namely ‘Annual Report 2019 of O/o CEA & CFFC’ was prepared by taking inputs of all technical and non-technical wings of O/o CEA&CFFC. The maiden report was approved by the CEA & CFFC on 31-03-2020. Because of the Covid-19 crisis, hard copies of the same could not be timely arranged and hence issued late i.e. on May 11, 2020. Earlier to this, annual report on the sole subject of floods experienced during monsoon season each year, flood fighting activities carried out by the Provinces and their overall management had been issued as ‘Annual Flood Reports of FFC’ like the ‘Annual Flood Report-2018 of FFC’ issued in March 2019.

## Normal Emergent Flood Programme

Under GOP funded Normal/ Emergent Flood Programme. Total 49 flood protection schemes were taken-up for implementation through provincial Irrigation Departments of four provinces, GB-PWD and Irrigation and Small Dams AJ&K.

## National Flood Protection Plan (NFPP-IV)

Umbrella PC-I of National Flood Protection Plan-IV (NFPP-IV) costing to Rs. 332.246billion was prepared and submitted to MoWR on 16th November 2018 for the approval of PD&SI Division. MoWR on 11th January 2019 requested PD&SI Division for consideration/approval of Umbrella PC-I which was discussed in Pre-CDWP meeting (dated: 4th April 2019) and on 10thJuly2019, PD&SI Division returned it back to MoWR stating that fiscal space was not available under PSDP. MoWR issued advice to FFC on 19th July 2019 to submit Umbrella PC-I with rationalized cost, as a practical way forward.

## Flood Protection Sector Project (FPSP-III)

Based on a number of joint meetings (dated:20thAugust 2019, 14th November 2019) with all stakeholders submitting their re-prioritized lists of sub-projects, FFC prepared both Concept Clearance Paper (CCP)and an Umbrella PC-I of Flood Protection sector Project (FPSP-III) at a rationalized cost of Rs 95.980 billion.

For fast track processing of the issue, CCP was submitted to PD&SI Division enroute MoWR on 6th December 2019 which was approved by CCC/CDWP on 3rd March 2020.  Side-by-side MoWR submitted a request to EAD on 12th May 2020 for approaching ADB/NDRMF for possible financing of the project based on ADB’s interest shown during its March 2020 Mission’s meetings in FFC/MoWR, dated March 4-5, 2020.

At present Umbrella PC-I stand submitted to PD&SI Division dated 16th June 2020 enroute MoWR for the approval of CDWP/ECNEC.

## National Master Plan for Flood Telemetry

On February 07, 2020, ADB through EAD expressed interest in meeting FFC and all stakeholders (Provincial Irrigation Departments, GB, AJ&K, WAPDA, PMD, MoCC, NDMA etc.) during its March 3-30, 2020 NDRMF Review Mission to Pakistan, to identify its future portfolio/investment plan for financing through ADB/NDRMF using NFPP-IV &Umbrella PC-I of FPSP-III as reference documents.

In a joint meeting of all related stakeholders (held on March 4-5, 2020) the need of National Master Plan for Flood Telemetry was unanimously agreed and WAPDA was entrusted the task of its formulation under the overall coordination of FFC.

On above Plan formulation so far, four (4) meetings have been held (dated: 10th Feb. 2020, 25th Feb. 2020, 4th-5th March 2020, 15th June 2020) and draft Inception Report is ready which WAPDA is circulating among all the stakeholders for comments/review. Up-to-date progress of work on Plan formulation was reviewed on July 29, 2020 with Secretary, MoWR in chair. WAPDA has indicated Master Plan submission by August 31, 2020.

## Processing of PMD’s PC-1 for Radar network

As a special case, in anticipation of early approval of FPSP-III by PD&SI Division, FFC technically scrutinized PMD’s four PC-Is (included in FPSP-III as sub-projects) on fast track basis.

## Reinforcement of Strong Stakeholders Coordination for Flood Management

For the purpose of proper coordination during Monsoon Season, FFC had organized a number of Pre and Post Monsoon Meetings, besides issuing executive advice to all concerned federal as well provincial stakeholders/ departments including PMD.

## National Report on SDG Indicator 6.5.1

The office of the CEA/CFFC was designated as the National Focal Point to report on Pakistan’s progress to UNEP on SDG Indicator 6.5.1, as degree of Integrated Water Resources Management (IWRM) Implementation. In the above context, one-day obligatory Consultative Workshop/ Stakeholders Conference on SDG 6.5.1 Indicator (IWRM) was successfully organized by this office in collaboration with Pakistan Water Partnership (PWP) on July 20, 2020 at Millennium Hotel Islamabad, PAFSOM Arena, Sector E-9, Main Margalla Road, Islamabad. As per Workshop proceedings, comprehensive National Report on SDG Indicator 6.5.1 for Pakistan has been prepared which indicates improved degree of implementation of Integrated Water Resources Management (IWRM) in Pakistan.

Based on inputs obtained from all related Federal and Provincial stakeholders/Departments during this exercise of 2020, National SDG 6.5.1 score of ‘56’ has been worked for Pakistan which is considerably greater than earlier national SDG 6.5.1 score of ‘50’ worked out in 2017 during the similar workshop held in Islamabad on 20th December 2017. National Report on SDG Indicator 6.5.1 (Integrated Water Resources Management) finalized by O/o CEA & CFFC for Pakistan was submitted to the concerned quarters on July 30, 2020.

## Report on SDG Indicator 6.5.2

On request of Ministry of Water Resources, template for SDG Indicator 6.5.2 related to transboundary cooperation on water issues in Pakistan was also filled-in and submitted to Ministry of Water Resources on June 05, 2020. Following indicator values for SDG 6.5.2 were worked out for the country;

Surface waters:

Percentage of surface area of transboundary basins of rivers and lakes covered by an operational arrangement = 44.4 %

Aquifers:

Percentage of surface area of transboundary aquifers covered by an operational arrangement = 0 %

Sustainable Development Goal Indicator 6.5.2:

Percentage of surface area of transboundary basins covered by an operational arrangement = 22.5 %

## O/o CEA & CFFC as Secretariat of National Water Council

The office of CEA & CFFC has played a pivotal and key role in the formulation and approval of country’s first ever National Water Policy (NWP) approved from the CCI in 2018 besides signing of a landmark Pakistan Water Charter. NWP provides comprehensive guidelines for water resources management and development as per international practices and will herald a new era for sustainable water resources management and development in Pakistan. NWP has 33 objectives and 6-7 national targets fixed for 2030. The NWP targets are briefly described below;

- Increase existing water storage capacity by 10 MAF by immediately starting construction of large dams including Diamer-Basha Dam Project with live storage of 6.4 MAF.

- Reduction of 33 percent in the 46 MAF river flows that are lost in conveyance, through accelerated programme of water course lining

- Increase of at least 30 percent in water use efficiency by producing “more crop per drop” through use of new technologies like drip and sprinkler irrigation and more realistic water pricing policy.

- Gradual replacement and refurbishing of decades old irrigation infrastructure

- Real-time monitoring of river flows by IRSA to be completed before the end 2021 so as to maintain transparent water accounting system and to check the increasing trend of unaccounted-for water in the Indus Basin River System.

- To develop a standardized and uniform mechanism for data collection of various parameters of water resources

- National Water Policy also recognizes the need to ensure that water sector receives at least 10 percent of Federal PSDP allocation in 2018-19, gradually increasing to 20 percent by 2030. Correspondingly the Provincial Governments may also increase their development expenditure for this sector.

In pursuance of para 29.5.1 of the approved NWP, National Water Council (NWC) headed by honorable Prime Minister was notified by Ministry of Water Resources on  June 14, 2018 for implementation of NWP. A Steering Committee was also notified on same day (June 14, 2018) to assist NWC through inter-provincial coordination, reviewing policy papers and monitoring reports before submission to NWC.

Secretary Ministry of Water Resources designated O/o CEA/CFFC as Secretariat of the National Water Council on October 10, 2018. The office of CEA & CFFC has remained the notified secretariat of National Water Council (NWC) from October 10, 2018 to 26th February 2020 to ensure inter-provincial and inter-departmental coordination for effective implementation of NWP guidelines.

## Implementation Framework of National Water Policy

Based on the NWP objectives, strategic priorities and national targets as well as the projects already initiated by the concerned Federal and Provincial organizations, O/o CEA & CFFC, through an in-house effort, has prepared an Implementation Framework (2018-2030) of NWP. It takes into account 163 No. of actionable areas (18 No. Immediate, 71 Short-term, 58 Medium-term measures and 16 Long-term interventions) required to be adopted by concerned organizations for prioritizing their subsequent projects and ensure accordingly their implementation to achieve NWP targets within the stipulated timeframe i.e. by 2030; each proposed action has been designed into following time frames:

- Immediate Actions: Mainly the ongoing projects likely to be completed within 1-2 years (preferably by end 2020)

- Short Term Actions: within next 2 years (completion preferable by 2022)

- Medium Term Actions: within next 3-5 years (completion preferable by 2025)

- Long Term Actions: within 10-years (completion preferable by 2030)

Draft Implementation Framework (2018-2030) of NWP has been submitted to Mo WR on July 01, 2020. Short term measures include feasibility studies for water programs, adoption of water conservation techniques/ need based irrigation approaches at farm level and nexus approach etc. besides promoting new national water saving campaign/ awareness programs and estimation of water demand for all sectors. Small dam’s construction for local and regional use, retrofitting of existing water infrastructure, rainwater harvesting, water quality monitoring, treatment of wastewater, and bioengineering measures to control urban floods etc. are added in Implementation Framework (2018-2030) of NWP as medium term interventions.

Long terms measures mainly include WAPDA’s Plan for implementation of water storage/dam projects under short term priority upto 2030, mid-term priority upto 2040 and long term priority upto 2050, as included in Implementation Framework of NWP. Timely implementation of these projects shall result into availability of 11.52 MAF live storage plus 5,535 MW Hydropower under Short Term Priority, 17.10 MAF live storage plus 4,840 MW Hydropower under Mid Term and 7.60 MAF live storage plus 2,345 MW Hydropower under Long Term priority with cumulative effect upto 2050 of the order of 36.22 MAF in line storage and 12,720 MW in hydropower.

## Sino-Pakistan Smart Water Management Project Phase-I (SP-SWMP)

Concept Proposal (CP) namely “Sino-Pakistan Smart Water Management Project” was developed by the Office of Chief Engineering Adviser/Chairman, Federal Flood Commission with the assistance of Hohai University, China.  The project proposal consists of the following three components:

- Develop a smart water management center to ensure resilience to floods hazards  and water shortage, hence ensure mitigation and adaptation to climate change impacts;

- Construct a joint hydrology-water resources research center toward advanced research facilities and skills improvement on water management; and

- Build a professional training center on water resources to support the capacity building for all institutions dealing with flood and drought management in Pakistan.

The project has been bifurcated into two phases.  Phase-I consists of Smart flood monitoring, prediction and capacity building; and Phase-II is about Smart water resources management and capacity building. The cost of the Phase-I is around Rs 3,456 million and it is likely to be funded by the China International Development Cooperation Agency (CIDCA). CCP was forwarded on September 23, 2019 to the Ministry of Planning, Development and Special Initiatives through Ministry of Water Resources for further processing/approval. CCP has been approved by CDWP on March 03, 2020. PC-I of the project is being finalized in the light of views/ comments received on the zero draft of PC-I/ Project Proposal.

## Operationalization of NWP by demonstrating Urban Flood Management through Rainwater Harvesting and Downstream Flood Reduction in Islamabad Region

Office of Chief Engineering Adviser/ Chairman, Federal Flood Commission and UN Habitat has jointly developed Concept Proposal (CP) titled “Operationalization of National Water Policy by Demonstrating Rainwater Harvesting in Islamabad Region and Downstream Flood Reduction”. The objective of the project is to implement rainwater harvesting as effective climate adaption strategy for: a) Urban Flood Water Management; b) Control Surface Runoffs and Storm Water onsite; and c) Mitigation of Urban Flood. In that context, Concept Clearance Paper (CCP) costing Rs 403.70 million was forwarded on December 2, 2019 to Ministry of Planning, Development & Special Initiatives through Ministry of Water Resources for further processing/approval. CCP was approved by CDWP on March 03, 2020. Based on CCP, a PC-II has been prepared by the UN-Habitat to O/o CEA/CFFC on 19.08.2020 which is being reviewed for further processing.

## Performance regarding Routine Functions of different Wings of O/o CEA & CFFC

  - Civil Engineering Wing of Office of CEA & CFFC technically reviewed 14 water sector projects during the last two years. Keeping in view the partial compliance received from the concerned executing agencies, some of these projects were reviewed twice/ thrice, based on which views/ comments were submitted time and again to Ministry of Water Resources. Detail of other activities performed since August 2018 by the Civil Engineering Wing of Office of CEA & CFFC is attached as Annexure-I.

  - Dams Safety Council technically examined 63 PC-Is and 13 PC-IIs of the dam projects during the last two years. Detail of activities performed during the last two years by the Dams Safety Council is attached as Annexure-II.

  - Detail of main functions performed by the Flood Management Wing/FFC during the last two years is attached as Annexure-III.

  - Power Wing deals with the hydropower projects and allied matters. Detail of main projects dealt by the Power Wing since August 2018 is attached as Annexure-III.

Administration and Accounts Wing of office of CEA & CFFC provides logistic support to all technical wings of office of CEA & CFFC. Main functions of Administration and Accounts Wing of office of CEA & CFFC relate to General Services management; Administrative coordination of trainings relating to the organization; Annual budgeting of office and development projects, utilization, control and audit; Maintenance of project accounts, processing of consultancy services bills, and internal inspection of accounts and financial monitoring of development projects. Keeping liaison with Ministry of Water Resources in accounting and administrative matters and performing its role in the Financial Management, Human Resource Management, Procurement Management, and Stocks & Inventory Management etc. also come under duties of Administration and Accounts Wing. Since August 2018, Administration and Accounts Wing accomplished following tasks:

- Appointment of two officers i.e. Engineering Adviser (Civil) (BPS-20) and Deputy Engineering Adviser (Power) (BPS-19) on the recommendation of the Federal Public Service Commission (FPSC).

- Training of two BPS-19 officers who successfully completed the Senior Management Course (SMC) for the promotion to BPS-20.

- Training of four BPS-18 officers who successfully completed the Mid-Career Management Course (MCMC) for the promotion to BPS-19.

- Clearance of the pending claims from Office of the AGPR, Islamabad.

- Clearance of the pension cases in respect of three retired employees.

- Enhancement of approximately 25.5% in the budget allocation i.e. from               Rs. 66.913 million (Financial Year 2018-19) to Rs. 84.000 million            (Financial Year 2019-20).

- Approval of the Supplementary Grant amounting to Rs. 38,479,000/- from the Economic Coordination Committee of the Cabinet, Government of Pakistan on June 19, 2019 and thereafter its effective utilization within the shortest available time during the financial year 2018-19.

- Conducted training of the representatives of the Provinces and Federal Line Agencies on the Project Monitoring and Evaluation System (PMES) in coordination with the Planning Commission, Ministry of Planning, Development and Reform, Government of Pakistan, Islamabad.

- One-step curtailment in the process of the release of the allocated funds to the Directorate General Irrigation & Small Dams, Muzaffarabad under the Normal/Emergent Flood Programme by changing the payment mechanism i.e. the issuance of cheque directly to the Accountant General Azad Jammu & Kashmir, Muzaffarabad.

- Carried out the financial monitoring of the flood protection schemes against the released funds under the Normal/Emergent Flood Programme.

- Completion of the all routine tasks/assignments without any pendency.

- In addition to above, financial monitoring of eight (08) schemes of Normal/Emergent Flood Programme was also carried out since August 2018.

## Progress made so far towards NWP Implementation

Based on the objectives and national targets given in NWP and subsequent investment plan, allocation for the water sector in Federal PSDP had increased up to Rs 61.616 billion (6.16%) in Financial Year 2018-19 and Rs 85.727 billion (9.01%) during Financial Year 2019-20. In current F.Y (2020-21) allocation of Rs. 182.96 billion for the water sector is 28.14% of total 650 billion budget of PSDP of current financial year which is considerably above target (of 20%) set by NWP for 2030. The provinces have also been requested to enhance their water sector allocation under their respective ADPs. The present progress, as reported by the concerned organizations towards the achievement of NWP targets, is given below;

### Construction of Water Storages/Dams

Work on two mega dams (Diamer Bhasha Dam with live storage capacity of 6.4 MAF and Mohmand Dam with live storage capacity of 0.67 MAF) has been started. In Punjab Province Ghabir Dam, Papin Dam Project and Cherah Dam Project are under construction in Islamabad region through federal PSDP.

### Rainwater Harvesting

In Sindh province, as of 2019, 28 small storage dams have been completed through federal funding whereas 7 more are in progress. Total storage capacity of the completed reservoirs is 166,743 acre-feet (i.e. 0.167 MAF), whereas, 85,191 acres area shall be benefitted. Under provincial ADP, 36 projects of construction of small storage dams / delay action dams, retention weirs and I.S.S.O  (Impervious sub surface outflow) barriers have also been completed and 12 are in progress under provincial ADP. The total storage capacity of the completed dams is 230,951 acre-feet (0.231 MAF) whereas 91,409 acres shall be benefitted.

In KP, 13 No. of small dams have been completed while 14 No. small dams are under various stages of execution. Reportedly work on two dam projects has also been started through financial assistance provided by the World Bank.

Consistent with NWP, Rainwater Harvesting is a relatively new and innovative concept being used in the country for water conservation for crops and livestock as well as groundwater recharge. Based on the countrywide data received so far 3,606 rainwater harvesting schemes in KP, 180 in Punjab and 60 schemes in Sindh have been completed.

### Establishment of Groundwater Regulatory Authorities

Governments of Punjab, Sindh and KP have initiated work on formulation of Groundwater Regulatory Act and subsequent enactment with the approval of their respective Provincial Assembly through establishment of Groundwater Regulatory Authorities.

### Water Use Efficiency and Conservation

PCRWR has undertaken following water conservation projects;

  - Irrigation advisory services provided to 21,000 farmers in 41 districts of Pakistan. The service is being up scaled to 100,000 farmers.

  - Scientific monitoring of trans-boundary groundwater aquifers along the Eastern Rivers” was being done. The study is expected to be completed by 2021.

  - In collaboration with IRSA, PCRWR is planning to install state-of-the-art telemetry system along the main canals and barrages in Pakistan. The system has been piloted on 4 main canals in the provinces.

### Lining of Distributaries & Minors

Federal Government is financing a program for ‘Lining of Distributaries & Minors in Sindh province costing Rs 13,828.322 million’. Under this project, 109 channels have to be lined, out of which, 55 have been completed whereas 32 are in progress. The total length of 860 miles/ 1384 km has to be completed and it is expected to save 950 cusecs of water. Under provincial ADP, about 52 schemes have been completed with cost of Rs. 22,085.010 million, covering the lining of about 631.588 miles /1016.41 km of main canals, distributaries and minors. The lining work on 37 numbers of schemes of total 567.539 miles/ 913 Km is in progress with cost of Rs. 37,179.904 million, which after completion, is expected to save 1,100 cusecs of precious water.

### Modernization of Irrigation and Drainage System

Through World Bank funding, PID Sindh has been implementing a ‘Water Sector Improvement Project’ which aims to modernize irrigation & drainage system in a systematic way and deal with floods & drainage issues so as to increase agricultural production, employment and income through irrigation of over 1.8 million ha in Sindh province. The total cost of project is Rs. 30,353 million, out of which World Bank Loan is Rs. 28,840 million and Rs. 1513 million is Sindh share. Overall progress is 85%.

PID KP has planned to expand/rehabilitate irrigation network in order to bring 300,000 acres additional area; increased ADP (from 7.4% to 11%).

Irrigation Department, Government of the Punjab has completed the rehabilitation/ remodeling & modernization works at Jinnah, Taunsa, Baloki, and Khanki Barrages whereas rehabilitation/ remodeling & modernization work was near completion at Sulemanki (99.96%) and in progress at Trimmu (91%) and Panjnad (52%). New Khanki Barrage has the enhanced capacity 11.0 lac cusecs as against old capacity of 8.5 lac cusecs. Capacity of Baloki Barrage has been increased from 2.25 lac cusecs to 3.8 lac cusecs.

Rehabilitation work at Trimmu (with capacity to be enhanced from 6.45 to 8.65 lac cusecs) is planned to be completed by June 2022. Rehabilitation work at Panjnad Barrage (with capacity enhancement from 7.00 to 8.65 lac cusecs) is likely to be completed by June 2022. In Sindh, rehabilitation and modernization of Guddu Barrage and its associated structures is under process. Rehabilitation of Sukkur Barrage is also ongoing.

Baran Dam Raising has been taken up by Irrigation Department, Government of KP which envisions raising the dam height from present 120 feet to 142.90 feet ( by 7 meters), thus increasing its storage capacity from 12,500 acre-feet to 100,000 acre-feet.

IRSA is working on development of real-time river-flow monitoring network initially on 7 key sites followed by the remaining 17 sites along the major rivers. Technical comments on the project proposal (i.e. PC I) were submitted by O/o CEA & CFFC to MoWR on April 17, 2020. Ministry of Water Resources, has advised IRSA to amend the PC I for execution by WAPDA as deposit work and financing under IRSA funds.

### Flood Protection

FFC has played a pivotal role in improving the National Flood Protection, Forecasting & Warning System in the country under the umbrella of three 10 yearly National Flood Protection Plans (NFPPs). NFPP-IV formulation began in the aftermath of devastating floods of 2010. It was formally approved by the CCI in May 2017, after a rigorous consultative process both at technical and political levels. NFPP-IV targeted to protect 2,479,555 hectares area from inundation by flood water, 779,250 hectares of lands from erosion besides reclamation of 154,180 hectares of eroded land.

As stated above, based on the NFPP-IV, Concept Clearance Paper (CCP) for FPSP-III based on NFPP-IV (Cost of Rs 95.980 Billion) was prepared and forwarded to Ministry of Water Resources for further processing on 6th December 2019. CDWP approved the CCP on March 03, 2020 based on which Umbrella PC-I drafted through in-house capacity has been submitted to Planning Commission on July 23, 2020 through MoWR for further processing for approval by CDWP/ECNEC. Under FPSP-III, PMD has proposed four projects indicating their requirement for installation/ replacement of Weather Radars and Automatic Weather Stations (AWS) as well as establishment of Flood Early Warning Centers.

Ministry of Climate Change project titled “Recharge Pakistan: Building Pakistan’s Resilience to Climate Change through Ecosystem Based Adaption for Integrated Flood Risk Management” is also included in 3rd Flood Protection Sector Project (FPSP-III) based on NFPP-IV. Concept Paper already stands approved by CDWP of Ministry of PD&SI on March 03, 2020. Four RAMSAR sites are included in this project for re-routing of flood water. PC-I of the project is under final stages of preparation.

As stated earlier, WAPDA is developing a country-wide National Flood Telemetry Master Plan comprising of details relating to provision of expansion and modernization of telemetry system in four (04) provinces, Gilgit-Baltistan and AJ&K. The Plan will cover the main river system, the secondary and tertiary rivers, all small streams/nullahs, hill torrents etc. having overall significance towards our precious water resources with regard to quantity, contribution and health of total surface water on efficient utilization. Once made and implemented on priority basis this will immensely support WAPDA’s real-time contribution in the issuance of most precise reservoir operation criteria by IRSA, real-time forecasting/now casting by PMD/FFD and effective country-wide management of floods by all concerned including the O/o CEA/CFFC.

# Update on Key Initiatives and Projects

Important updates regarding some of the above stated key initiatives and projects are given below;

  - Out of 49 flood protection projects proposed under Normal/ Emergent Flood Programme, 29 No. Flood protection schemes have been completed and 20 No. schemes are in progress which is likely to be completed by December 2020.

  - Umbrella PC-1 of FPSP-III of NFPP-IV is submitted to Mo PD & SI for approval of competent fora.

  - WAPDA has indicated Flood Telemetry’s National Plan submission by August 31, 2020. Preparation of PC-I for national telemetry network is under process by WAPDA.

  - PC-I/PC-II of the “Sino-Pakistan Smart Water Management Project” and “Rainwater harvesting Project” are being finalized in consultation with the stakeholder departments.

  - Annual Report 2019 of O/o CEA & CFFC has been uploaded on website of O/o CEA/CFFC i.e. ffc.gov.pk

  - National Water Policy, NFPP-IV Summary and draft Implementation Framework (2018-2030) of NWP are available on official website of O/o CEA/CFFC i.e. ffc.gov.pk

  - National Report on SDG Indicator 6.5.1 (Integrated Water Resources Management) finalized by O/o CEA & CFFC for Pakistan is also available in soft form on public website of O/o CEA/CFFC i.e. ffc.gov.pk.

# Info-Graphics of Initiatives

Info graphics related to some of key initiatives are shown in Annexure-V.

# Photographs of the Initiatives

Pictures of the key initiatives are attached in Annexure-VI.

# Awareness and Outreach of the Initiatives

Huge wastage of sweet water and excessive watering of crops is endemic with total disregard for water use efficiency and conservation in Pakistan. As there is lack of awareness amongst the general public about the impending threat of floods and water scarcity issues hence raising awareness among people is very important to conserve water being central to sustenance of all kinds of life. Realizing the need to raise awareness among masses and sensitize the concerned federal as well as provincial departments about emerging issues of flood and water sector, O/o CEA & CFFC, via its website ffc.gov.pk, ensures to make public respective policies and plans prepared to address them.

# Testimonials (Experts of Sector, Stakeholders and Media Feedback)

The Core Team of Professional Experts of O/o CEA & CFFC is as under;

- Engr. Ahmed Kamal, Chief Engineering Advisor & Chairman/ Federal Flood Commission

- Engr. Alamgir Khan, Member (Technical)

- Engr. Ather Hameed, Engineering Advisor (Civil) & Chief Engineer (DSC)

- Mr. Zahid Mahmood, Director General (Services & Financial Monitoring)

- Dr. Zia Ahmed, Engineering Advisor (Power)

- Engr. Ashok Kumar, Chief Engineer (Floods)

The list of stakeholder organizations regarding various water and flood sector projects/ initiatives is given as under;

- Planning Development & Special Initiatives Division, Islamabad

- Ministry of Water Resources, Islamabad

- Engineers Directorate GHQ, Rawalpindi

- Ministry of Climate Change, Islamabad.

- WAPDA, WAPDA House, Lahore.

- Provincial Irrigation Departments

- Indus River System Authority (IRSA), Islamabad.

- Pakistan Commissioner for Indus Waters (PCIW), Islamabad.

- National Disaster Management Authority (NDMA), Islamabad

- Pakistan Meteorological Department (PMD), Islamabad

- SUPARCO

- Provincial Agriculture Departments

- Provincial Public Health Engineering Departments

- Pakistan Agricultural Research Council (PARC), Islamabad

- Pakistan Engineering Council, Islamabad.

- Federal Water Management Cell, M/o National Food Security & Research, Islamabad.

- Global Change Impact Study Centre

- Secretary (Works), PWD, Govt. of Gilgit-Baltistan, Gilgit.

- Secretary (Irrigation & Small Dams), Govt. of AJ&K, Muzaffarabad

- District Administrations

Media feedbacks related to NWP & NFPP-IV may be seen at the following web addresses;

- https://www.thethirdpole.net/2018/05/08/opinion-pakistans-new-national-water-policy-is-historic/

- https://www.dawn.com/news/1568756

- https://www.technologytimes.pk/2020/07/15/ensuring-pakistans-water-security-a-case-for-large-dams/

- https://www.thenews.com.pk/print/686577-power-consumers-to-pay-interest-payments-thru-tariff-on-loans

- https://tribune.com.pk/story/1955431/pakistan-asked-turn-floods-opportunities

- https://www.dawn.com/news/1420605

- https://tribune.com.pk/story/1974757/ndrmf-fund-rs127-6m-project-islamic-relief-pakistan

- https://tribune.com.pk/story/2060416/ndrmf-gives-punjab-rs1259-million-flood-protection-projects

# Legislative, Policy Framework (Proposed/ Implemented)

As explained in serial No. 4.11 above, O/o CEA & CFFC, through an in-house effort, has prepared an Implementation Framework (2018-2030) of National Water Policy which includes 163 No. of action areas (18 No. Immediate, 71 Short-term, 58 Medium-term measures and 16 Long-term interventions) required to be adopted by concerned organizations for prioritizing their subsequent projects and ensure accordingly their implementation to achieve NWP targets within the stipulated timeframe i.e. by 2030. Work on most of the immediate priority projects has already been started which are likely to be completed by end 2020. Draft Implementation Framework (2018-2030) of NWP was submitted to Mo Water Resources on July 01, 2020.

In line with NWP, Governments of Punjab, Sindh and KP have initiated work on formulation of Groundwater Regulatory Act and subsequent enactment with the approval of their respective Provincial Assembly through establishment of Groundwater Regulatory Authorities. Punjab Water Act 2019 was passed by the Punjab Assembly on November 20, 2019, which had been enacted in the province for the purpose of regulation of water and sewerage services. Under the new Act, a new Authority is being established to regulate and monitor issues pertaining to groundwater, water supply, sewerage and other issues like environment and recreation etc.

FFC prepared River Act for regulation of river’s flood plains and encroachments and circulated among the Provinces for approval through respective provincial cabinet being provincial subject. So far Government of Punjab had approved the River Act from their provincial Cabinet while Sindh, KP, Baluchistan, GB & AJK have submitted the River Act to their respective Provincial Cabinet for approval.

Annexures

Annexure-I

TWO YEARS PERFORMANCE (AUGUST 2018-AUGUST 2020)

(CIVIL ENGINEERING WING)

*****

- Review of PC-Is/ PC-IIs of all Water Sector Projects

Civil Engineering Wing reviewed following original/ revised PC-Is/ PC-IIs related to various water sector projects received from WAPDA & Provinces, based on which, technical comments were submitted to Ministry of Water Resources and concerned executing authority/ department;

  - PC-I namely “Construction of Panjkora River left and right Bank Canal District Dir Lower, Estimated cost Rs. 4,597.83 Million” was technically scrutinized and views/ comments were sent to Ministry of Water Resource on June 30, 2020.

  - Revised PC-I of Sindh Resilience Project (Irrigation Component), Estimated Cost Rs. 13,827 million (Comments passed on to flood branch on June 25, 2020)

  - PC-I for Construction of Mulkoh, Kosht and Kagh Lasht Irrigation Scheme, District Chitral, (Detailed views/ comments issued to Ministry of Water Resources on April 29, 2020)

  - 2nd Revised PC-I for Remodeling of Warsak Canal System (Comments were forwarded to Ministry of Water Resources on April 22, 2019, May 23, 2019 & February 21, 2020)

  - 2nd Revised PC-I for 17.4 MW Satpara Dam Project (Views/ comments twice were forwarded to Ministry of Water Resources on December 31, 2018 and on January 24, 2019)

  - Revised PC-I (Phase-I) of Rainee Canal Project (Views/ comments twice forwarded to Ministry of Water Resources on May 29, 2019 and on July 18, 2019. Upon compliance of observations, PC-I signed by CEA/CFFC and forwarded to Ministry of Water Resources on August 23, 2019)

  - Sindh Barrage Project – PC-II Proforma for Feasibility Study (WAPDA replies were reviewed and found appropriate, therefore Ministry of Water Resources, on October 09, 2019, was requested to direct WAPDA for submission of final copy of the PC-II).

  - Chashma Right Bank Canal (Lift-Cum-Gravity) Project PC-II Proforma for review of Feasibility Study, Updation of Detailed Engineering Design, Tender Documents & PC-I (Comments issued on November 30, 2018)

  - Jabban Hydropower Project (Views/ comments submitted to Power Wing in November 2018)

  - PC-II for Feasibility Study, Detailed Engineering Design and PC-I of Mangla –Marala Link Canal Project (Technical comments shared with WAPDA and MoWR in September 2018)

  - 1st Revised PC-1  titled ‘Remedial Measures to check water logging due to Muzaffargarh and Taunsa Panjnad Link Canal Project’ (Further comments submitted to Ministry of Water Resources in August 2018)

In addition to above, expert advices on following Indian projects were also communicated to Pakistan Commissioner for Indus Waters (PCIW);

  - Tamasha Small Hydro Project on Tamasha Nullah, A Sub-Tributary of the River Indus

  - Kalaroos-II Small Hydro Project on Kalaroos Nullah, A Sub-tributary of Jhelum River

  - Baltikulan Small Hydro Project on Baltikulan Nullah A Sub-Tributary of the Jhelum River

- National Water Sharing Issues Dealt

Civil Engineering Wing reviewed in detail following different national water sharing issues, based on which input/ expert advice/ technical comments were shared with M/o WR, IRSA, WAPDA and other concerned organizations;

- Commercialization of waterways (10-01-2020)

- Exit Strategy for PSDP’s Lining and Rehabilitation Project (11-02-2020)

- Pakistan Engineering Council’s Report titled Climate Change Impacts on Water Resources of Pakistan was also reviewed and detailed comments conveyed to PEC on 24.02.2020

- WAPDA’s Monthly Progress Reports (reviewed on regularly basis & comments issued accordingly)

- Water distribution during Kharif 2020 by WAA-Tool developed by CSIRO-Australia (10-04-2020)

- PC-I regarding ‘Automation of IRSA’s Discharge Monitoring System at 7 Pilot Key Sites’ was reviewed and views/ comments were shared on 17-04-2020

- Tasks for inclusion in Performance Agreement (18-05-2020)

- Policy making by the Ministries / Divisions (21-05-2020)

- Regarding the issue of sudden reduction in daily discharge in River Chenab at Marala Barrage, case was reviewed and historical annual flow data/ trends of River Chenab at Marala were shared with IRSA on June 22, 2020.

- Illogical Gap in Reported Discharge between Taunsa and Guddu Barrages (input shared twice with IRSA in different time scale).

- Comparison of actual versus anticipated water situation during Kharif period i.e. April 01 to June 30, 2019 (Related to IRSA)

- Discharge Measurement at Guddu, Sukkur and Kotri Barrages

- Telemetry System-Preparation of Latest Rating Table (Curve) for Pat Feeder and Kirther Canal Discharge, a communication was made on July 08, 2019 with Chairman, IRSA and Secretary, Irrigation Department, Government of Balochistan.

- Development of Rating curves for Kirther Canal and Pat Feeder Canal at specific locations by IWMI-PCRWR (issued on July 19, 2019)

- Letter of Support regarding Member (IRSA) Sindh proposal to conduct water audit of Indus Basin was issued to IRSA on August 09, 2019.

- Minutes of meeting regarding capacity building of IRSA, held in the Office of Secretary, MoWR on 10-10-2018 and in the Office of CEA/CFFC on November 19, 2018 were forwarded to IRSA

- Three cases were processed during 2019 relating to WAPDA’s inquires.

- Chairman PCRWR was intimated on August 16, 2018 regarding visit of Secretary Ministry of Water Resources to PCRWR Office for a Briefing on PCRWR’s mandate and achievements

- Letter for full cooperation and support to the initiative taken by Law & Justice Commission of Pakistan (LJCP) was forwarded in August 2018 for holding of the International Conference on the thematic areas for the proposed International Conference on Integrated Water Resource Management

- In August 2018, U.O. Note from CEA/CFFC was forwarded to Secretary Water Resources Division, regarding 115th meeting of the Permanent Indus Commission held on 29th to 30th August 2018.

- Visit of Turkish President Mr. Tayyip Erdogan to Pakistan

- Water Working Group (WWG) of Asian Parliamentary Assembly (APA)

- Inspection entitled “Conservation and Recycling of Water and Rainwater Harvesting”

- Point wise comments on the inquiry against Lt. Gen (Rtd.) Muhammad Muzammal, Chairman WAPDA, the Management of Neelum Jhelum Project and Others on Neelum Jhelum project were forwarded to the Ministry of Water Resources

- Technical views/ comments on draft World Bank Report – “Pakistan @ 100 – Shaping the Future” for onward transmission to EAD;

- Technical feedback on the proposal for “Rain Water Harvesting and Soil Erosion Control in Water Shed Area all over Pakistan” forwarded by Engr. Anwar Shah, Coach Construction, Inc. of Roundcube Organization, California, USA was sent in December 2018);

- Suggestions were forwarded to Secretary MoWR on the proposal of Mr. Zirgham Nabi Afridi titled “Strategy on Scarcity”.

- National Assembly/ Senate Business related Cases

- Replies to the National Assembly Questions (4th Group, 17th Session) were prepared & submitted to Ministry of Water Resources on 29th November 2019.

- Latest implementation status against the motion moved by Mr. Khuram Dastgir Khan, regarding National Water Policy, was forwarded to Mo WR in October 2018.

- Implementation status against the decision of the CCI.1/3/2018 24-04-2018 of National Water Policy was forwarded in September 2018 through Ministry of Water Resources.

- National Assembly Question (8th Group, 06th Session) moved by Dr. Nafisa Shah MNA, regarding the implementation status of previous Government on the National Water Policy was forwarded to Section Officer (L&C), Ministry of Water Resources for taking action in the matter.

- Main Activities related to National Water Policy (NWP)

Civil Engineering Wing worked as Secretariat of National Water Council and carried out necessary inter-provincial & inter-departmental coordination for ensuring effective implementation of NWP guidelines. Following cases relating to NWP were dealt:

- First National Water Council (NWC) meeting was held on 25th October 2018 in the Prime Minister’s Secretariat under the chairmanship of Honourable Prime Minister of Pakistan with all Chief Ministers and relevant Federal Ministers. Minutes of first meeting of NWC were issued 07-01-2020.

- Earlier to this, DO letters, Chief Secretaries of all the four provinces and Secretaries of Irrigation Departments were requested for provision of Agenda Item for the first meeting of the National Water Council. A D.O. letter from CEA/CFFC was also written to IRSA and WAPDA, regarding urgent water related issues of Azad Jammu & Kashmir. It was followed by a Summary for the Prime Minister issued to M/o WR regarding convening the first meeting of the National Water Council from Secretary Water Resources Division.

- Steering Committee, headed by Federal Minister for Water Resources, to assist NWC in NWP implementation was notified on 14-10-2018. Office of CEA/ CFFC was also notified as NWC Secretariat on 14-10-2018.

- Two meetings of NWC-Secretariat were held respectively on November 11, 2019 and Jan 29, 2020.

- Provincial Focal Persons have been notified for coordinating on NWP implementation.

- O/o CEA & CFFC along with PCRWR and the Asia Foundation (TAF) jointly organized consultative workshops on Localization of national policies on Water Energy Food nexus.

- Provincial Governments have been requested for sharing detailed progress on various initiative/ projects undertaken in line with NWP, in particular regarding establishment of Groundwater Regulation Authorities

- Provincial Governments have been also requested for enhancement of allocation under their provincial ADPs in line with the investment plan given in NWP

- Follow up letters issued to Provinces and other concerned departments to expedite progress on the initiatives/ projects undertaken in line with NWP.

- Implementation Framework of NWP (2018-2030) has been prepared in draft and submitted to Ministry of Water Resources on July 01, 2020.

- Bilateral International Consultations/  MOU’s

Following cases relating to bilateral international consultations and MoU’s were dealt:

- Australia-Pakistan Water Resources MOU signed on 18-09-2018. Draft Speech was also prepared for Australian High Commission Event at the Australian Government Knowledge Forum and Signing of Australia-Pakistan Water Resources MoU.

- Sino/China – Pakistan Smart Water Management Project – Phase-I

- Operationalization of National Water Policy by demonstrating Urban Flood Management through Rainwater Harvesting and Downstream Flood Reduction in Islamabad Region

- Bilateral Memorandum of Understanding (MoU) between Department of Civil Affairs of Yunnan Province, People’s Republic of China and National Disaster Management Authority (NDMA), Government of the Islamic Republic of Pakistan

- Cooperation between Kathmandu Institute of Applied Science (KIAS), Nepal and Centre for Climate Research and Development (CCRD) of the COMSATS University Islamabad (CUI)

- MOU regarding Transboundary Hydro Information between Pakistan & China (18-06-2020)

- Pakistan-Germany Bilateral Cooperation

- 9th Round of Pakistan-Czech Bilateral Political Consultation

- Feedback on recommendations of Second OIC Water Council regarding meeting held in Cairo on 22-10-2019

- Pakistan-Hungary Annual Bilateral Consultations (MOU signed on 23.07.2020)

- Summaries, Technical Briefs, Talking Points & Speeches

Following technical documents i.e. Summaries, Briefs, Talking Points & Speeches) were prepared and submitted by the Civil Engineering Wing for the Honourable President, the Prime Minister and other dignitaries/ high ups of Ministry of Water Resources. Detail is given below:

- Brief for National Assembly’s Standing Committee on Water was forwarded to Ministry on August 11, 2020.

- Brief for the Secretary WR for the meeting with World Bank’s WRG 2030  (submitted on 24.1.2020)

- Brief on Water Resources Management and related environmental issues of Pakistan (submitted on 3.2.2020)

- Brief on NWP was forwarded to M/o WR on 11.2.2020

- Brief for the Prime Minister on Kotri Lake was forwarded to Ministry of Water Resources on July 08, 2019.

- Talking Points for the Prime Minister on Kotri Lake was forwarded to Ministry of Water Resources on July 08, 2019.

- Talking points for Prime Minister’s discussion with Chinese Premier were forwarded to Ministry Water Resources on October 01, 2019.

- Draft speech for the President of Islamic Republic of Pakistan for 4th Conference “Water-Energy-Food Nexus held on November 26 2019 was prepared and submitted to Ministry of Water Resources on 8th November 2019.

- One page brief on the minutes of the 1st meeting of National Water Council (NWC) held on October 25, 2018 in the Cabinet Room, Prime Minister’s Office Islamabad was furnished for the assimilation of Honourable Federal Minister for Water Resources.

- Federal Minister for Inter Provincial Coordination was briefed by the CEA/CFFC about NWP & NFPP-IV on 6.9.2018

- Pakistan National Committee on Irrigation and Drainage (PANCID) related activities

The purpose of PANCID is to promote the aims and objectives of ICID in Pakistan and act as the liaison body for ICID activities by exchanging technical information with ICID and its member countries on irrigation, drainage and flood control. The PANCID is mandated to organize specialized and regional ICID conferences on matters relating to irrigation, drainage and flood control, either independently or in association with other organizations. The Committee encourages the submission of papers for presentation at ICID congresses, conferences, symposia and workshops. Civil Engineering Wing works as Secretariat of PANCID; following activities were performed by PNACID Secretariat during the last two years;

- Letter regarding participation of Mr. Waseem Nazir, Vice President of ICID in 69th IEC Meeting & International Conference of ICID, Saskatoon, Canada held from 12 – 17 August 2018 at Saskatoon, Canada was forwarded in August 2018 to Executive Director, ICID Central Office India.

- Irrigation and Drainage – Journals (Volume 67, Number 3) July 2018 were circulated in August 2018 among concerned PANCID members.

- In September 2018, letter regarding 9th International Micro Irrigation Conference & Exhibition (9IMICE) from 16-18 January, 2019 at Aurangabad was forwarded to concerned member of PANCID organizations.

- In November 2018, PANCID has forwarded deepest gratitude to ICID regarding waiving of the short payment of US$ 676.88 in respect of ICID membership subscription for the year 2018. Besides, Irrigation and Drainage – Journals (Volume 67, Number 4) October 2018 were circulated among concerned PANCID members.

- Calls for Papers regarding International Workshops held in September 2019 at Bali, Indonesia received from ICID Central India were circulated in October 2018 amongst the PANCID members

- Facilitation letters were forwarded in October 2018 to the PANCID nominees as new members of ICID Working Groups that were approved in the 69th IEC meeting held on 15 August 2018, at Saskatoon, Canada.

- 49th Annual meeting of Pakistan National Committee on Irrigation and Drainage (PANCID) was held on August 09, 2019 in office of the Chief Engineering Adviser/ Chairman Federal Flood Commission Islamabad and minutes were issued on August 29, 2019.

- Request was sent on June 10, 2020 to the concerned Provincial Departments and Federal Line Agencies to provide the inputs as per prescribed outline for incorporation in “ICID’s Technical Book on Water Charging Polices”.

- Provinces and Federal Line Agencies were also requested on June 17, 2020 to furnish their feedback for incorporation in ICID’s Annual Report 2019-20.

- PANCID members (Both individual and organizational) were informed on June 30, 2020 regarding postponement of various ICID events due to covid-19 crisis, new dates announced for these events and detail of various research articles published.

- Country profile of Pakistan containing data related to irrigation and agriculture scenario and 3-4 pictures of water sector projects was updated based on the secondary information available on internet and shared with ICID for incorporation in its next yearly report.

- Important Official Meetings/ Seminars/ Workshops attended

More than 40 important official events i.e. meetings/ seminars/ workshops were attended by the senior officers of Civil Engineering Wing during the last two years.

- Other Miscellaneous Activities

- Monthly and quarterly progress reports of Civil Engineering Wing are prepared regularly and forwarded to Ministry of Water Resources for information and further necessary action, if required.

- General correspondence on different cases was also made by Civil Engineering Wing with MoWR and other concerned quarters.

- Exclusive Tasks performed by Civil Engineering Wing

- First ever annual report of the organization namely ‘Annual Report 2019 of O/o CEA & CFFC’ was prepared by taking inputs of all technical and non-technical wings of O/o CEA&CFFC which was approved by the CEA/CFFC on 31-03-2020. Because of the Covid-19 crisis, hard copies of the same could not be timely arranged and hence issued late i.e. on May 11, 2020. Earlier to this, annual report on the subject of floods experience during monsoon season each year and their overall management had been issued as ‘Annual Flood Reports of FFC’ like ‘Annual Flood Report-2018 of FFC’ in March 2019.

- Report on SDG Indicator 6.5.1 (Integrated Water Resources Management) has been prepared for Pakistan and shared with all concerned organizations on July 30, 2020.

- Template for SDG Indicator 6.5.2 related to transboundary cooperation on water issues was also filled-in and submitted to Ministry of Water Resources on June 05, 2020.

Annexure-II

TWO YEARS PERFORMANCE (AUGUST 2018-AUGUST 2020)

(DAM SAFETY COUNCIL)

*****

- PC-Is of Dam Projects reviewed since August 2018

| Sr. No. | Name of Province | Projects dealt during F.Y. 2018-19 |  | Projects dealt during F.Y 2019-20 |  | Projects dealt during F.Y 2020-21 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | No of Projects | No of Reviews | No of Projects | No of Reviews | No of Projects | No of Reviews |
| 1. | WAPDA | 6 | 14 | 02 | 06 | - | - |
| 2. | Khyber Pakhtunkhwa | 2 | 2 | 07 | 18 | - | - |
| 3. | Sindh | 2 | 2 | 02 | 06 | 2 | 4 |
| 4. | Balochistan | 6 | 6 | 32 | 80 | 2 | 2 |
|  | Total | 16 | 24 | 43 | 120 | 4 | 6 |

- PC-II/ Feasibility Studies of Dam Projects reviewed since August 2018

| Sr. No | Name of Province | No of Projects | No of Reviews on reported projects |
| --- | --- | --- | --- |
| 1. | WAPDA | 7 | 15 |
| 2. | Balochistan | 6 | 7 |
|  | Total | 13 | 22 |

- Activities as PANCOLD Secretariat

DSC acts the Secretariat of Pakistan National Committee on Large Dams (PANCOLD) to maintain liaison with ICOLD and co-ordinate and follow up all activities related to PANCOLD with PANCOLD Members. The 45th meeting of PANCOLD was held on February 26, 2020 to promote cause of ICOLD with respect to its activities in Pakistan.

Annexure-III

TWO YEARS PERFORMANCE (AUGUST 2018-AUGUST 2020)

(FEDERAL FLOOD COMMISSION)

*****

| Sr. No. | Topic/ Area | Material/ Documents Required |
| --- | --- | --- |
|  | Key objectives behind the vision | To build resilience against floods. |
|  | Initiatives undertaken by the Federal Flood Commission (An attached Executive Department of Ministry of Water Resources) | To build resilience against floods Federal Flood Commission an attached Department of Ministry of Water Resources has initiated the following measures during the period August 2018 to August 2020 : Normal Emergent Flood Programme: - Under GoP funded Normal/ Emergent Flood Programme Total 49 flood protection schemes were taken-up for implementation through provincial Irrigation Departments of four provinces, GB-PWD and Irrigation and Small Dams AJ&K. National Flood Protection Plan (NFPP-IV) - Prepare Umbrella PC-I of National Flood Protection Plan-IV (NFPP-IV) costing to Rs. 332.246billion submitted to MoWR on 16th November 2018 for the approval of PD&SI Division. - MoWR on 11th January 2019 requested PD&SI Division for consideration/approval of Umbrella PC-I which was discussed in Pre-CDWP meeting (dated: 4th April 2019) and on 10thJuly2019, PD&SI Division returned it back to MoWR stating that fiscal space was not available under PSDP. - MoWR issued advice to FFC on 19th July 2019 to submit Umbrella PC-I with rationalized cost, as a practical way forward. Flood Protection Sector Project (FPSP-III) - Based on a number of joint meetings (dated:20thAugust 2019, 14th November 2019) with all stakeholders submitting their re-prioritized lists of sub-projects, FFC prepared both Concept Clearance Paper (CCP)and an Umbrella PC-I of Flood Protection sector Project (FPSP-III) at a rationalized cost of Rs 95.980 billion. - For fast track processing of the issue, CCP was submitted to PD&SI Division enroute MoWR on 6th December 2019 which was approved by CCC/CDWP on 3rd March 2020. - Side-by-side MoWR submitted a request to EAD on 12th May 2020 for approaching ADB/NDRMF for possible financing of the project based on ADB’s interest shown during its March 2020 Mission’s meetings in FFC/MoWR, dated March 4-5, 2020. - At present Umbrella PC-I stands submitted to PD&SI Division dated 16th June 2020enrouteMoWR for the approval of CDWP/ECNEC. National Master Plan for Flood Telemetry - On February 07, 2020, ADB through EAD expressed interest in meeting FFC and all stakeholders (Provincial Irrigation Departments, GB, AJ&K, WAPDA, PMD, MoCC, NDMA etc.) during its March 3-30, 2020 NDRMF Review Mission to Pakistan, to identify its future portfolio/investment plan for financing through ADB/NDRMF using NFPP-IV &Umbrella PC-I of FPSP-III as reference documents. - In a joint meeting of all related stakeholders (held on March 4-5, 2020) the need of National Master Plan for Flood Telemetry was unanimously agreed and WAPDA was entrusted the task of its formulation under the overall coordination of FFC. - On above Plan formulation so far, four (4) meetings have been held (dated: 10th Feb. 2020, 25th Feb. 2020, 4th-5th March 2020, 15th June 2020) and draft Inception Report is ready which WAPDA is circulating among all the stakeholders for comments/review. - Up-to-date progress of work on Plan formulation was reviewed on July 29, 2020 with Secretary, MoWR in chair. - WAPDA has indicated Master Plan submission by August 31, 2020. Processing of PMD’s PC-1 for Radar network: - As a special case, in an anticipation of early approval of FPSP-III by PD&SI Division, FFC technically scrutinized PMD’s four PC-Is (included in FPSP-III as sub-projects) on fast track basis. Reinforcement of strong Coordination between all stakeholder dealing with Flood management: - For the purpose of proper coordination during Monsoon Season, FFC had organized a number of Pre and Post Monsoon Meetings, besides issuing executive advice to all concerned federal as well provincial stakeholders/ departments including PMD |
|  | Updates on the initiatives/ projects | - Out of 49 flood protection projects proposed under Normal/ Emergent Flood Programme, 29 No. Flood protection schemes have been completed and 20 No. schemes are in progress which is likely to be completed by December 2020. - Umbrella PC-1 of FPSP-III of NFPP-IV is submitted to Mo PD & SI for approval of competent fora. - Preparation of PC-I for national telemetry network is under process by WAPDA. |
|  | Info graphics of initiatives (financial outlay, expenditure, budget etc.) | - 29 No. Flood protection schemes have been completed with an expenditure/release of Rs. 1,110 million. - Estimated cost of Umbrella PC-I of FPSP-III of NFPP-IV, is Rs. 95.98 billion. |
|  | Photographs of initiatives etc. | Provided in Annexure-VI |
|  | Awareness & Outreach for the initiatives | - |
|  | Testimonials: - Subject expert of sector - Beneficiaries/ stakeholders - Media feedback (snapshot of news story) | Stakeholders: Provincial Irrigation Department Government of Punjab, Sindh, KP & Balochistan, GB-PWD and Irrigation and Small Dams Government of AJ&K |
|  | Legislative, policy framework (proposed/ implemented) | - River Act for regulation of river’s flood plains and encroachments have been prepared and circulated to provinces for approval through respective provincial cabinet being provincial subject. - So far Government of Punjab had approved the River Act from their provincial Cabinet while Sindh, KP, Baluchistan, GB &AJK have submitted the River Act to their respective Provincial Cabinet for approval. |

Annexure-IV

TWO YEARS PERFORMANCE (AUGUST 2018-AUGUST 2020)

(POWER WING)

*****

The summary of annual performance of Power Wing Since August 2018 is given below:

Baseline of the Sector, where we were”

After August 2018, more emphasis was seen for injection of indigenous projects including renewable energy/hydropower projects.

Key Objectives behind the Vision

Power Wing of Chief Engineering Adviser’s/CFFC office under the vision of the Ministry of Water Resources offered advisory services towards various projects relating to hydropower projects and their arrangement for power dispersal. Other power transmission and distribution projects received from Power Division, Ministry of Energy were also scrutinized. The main objective was to improve these projects through rendering expert technical advice both technically and financially which in turn is to ensure optimal implementation of these projects and better operational performance after commissioning.

Update on the Initiatives/ Projects

| Sr. No. | NAME OF PROJECT/WORK | NO. OF CASES | ACTIVITIES CARRIED OUT |
| --- | --- | --- | --- |
| 1. | Generation, Transmission & Distribution Projects | 88 | The project proposals were examined and technical advice/comments were submitted to Ministry of Water Resources and Ministry of Energy (Power Division). The replies of concerned organizations were further analyzed for final advice. In the light of our advice the project proposals were substantially improved. |
| 2. | Inquiries | 22 | WAPDA Inquiries involving Technical and Contractual matters were completed. |
| 3. | Miscellaneous Matters | 14 | Assessed and rendered advice on various Technical/Miscellaneous matters received. |
| 4. | Panel of Expert (POE) participation in PPIB. | 04 | Provided useful inputs towards technical and related aspects for projects viz., 870 MW Suki Kinari and 147 MW Patrind hydropower projects. |
| 5. | Research on Power Sector Problems (Participated at UET, Taxila) | 02 | - Energy Hub Modeling. - Optimal Operation of Hydrothermal Power System Considering Wind Generation. |
| TOTAL |  | 130 |  |

Annexure-V

INFO-GRAPHICS RELATED TO KEY INITIATIVES

*****

Info-graphics related to National Water Policy & its Implementation Framework

Info-graphics related to Stakeholders Workshop regarding SDG Indicator 6.5.1 for Pakistan

Info-Graphics related to FPSP-III/ NFPP-IV

Annexure-VI

PHOTOGRAPHS OF THE KEY INITIATIVES

*****

PROVIDING STONE PITCHING AND STONE APRON ALONG MORIA LOOP BUND MILE 0/0 TO 1/0

Further snaps may be seen at https://ffc.gov.pk/image-gallery/.

Past three 10 year National Flood Protection Plans of FFC