**INDEX**

**FLOOD FIGHTING PLAN 2025.**

|  |  |  |
| --- | --- | --- |
| **Chapter** | **PART (A)** | **PAGE No.** |
| **1** | **Salient Feature of Division** |  |
| **1.1** | Location | **1** |
| **1.2** | General Description | **1-2** |
| **1.3** | Administrative Setup | **2** |
| **2** | **Flood Protection and River Training Works** |  |
| **2.1** | Design Parameter of River Training Works | **3-4** |
| **2.2** | Location Map | **5** |
| **3** | **Brief History Of Past Flood Events** | **6-14** |
| **4** | **Design Data, Historic Peak Flood Data and Previous five years Flood Data of Headworks / Barrages and or other Control points** |  |
| **4.1** | Flood Limits | **15** |
| **4.2** | Time Lags of Floods | **15** |
| **4.3** | Highest Floods | **16** |
| **4.4** | Peak Discharges | **17** |
| **5** | **Flood Fighting Strategy** | **18-19** |
| **6** | **Flood Damages Restoration Works** | **20** |
| **7** | **Flood Fighting Watching Arrangement** |  |
| **7.1** | Pre-Flood Arrangement | **21** |
| **7.2** | Watching Establishment | **22** |
| **7.3** | Arrangement at Sensitive sites | **22** |
| **7.4** | Watching Material | **23-24** |
| **7.5** | Arrangement for Sounding & Probing | **24** |
| **7.6** | Lighting Arrangement | **24** |
| **7.7** | Ration Arrangement | **24** |
| **7.8** | P.O.L Arrangement for Vehicle | **25** |
| **7.9** | Transportation | **25** |
| **7.10** | Law and Order | **25** |
| **7.11** | Medical Arrangement for Labour | **25** |
| **7.12** | Liaison with other Department | **25** |
| **7.13** | Role of the Army | **25** |
| **7.14** | Duties of Telephone Attendant | **25** |
| **7.15** | Wireless Arrangements | **26** |
| **8** | **Detail of Encroachment** | **27** |
| **9** | **Duty Roaster / Flood Fighting Program** | **28-29** |
| **10** | **Emergency Telephone No’s** | **30** |

|  |  |  |
| --- | --- | --- |
| **Chapter** | **PART (A)** | **PAGE No.** |
| **11** | **Standard Operating Procedure (SOP) for Breaching Sections** | 31 |
| **11.1** | History of the Breaching Section |
| **11.2** | Location, Quantity, Design and Variety of the Explosive Required for Detonation |
| **11.3** | Arrangements of Explosives and Security of Explosives Stores |
| **11.4** | List of Security Staff along with details of their trainings etc. |
| **11.5** | Details of machinery means as standby arrangements in case of detonation failure  |
| **11.6** | Duty roaster in case of critical situation |
| **11.7** | Breaching committee with their action plan |
| **11.8** | List of villages likely to be inundated in case of breach |
| **11.9** | Announcement and details of evacuation arrangements |
| **11.10** | Details of coordination with civil/ army authorities |
| **11.11** | Parallel communication arrangements |
| **11.12** | Index plan |
| **Chapter** | **Part – B** |  |
| **12** | **Vulnerable sites on flood Bund/ Structures** |  |
| **12.1** | Apprehended Breaches in flood Bund/ structures | 32 |
| **12.2** | Operation of Breaching sections | 32 |
| **12.3** | Breaches due to rise of flood water, deterioration of flood bunds | 32 |
| **13** | **Emergency contingency plan for vulnerable sites** |  |
| **13.1** | Plan showing route of flood water coming out of the expected breaching point supported with levels | 33 |
| **13.2** | Details of villages, abadies likely to be affected and this should also be shown on plan | 33 |
| **13.3** | Strategy and action taken,  | 33 |
|  | **13.3.1** Arrangements | 33 |
|  | **13.3.2** Establishment of flood fighting camps | 34 |
|  | **13.3.3** Duties of officers/ officials and their camp sites | 34 |
|  | **13.3.4** Departmental machinery available | 35 |
|  | **13.3.5** Machinery available from private sources | 35 |
|  | **13.3.6** Flood fighting material requited  | 36 |
|  | **13.3.7** Flood fighting material available  | 35-36 |
| **13.4** | Detail of other infrastructure like electricity, sui gas, telephone installation, road network, other building, canal and drainage network. | 37 |
|  | Plan I Index Plan  | 38 |
| **14** | **Action Plan** |  |
| **14.1** | Re-shuffling/ Recouping plan of reserve stone departmentally | 39 |
| **14.2** | Detail of inlet/ outlet crossing along with closing methodology | 39 |
| **14.3** | Deployment Machinery (Medium to high flood) | 40 |
| **14.4** | Deployment Machinery (High to very high flood) | 40 |
| **14.5** | Deployment Machinery (high to exceptionnally high flood) | 40 |
|  | Duty Roster / Flood Fighting program | 41 |
| **14.6** | Police deployment plan | 42 |
| **14.7** | Details of synthetic bags with capacity of 500 kg and 1000kg | 42 |
| **14.8** | Details of polythene sheet of black colour to protect upstream slope against wave action and to control seepage through embankments | 42 |
| **15** | **Back up divisions (In case of breach)** | 43 |
|  | **Agreement for Deploying Machinery During 2025.** | 44 |

**EXECUTIVE ENGINEER**

Burala Division LCC East

Faisalabad.