GOVERNMENT OF THE PUNJAB

FLOOD FIGHTING PLAN

2025

IRRIGATION DEPARTMENT

SIDHNAI HEADWORKS DIVISION SIDHNAI

TRIMMU CANAL CIRCLE TRIMMU

MULTAN IRRIGATION ZONE MULTAN

INDEX

FLOOD FIGHTING PLAN SIDHNAI HEADWORKS DIVISION

| PART –A |  |  |  |  |
| --- | --- | --- | --- | --- |
| Chapter # |  | Description |  | Page |
| 1 | Salient features of Sidhnai Barrage. |  |  | 1-5 |
|  | 1.1 | History & Location |  |  |
|  | 1.2 | General Description |  |  |
|  | 1.3 | Administrative setup |  |  |
| 2 | Flood protection and River Training works. |  |  | 6-11 |
|  | 2.1 | Design parameters of River Training Works. |  |  |
|  | 2.2 | Location Map |  |  |
| 3 | Brief History of past flood events. |  |  | 12 |
| 4 | Design Data, Historic peak flood data and previous five years flood data of head Works / Barrages and other control points. |  |  | 13-14 |
|  | 4.1 | Flood limits |  |  |
|  | 4.2 | Time lags of floods |  |  |
|  | 4.3 | Highest flood |  |  |
|  | 4.4 | Peak discharge |  |  |
| 5 | Flood fighting strategy. |  |  | 15-16 |
| 6 | Flood damages restoration works. |  |  | 17 |
| 7 | Flood fighting watching arrangement. |  |  | 18-21 |
|  | 7.1 | Pre-flood Arrangement |  |  |
|  | 7.2 | Watching establishment |  |  |
|  | 7.3 | Arrangement at sensitive sites. |  |  |
|  | 7.4 | Watching material |  |  |
|  | 7.5 | Arrangement for sounding & probing. |  |  |
|  | 7.6 | Lighting arrangement. |  |  |
|  | 7.7 | Ration arrangement |  |  |
|  | 7.8 | POL arrangement for vehicle |  |  |
|  | 7.9 | Transportation |  |  |
|  | 7.1 | Law and order |  |  |
|  | 7.11 | Medical arrangement for labour |  |  |
|  | 7.12 | Liaison with other department. |  |  |
|  | 7.13 | Role of the army |  |  |
|  | 7.14 | Duties of Telephone attendant |  |  |
|  | 7.15 | Wireless arrangement |  |  |
| 8 | Detail of encroachment |  |  | 22-47 |
| 9 | Duty roaster / Flood fighting program |  |  | 48 |
| 10 | Emergency Telephone Numbers. |  |  | 49-50 |
| 11 | Standard operating procedure (SOP) for breaching sections. |  |  | 51-57 |
|  | 11.1 |  | History of the breaching section. |  |
|  | 11.2 |  | Location, design, quantity and variety of the Explosive required for detonation. |  |
|  | 11.3 |  | Arrangement of explosive and security of explosive stores. |  |
|  | 11.4 |  | List of the security staff alongwith detail of their training etc. |  |
|  | 11.5 |  | Detail of mechanical means as a stand by arrangements in case of detonation failure. |  |
|  | 11.6 |  | Duty Roster in Case of critical situation |  |
|  | 11.7 |  | Breaching committee with their action plan |  |
|  | 11.8 |  | List of Villages Likely to be inundated in case of breach. |  |
|  | 11.9 |  | Announcement and details of evacuation Arrangements. |  |
|  | 11.10 |  | Details of coordination with civil / Army Authorities |  |
|  | 11.11 |  | Parallel communication arrangements. |  |
|  | 11.12 |  | Index Plan |  |
| PART – B |  |  |  |  |
| 12 | Vulnerable sites on flood bund / structures. |  |  | 58 |
|  | 12.1 |  | Apprehended breaches in flood bunds / structures. |  |
|  | 12.2 |  | Operation of Breaching Sections. |  |
|  | 12.3 |  | Breaches due to rise of flood water, deterioration of flood bunds. |  |
| 13 | Emergency contingency plan for vulnerable sites. (Emergency contingency plan must include) |  |  | 59-64 |
|  | 13.1 |  | Plan showing route of flood water coming out of the expected breaching point supported with levels. |  |
|  | 13.2 |  | Details of villages, abadies likely to be affected and this should also be shown on the plan. |  |
|  | 13.3 |  | Strategy and action taken be explained in detail. This may include: |  |
|  | 13.3.1 |  | Arrangements. |  |
|  | 13.3.2 |  | Establishment of flood fighting camps |  |
|  | 13.3.3 |  | Duties of officers / officials and their camp sites |  |
|  | 13.3.4 |  | Departmental machinery available |  |
|  | 13.3.5 |  | Machinery available from private source |  |
|  | 13.3.6 |  | Flood fighting material required |  |
|  | 13.3.7 |  | Flood fighting material available |  |
|  | 13.4 |  | Detail of other infrastructure like Electric, Sui Gas, Telephone installation, Road network, other Buildings, Canals and Drainage network. |  |
| 14 | Action Plan |  |  | 65-68 |
|  | 14.1 |  | Re-shuffling / Recouping plan of reserve stone departmentally |  |
|  | 14.2 |  | Detail of inlet / outlet crossing along with closing methodology |  |
|  | 14.3 |  | Deployment Machinery (Medium to high flood) |  |
|  | 14.4 |  | Deployment Machinery (High to very high flood) |  |
|  | 14.5 |  | Deployment of Machinery (High to exceptionally high flood) |  |
|  | 14.6 |  | Police deployment plan |  |
|  | 14.7 |  | Details of synthetic bags with capacity of 500 kg and 1000 Kg |  |
|  | 14.8 |  | Details of polythene sheet of black color to protect upstream slope against wave action and to control seepage through embankments. |  |
| 15 | Backup Divisions (in case of breach) |  |  | 69 |

PART – A

Chapter - 1

SALIENT FEATURES OF SIDHNAI HEADWORKS

  - History & Location

- In 1960, Indus Water Treaty gave water rights of Eastern Rivers (Ravi, Sutlej, Beas) to India and rights of Western Rivers (Indus, Chenab and Jhulem) were given to Pakistan. In order to overcome the scarcity of 30 MAF water, World Bank assistance was valuebale both on the technical and finance side as well as its role as a guarantor of the Massive structures known as Indus Basin Project. The Indus Basin Project comprises of construction of two Dams (Mangla and Tarbela), construction of five new Barrages and eight major link canals to pour 20 MAF water from the Indus and Jheulm to Ravi and Sutlej Irrigation command area.

- Sidhnai Barrage was also constructed as one of the component of Indus Basin Project. It has been constructed about 6 miles upstream of the old Sidhnai weir almost 5 kilometers from Abdul Hakim city.

  - General Description

- SIDHNAI BARRAGE

The meaning of the word “SIDHNAI” is Straight River. A stretch of eight miles of River Ravi at Sidhnai is nearly straight and does not meander. It is thought that it could be an artificial channel excavated in the distant past to prevent flooding in the Multan area.

Before Indus Water Treaty, the old Sidhnai weir with a maximum design capacity 100,000Cs was operational. The new Sidhnai Barrage was constructed 31000 ft upstream of old Sidhnai weir with design capacity of 150,000 Cs. Downstream straight reach was excavated and widened to increase the capacity from 100,000 Cs to 150,000 Cs. After demolishing old Sidhnai weir and Railway bridge new Railway bridge and road bridge on Multan Shorkot road were reconstructed at about 6500 ft and 31500 ft respectively downstream of Sidhnai Barrage. River Ravi falls into River Chenab near Fazil Shah Village in Khanewal District.

Motorway M-3 brige has also been constructed at a distance of about 17000 ft downstream of Sidhnai Barrage.The object of new Sidhnai Barrage is to receive water from Chenab and Jhelum Rivers from Trimmu through T.S Link Canal and Haveli Main Line to feed off-taking canals of Sidhnai Barrage.

- FEEDING CHANNELS.

After Indus water treaty, the water rights of all Eastern rivers were given to India that also includes river Ravi. In order the overcome the scarcity of water in river Ravi along with Haveli Main Line which is already playing a role of Feeding Channel to Sidhnai Weir, Trimmu Sidhnai Link Canal was also constructed. Hence the two feeding channels of Sidhnai Barrage are as under: -

- Trimmu Sidhnai Link Canal

- Haveli Main Line

- TRIMMU SIDHNAI LINK CANAL.

T.S.Link canal was constructed to transfer River supplies of Jhelum and Chenab from Trimmu Barrage to River Ravi at Sidhnai Barrage. The total length of canal is 218,082 ft having discharge capacity of 11,000 Cs. A scheme namely “Rehabilitation of Trimmu – Sidhnai Link Canal (Controoling Seepage Water Logging along T.S Link Canal)” is underway under ADP whereby design parameters will be enhanced and discharge capacity of the channel will be increased from 11,000 Cs to 12,500 Cs.

- HAVELI MAIN LINE.

Haveli Main Canal, with a capacity of 5,170 Cs., also off takes from Trimmu Barrage and runs parellel to the T.S.Link and after supplying water to the distributaries, it also falls into the River Ravi giving additional supply of 3,700 Cs to the Sidhnai Barrage.

- OFFTAKING CHANNELS

2 No channels off takes from the left flank of Sidhnai Barrage. These off taking channels irrigate the most fertile land of Multan, Khanewal, Vehari, Bahawalpur, Lodhran, Pakpattan and Rahimyar Khan Districts etc.

The names of the channels are as under

- Sidhnai Mailsi Link Canal.

- Sidhnai Canal.

- SIDHNAI MAILSI LINK CANAL.

It was constructed to transfer water from River Ravi to Lower Bahawal Canal through a Syphon at River Sutlej near Mailsi. Its designed capacity is 11,300 Cs with a total length of 374,983 ft. It is an unlined channel up to RD: 76+221 and lined from RD: 76+221 to Tail. It also supplies canal water to Lower Pakpattan Canal and Lower Mailsi Canal. This canal supplies water to fertle lands of Khanewal, Vehari, Multan, Lodhran and Bahawalpur Districts.

- SIDHNAI CANAL

Initially Sidhnai Canal was fed from old Sidhnai weir. After the construction of new Barrage at present site, Sidhnai Feeder Canal was constructed to feed Sidhnai Canal from new Sidhnai Headworks. Now L-Section of Sidhnai Canal has been revised and Sidhnai Feeder has been merged into Sidhnai Canal. This canal supplies water to Khanewal and Multan Districts. Its designed capacity is 4005 Cs with a total length of 185+761ft.

- U/S FLOOD EMBANKMENT.

In order to overcome the afflux produced due to construction of Sidhnai Headworks, 02 No. Marginal Flood Bunds i.e Left Marginal Bund and Right Marginal Bund have been constructed to channelise the river flow through the Headworks.

- LEFT MARGINAL BUND (LMB)

The L.M.B has a length of 89,585 feet with a design top width of 25 ft with river side slope as 2:1 and country side slope as 3:1. The desiging of flood bund is based on 1988 flood. It has a free board of 6 ft. Left Marginal Bund has been provided with a ring bund starting from Bund RD:13+500 to RD:14+500. A Mole Head Spur at RD:15+000, X-Spur at RD:16+900 & RD:31+000 and J-Head Spurs at RD:20+800 & RD:38+000 have also been provided on the L.M.B. Four No. soild stone spurs having length 235 ft have also been provided.

- RIGHT MARGINAL BUND (RMB)

The Right Marginal Bund has 115,000 feet with a design top width of 25 ft with river side slope as 3:1 and country side slope as 3:1. The desiging of flood bund is based on 1988 flood. It has a free board of 6 ft. Right Marginal Bund has been provided with J-Head Spur at RD:99+500 and X-Spur at RD:108+500.The Right Marginal Bund has also been provided with wetting channel from RD: 0+000 to RD:11+000.

- D/S PROTECTION BUNDS.

The Left and Right embankments of old Sidhnai weir were converted into Left and Right Protection Bunds of Sidhnai Headworks. The total length of Left and Right downstream protection bunds is 31000 ft.

- U/S GUIDE BANK.

Sidhnai Barrage has been provided with Guide Bank upstream right side. The Guide Bank is totally covered due to masking on Right side.

- SPILL CHANNEL.

Spill Channel has been constructed to reduce the flood thrust on old Sidhnai weir in 1959 with a design capacity of 30,000 Cusecs but excavated for 20,000 Cs. After the construction of new Sidhnai Headworks, only head regulator was renovated for a capacity of 45000 Cs as Indus Basin Scheme and the rest of the channel is yet to be renovated. Therefore, after the construction of Sidhnai Headworks, spill channel never received its design share even in the extreme flood conditions. The maximum flood discharge ever flowed in Spill Channel was 21,968 Cusecs in 1988. The spill channel needs a comprehensive renovation and rehabilitation. The total length of spill channel is 69602 ft. The importance of spill channel has increased a lot after the construction of Motorway. Although National Highway Authority has submitted an undertaking for safe passage of water from flood opening provided by them yet irrigation authorities have great concern on it.

- BREACHING SECTION.

A breaching section was approved between RD:15-16 R.M.B. A critical gauge has been provided at RD:10+000 Left Marginal Bund to watch the thrust of the flood. On achieving the flood level as 478.00 at this critical gauge and while the river is still in raising position, the breaching section at RD:16+000 Right Marginal Bund is activated. It has been estimated that a discharge of about 45,000 Cs will pass through breaching section, if operated. This breaching section was operated during 1973, 1976 and 1988 to pass the excessive discharge. Location plan of breaching section is attached.

  - ADMINISTRATIVE SETUP.

Sidhnai Headworks Division, Sidhnai has three Sub Divisions located at Sidhnai Headworks, Shorkot Cantt: and Kacha Khuh. The Administrative Setup of Sidhnai Headworks Division, Sidhnai is as under: -

Executive Engineer

Sidhnai Headworks Division

Drawing Branch

Divisional Accountant

C – Branch

Account Branch

Sub Divisional Officer

T.S Link Sub Division

Sub Engineer

RMB

Sub Engineer

Spill

Sub Engineer

Kacha Khuh

Sub Engineer

Ali chappa

Sub Engineer

Mechanical

Sub Engineer

Kakki

Sub Engineer

TS Link

Sub Engineer

FMD

Sub Engineer

LMB

Sub Divisional Officer

Kacha Khuh Sub Division

Sub Engineer

Headworks

Sub Divisional Officer

Headworks Sub Division

Chapter - 2

FLOOD PROTECTIONAND RIVER TRAINING WORKS

2.1

A-	DESIGN PARAMETERS OF RIVER TRAINING WORKS.

| Sr.No. | Name of bunds/spurs | Length in feet | Top width | Side slope |  | Free board |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Left Marginal bund. | 89585 | 25’.0 | 3:1 | 2:1 | 6’.0 above HFL 1988 |
| 2 | Right Marginal bund. | 115000 | 25’.0 | 3:1 | 3:1 | 6’.0above HFL 1988 |
| 3 | Wetting channel along Right Marginal bund. | 11000 | 6’.0 | 3:1 | 2:1 | 3’.0above HFL 1988 |
| 4 | X-spur left Marginal bunds RD:-16900 RD:-31000 | 840 900 | 15’.0 15’.0 | 3:1 3:1 | 3:1 3:1 | 6’.0above HFL 1988 6’.0above HFL 1988 |
| 5 | J-Head spur RD:38000 LMB | 6800 | 25’.0 | 3:1 | 3:1 | 6’.0above HFL 1988 |
| 6 | J-Head spur RD:20800 LMB | 5200 | 25’.0 | 3:1 | 3:1 | 6’.0above HFL 1988 |
| 7 | Mole Head spur RD:15000 LMB | 1465 | 20’.0 | 3:1 | 3:1 | 3’.0above HFL 1988 |
| 8 | J-Head spur RD:99500 RMB | 7200 | 25’.0 | 2:1 | 2:1 | 6’.0above HFL 1988 |
| 9 | X-spur RD:108500 RMB | 500 | 20’.0 | 3:1 | 3:1 | 6’.0above HFL 1988 |
| 10 | 4 No solid stone spur along LMB | 235x4=940 | 5’.0 | 5:1 | 5:1 | - |
| 11 | Left D/S Protection Bund | 31000 | 25’.0 | 3:1 | 2:1 | 5’.0above HFL 1988 |
| 12 | Right D/S Protection Bund | 31000 | 25’.0 | 3:1 | 2:1 | 5’.0above HFL 1988 |

Total length of flood bunds = 60 miles.

B-  DESIGN PARAMETERS BARRAGE AND ITS ALLIED STRUCTURE.

1.Designed flood capacity of Barrage					1,50,000 Cs

2.  Max: capacity of structure						1,87,105 Cs

3.  Max: discharge observed before construction of the Barrage	1,95,000 Cs

4.  Max: discharge observed after construction of Barrage		3,30,210 Cs

5.  Unit Discharge for Design of Apron					252.8 Cs/ Ft

6. Loseness Factor								24.8 %

7. Maximum Head Across							30 Ft

8. Length of Divide Wall							230 Ft

9. Width of Divide Wall							08 Ft

10. Length of Impervious Floor U/S					30 Ft

11. Length of Impervious Floor D/S					105.67 Ft

12.Design Water way 15 x 40						600.00 Ft

i).   Water Way Main Weir 11 x 40		440.00 Ft

ii).  Water Way Undersluice 2 X 40	  80.00 Ft

iii).  Water Way Silt Excluder 2 X 40	  80.00 Ft

13.Existingl Water Way (Due to Masking)				600-220=380 Ft

14. No of Pier								14

15. Width of Pier								08 Ft

16. Length of Bridge B/W Abutment					712 Ft

17. No of Gates on Headwortks						15 Nos

18. Type of Gate								Stoner Type

19. Lift of Gate								Vertical Lift

- Factor of safety against sliding:					1.40

21.Lacey factor for apron U/S:						1.25

22.Lacey factor for apron D/S:						1.75

Reduce Level of

22. Crest of main weir							+454.00 Ft

23.  Crest of under sluices (Pocket)					+449.50 Ft

24.  Crest of Head regulator of Sidhnai Canal				+458.00 Ft

25.  Crest of Head Regulator of Sidhnai Mailsi Link			+458.00 Ft

26.  Floor of U/S Main weir							+446.00 Ft

27.  Floor of D/S Main weir							+437.50 Ft

28. Top of Bridge service road						+484.00 Ft

29. Top R.L of Divide Wall:							+472.00 Ft

- Top R.L of Splay Wall D/S						+477.00 Ft

- High flood level upstream (1,50,000 Cs)				+476.30 Ft

- High flood level downstream	(1,50,000 Cs with Eroded Bed)	+470.00 Ft

- F.S.L Koranga Aqueduct at Barrage Left Abutment		+477.25 Ft

- F.S.L Koranga Aqueduct at Barrage Right Abutment		+476.30 Ft

- Normal pond level							+467.00 Ft

36. Max (Emergency): pond level						+468.00 Ft

37. Top of  gates level (Barrage)						+469.00 Ft

General

38. Width of crest								5.00ft

39. D/S Left protection Bund						31000.00ft

40. D/S Right protection Bund						31000.00ft

41. Height of Barrage Gate							15.0 ft

42. Height of Sidhnai Feeder Gate					11.0 ft

43. Height of S.M Link Canal Gate					11.0 ft

44. Time taken to raise One Gate.

Manually		= One ft in One Hour.

Electrically		= Full Gate One Hour.

44. Height of super structure						10.00 ft

45. Width of Head way							24.00 ft

46. Width of Foot Path							4.50 ft

47. Total width of Head regulator of Sidhnai Feeder			118.00 ft

48. Total width of Head regulator of Sidhnai Mailsi Link		303.00 ft

49. Width of crest of Sidhnai Feeder					5.00 ft

50. Width of crest of Sidhnai Mailsi Link					5.00 ft

2.2	LOCATION MAP

LOCATION MAP OF FLOOD BUNDS / ALIED STURCTURES

Satellite Image of Sidhnai Headworks and its Allied Component

Chapter - 3

BRIEF HISTORY OF PAST FLOOD EVENTS

The highest flood passed on 2-10-1988 in the history of Sidhnai Barrage at River Ravi. The total discharge U/S Barrage was 3,30,210 Cs out of which 2,55,012 Cs passed through weir of Barrage, 45,000 Cs through the Breaching Section and 21,968 Cs was passed through the Spill Channel. The H.F Level U/S of the Barrage recorded at Principle Gauge (LMB RD 10+000) was 478.20 while the HFL U/S of Sidhnai Barrage was 477.88 and D/S Gauge was 477.60. However, despite passing 2,55,012 Cs against 1,50,000 Cs design capacity, the structure of the Barrage remained safe. The flood also seriously affected the area on the right side upstream of Sidhnai Barrage particularly in Pir Mehal area. The right protection embankment of newly constructed Chichawatni Bridge had to be cut to provide relief to the bridge. The flood water from these cuts inundated the area on both sides. The downstream structure wing wall was raised by 4.00 ft after that highest flood for providing safe freeboard.

After the exceptionally high flood of 1988, very high floods passed through the barrage in 1995 and 1996 having discharge of 2,12,340 Cs and 1,95,362 Cs respectively. During these floods, the J-Head spur at RD: 38+000 LMB was under the direct hit, which was saved through hectic flood fighting.

Breaching section was operated during the year 1973, 1976, & 1988.

R.M.B was breached during the year 1988 at RD: 40-41.

(Lac Cs.)

| BREACHING HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year | Weir | Breach | Spill | Canals | Total |
| 18.08.1973 | 1.80 | 0.15 | 0.15 | 0.00 | 2.10 |
| 15.08.1976 | 1.93 | 0.41 | 0.09 | 0.05 | 2.49 |
| 02.10.1988 | 2.55 | 0.45 | 0.22 | 0.08 | 3.30 |

Chapter – 4

Design Data, Historic peak flood data and previous five years flood data of Head Works / Barrages and or other control points

4.1	FLOOD LIMITS (DISCHARGE IN Lacs Cusec)

Limit of River Ravi at Sidhnai Headworks is 1.50 Lac Cusec

| River | Sites | Low | Medium | High | Very high | Exceptionally high |
| --- | --- | --- | --- | --- | --- | --- |
| Jhelum | Mangla | 0.75 - 1.10 | 1.10 - 1.5 | 1.50 – 2.25 | 2.25 – 3.0 | More Than 3.00 |
|  | Rasul | 0.75 - 1.10 | 1.10 - 1.5 | 1.50 – 2.25 | 2.25 – 3.0 | More Than 3.00 |
| Chenab | Marala | 1.0 – 1.50 | 1.50 –2.0 | 2.0 – 4.0 | 4.0 – 6.0 | More Than 6.00 |
|  | Khanki | 1.0 – 1.5 | 1.5 – 2.0 | 2.0 – 4.0 | 4.0 – 6.0 | More Than 6.00 |
|  | Qadirabad | 1.0 – 1.5 | 1.5 – 2.0 | 2.0 – 4.0 | 4.0 – 6.0 | More Than 6.00 |
|  | Trimmu | 1.5 – 2.0 | 2.0 – 3.0 | 3.0 – 4.5 | 4.5 – 6.0 | More Than 6.00 |
|  | Punjnad | 1.5 – 2.0 | 2.0 – 3.0 | 3.0 – 4.5 | 4.5 – 6.0 | More Than 6.00 |
| Ravi | Jassar | 0.5 – 0.75 | 0.75– 1.0 | 1.0 – 1.5 | 1.5 – 2.0 | More Than 2.00 |
|  | Shahdara | 0.4 – 0.65 | 0.65– 0.9 | 0.9 – 1.35 | 1.35 – 1.8 | More Than 1.80 |
|  | Balloki | 0.4 – 0.65 | 0.65– 0.9 | 0.9 – 1.35 | 1.35 – 1.8 | More Than 1.80 |
|  | Sidhnai | 0.3 – 0.45 | 0.45- 0.6 | 0.6 – 0.9 | 0.9 – 1.2 | More Than 1.20 |
| Sutlej | Sulemanki | 0.5 – 0.8 | 0.8 – 1.2 | 1.2 – 1.75 | 1.75– 2.25 | More Than 2.25 |
|  | Islam | 0.5 – 0.8 | 0.8 – 1.2 | 1.2 – 1.75 | 1.75– 2.25 | More Than 2.25 |

  - TIME LAG STATEMENT OF RAVI RIVER

| Sr. No. | Site | Distance in KM | Time Lag in Hour |
| --- | --- | --- | --- |
| Above 60000 Cs Discharge. |  |  |  |
| 1 | Jassar to Shahdara | 97 | 26 |
| 2 | Shahdara to Balloki | 63 | 24 |
| 3 | Balloki to Sidhnai Barrage | 198 | 78 |
| 30000 Cs to 60000 Cs Discharge |  |  |  |
| 1 | Balloki to Sidhnai Barrage | 198 | 50-60 |

  - HIGHEST FLOODS

| Sr. No. | YEAR | DISCHARGE (Cusec) | GAUGE (Ft) |
| --- | --- | --- | --- |
| 1 | 1973 | 210339 Cs | 475.70 Ft |
| 2 | 1976 | 249848 Cs | 477.10 Ft |
| 3 | 1988 | 330210 Cs | 478.20 Ft |

Peak Discharge

| Date | Peak discharge passed D/S Sidhnai H/W | Withdrawal through canals | Disch: passed through breaching section | Disch: passed through Spill Channel | Total discharge U/S Sidhnai H/W | H.F.L | H.F.L |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | U/S | D/S |
| 18.08.1973 | 180650 | - | 15600 | 14089 | 210339 | 475.7 | 474 |
| 15.08.1976 | 193613 | 5500 | 41000 | 9753 | 249848 | 477.1 | 474.9 |
| 02.10.1988 | 255012 | 8200 | 45000 | 21968 | 330210 | 477.88 | 477.6 |
| 08.08.1989 | 64857 | 4700 | - | - | 69557 | 467 | 463.8 |
| 14.09.1990 | 50237 | 15400 | - | - | 56637 | 467 | 462 |
| 14.08.1991 | 30152 | 15700 | - | - | 45852 | 467.5 | 458.4 |
| 16.09.1992 | 93919 | 1600 | - | - | 95510 | 469.2 | 466.2 |
| 19.07.1993 | 113874 | 6400 | - | - | 120274 | 469.2 | 468.5 |
| 29.08.1994 | 91521 | 14800 | - | - | 106321 | 476 | 465.8 |
| 12.09.1995 | 212340 | - | - | - | 212340 | 476.1 | 475.5 |
| 30.08.1996 | 195362 | - | - | - | 195362 | 476 | 475 |
| 03.09.1997 | 133237 | - | - | - | 133237 | 473.5 | 470.8 |
| 27.09.1998 | 55012 | 4200 | - | - | 59212 | 467 | 462 |
| 24.09.1999 | 22129 | 15700 | - | - | 37829 | 467 | 460 |
| 02.08.2000 | 37236 | 13900 | - | - | 51136 | 467 | 459.7 |
| 07.08.2001 | 30585 | - | - | - | 30585 | 467 | 459 |
| 18.08.2002 | 16086 | 14908 | - | - | 30994 | 467 | 459.85 |
| 09.08.2003 | 25486 | 15200 | - | - | 40686 | 467 | 458.6 |
| 23.08.2004 | 12773 | 14900 | - | - | 27673 | 467 | 456.6 |
| 11.08.2005 | 13238 | 15200 | - | - | 28438 | 467 | 457 |
| 02.08.2006 | 10696 | 14900 | - | - | 25596 | 467 | 456.8 |
| 20.08.2007 | 14405 | 15275 | - | - | 29680 | 467 | 457.3 |
| 24.08.2008 | 38696 | 14862 | - | - | 53558 | 467 | 459.9 |
| 02.08.2009 | 22714 | 7852 | - | - | 30566 | 467 | 458.6 |
| 05.08.2010 | 30206 | 15344 | - | - | 45550 | 467 | 459.85 |
| 02.09.2011 | 23925 | 6100 | - | - | 30025 | 467 | 459.9 |
| 14.09.2012 | 28627 | 4000 | - | - | 32627 | 467 | 460 |
| 23.08.2013 | 73504 | 10600 | - | - | 87804 | 467 | 465.4 |
| 12.09.2014 | 71112 | 14600 | - | - | 85712 | 467 | 465 |
| 14.09.2015 | 28636 | 10800 | - | - | 39436 | 467 | 460 |
| 01.08.2016 | 12325 | 13850 | - | - | 26175 | 467 | 456 |
| 08.08.2017 | 16667 | 15300 | - | - | 31967 | 467 | 458 |
| 30.09.2018 | 8857 | 15300 | - | - | 24157 | 467 | 456 |
| 05.09.2019 | 15384 | 14900 | - | - | 30284 | 467 | 458.1 |
| 01.09.2020 | 28214 | 4100 | - | - | 32314 | 467 | 459.65 |
| 18.09.2021 | 16397 | 17250 | - | - | 33647 | 467 | 458.3 |
| 29.07.2022 | 22843 | 1550 | - | - | 24393 | 467 | 459.5 |
| 02-08-2023 | 43758 | 14800 | - | - | 58558 | 467 | 463.6 |
| 30-08-2024 | 24711 | 5500 | - | - | 30211 | 467 | 459.6 |

Chapter – 5

FLOOD FIGHTING STRATEGY

1.	LOW FLOOD

When River Ravi at Sidhnai Barrage reaches above 30,000 Cs, it is in low flood. At this stage flood water remains within the lips of the River. It does not touch any flood embankment. However, one No. Beldar per mile per shift of 12-hours is engaged on L.M.B and R.M.B and other X-spurs for upkeeping of these bunds.

2.	MEDIUM FLOOD

Beyond 45,000 Cs and upto 60,000 Cs, River is in medium flood. At this stage, water starts touching the flood embankment. Strength of the Beldars is doubled to meet with any emergency. An additional Sub Engineer is deputed on L.M.B and R.M.B to assist the Sub Engineer L.M.B and R.M.B sections. Flood material is placed on various huts along R.M.B and L.M.B and night watching by the Sub Divisional Officer, Sidhnai H/Works Sub Division and Executive Engineer, Sidhnai H/Works Division, is carried out.

3.	HIGH FLOOD

When discharge U/S increases from 60,000 Cs, the flood water is accumulated along R.M.B and L.M.B. Additional Sub Divisional Officer is deputed to assist Sub Divisional Officer, Sidhnai H/Works Sub Division for day and night watching. Beldars work in 3-shifts, each of 8-hours. Additional Sub Engineer from T.S Link Sub Division and Kacha Khuh Sub Division will work on L.M.B and R.M.B. Special night watching is carried out on J-Head spurs RD:20+800, 38+000 L.M.B and 99+500 R.M.B. Executive Engineer, Northern Tubewell Division (NTD) Multan is also deputed at this stage to help and assist Executive Engineer, Sidhnai Headworks Division, Sidhnai.

4.	VERY HIGH FLOOD.

When discharge increases beyond 90,000 Cs, special day and night watching is carried out and all the officers move round the clock. Special attention is given for the protection of main Barrage, structure and gauges are observed after every one hour. The staff present on breaching section at RD:16 R.M.B is highly alerted and keeping in view the rising condition of River Ravi D/S Balloki, presence of explosive in the liners is ensured.

5.	EXCEPTIONALLY HIGH FLOOD

At this stage River Ravi is in rising condition and flows with more than 120,000 Cs whereas the design capacity of the Barrage is 150,000 Cs. All the staff is alerted. Superintending Engineer, Trimmu Canal Circle, Trimmu resides at the Barrage and critical gauge at RD:10+000 L.M.B is continuously watched. As soon as the critical gauge reaches at the level of 478.00 ft. and is further rising, operation of the breaching section is carried out by the Pak Army, 176 Bridge Battalion, Abdul Hakim Cantt: and all the people / local inhabitants are informed well before time to vacate their dwellings. The spill channel is operated, before operating the breaching section, if the river is likely to fall when the critical gauge is going to touch the limit of 478.00.

16

Chapter – 6

FLOOD DAMAGE RESTORATION WORKS AND OTHER REPAIR WORKS CARRIED OUT

No flood damages occurred during flood season 2024. Hence, no flood restoration / repair work carried out.

Chapter – 7

Flood Fighting Watching Arrangement

7.1		Pre-Flood Arrangement.

All the bunds are being inspected by a Committee constituted by the Secretary to Government of the Punjab, Irrigation Department in May every year. Inspection of all bunds and spurs by the Team of Military personals will be carried out before the flood season 2024 to ensure that the bunds are safe against the coming flood season.

Camps will be established on all vulnerable sites to monitor the situation during flood season. Cell phones, wireless sets will be provided and generator will be installed at important / vulnerable reaches. The flood watching material will be procured and will be shifted to the camp sites.

Keeping in view the possibility of receiving floods, precautionary measures will be taken from 1st July to 15th October. Watching establishment will be employed for the flood season as per limits of flood already fixed for various magnitude of Discharge in River Ravi.

Structure wise reserve stock of stone

| S.# | Name of Structure | Sanctioned Quantity (Lac Cft) | Available Quantity (Lac Cft) | Balance quantity (Lac Cft) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | U/S Guide Bund. | 2.50 | 2.49 | - | The available quantity is more than minimum requirement. The balance qty will be however arranged if required. |
| 2. | D/S Guide Bund. | 1.50 | 2.19 | + 0.69 |  |
| 3. | J-Head Spur RD: 99500 RMB. | 1.00 | 0.55 | 0.45 |  |
| 4. | Mole Head Spur RD: 15000 LMB. | 0.50 | 0.35 | 0.15 |  |
| 5. | J-Head Spur RD: 20800 LMB. | 1.00 | 0.86 | 0.14 |  |
| 6. | J-Head Spur RD: 38000 LMB. | 1.00 | 0.46 | 0.54 |  |
|  | Total | 7.50 | 6.90 | 0.60 |  |

  - WATCHING ESTABLISHMENT

Flood watching establishment will be employed as per limit of floods already fixed for various Magnitudes of discharges in the river from 15-6-2025 to 15-10-2025 as below:-

| Sr. No. | Site Descriptoon | Flood Limits |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Low |  | Medium |  | High |  | Very High |  |
|  |  | Men | Shift | Men | Shift | Men | Shift | Men | Shift |
| 1. | Right Marginal Bund | No extra labour is required. |  | 273 | 3 Shifts | 273 | 3 Shifts | 273 | 3 Shifts |
| 2. | Left Marginal Bund | No extra labour is required. |  | 193 | 3 Shifts | 193 | 3 Shifts | 193 | 3 Shifts |

| A | Right Marginal Bund RD:0+115000 J-Head Spur RD:99500 RMB = 7200’ |  |  |
| --- | --- | --- | --- |
|  | Total Length = 115000 + 7200 = 122200’ 122200 / 5000 = Say 25 Miles |  |  |
|  | Watchman Required | (3 No. per mile for three shift) (25x3x3) | = 225 No. |
|  | Mate required | 1 No. per 8 Beldars(225/8) | = 28 No. |
|  | Gauge Reader required (for 02 No. Gauge Sites) | One No. for per shift(2x3) | = 06 No. |
|  | Dak Runner required (for 01 No. Camp Site) | One No per shift | = 02 No. |
|  | Chowkidars required | One No. per site for day & one for night (2x6) | = 12 No. |
|  | Total Strength Deployed |  | = 273 No. |
| B | Left Marginal Bund RD:0+89585 |  |  |
|  | Total Length = 89585’ 89585 / 5000 = Say 18 Miles |  |  |
|  | Watchman Required | (3 No. per mile for three shift) (18x3x3) | = 162 No. |
|  | Mate required | 1 No. per 8 Beldars (162/8) | = 20 No. |
|  | Gauge Reader required (for 01 No. Gauge Sites) | One No. for per shift (1x3) | = 03 No. |
|  | Dak Runner required (for 01 No. Camp Site) | One No per shift | = 02 No. |
|  | Chowkidars required | One No. per site for day & one for night (1x6) | = 06 No. |
|  | Total Strength Deployed |  | = 193 No. |

  - ARRANGEMENT AT SENSITIVE SITES

- The normal strength for watching at sensitive sites along flood protection and River training works will be doubled during high flood / exceptionally high flood.

- The establishment will be increased on work charge arrangements after consultation with Executive Engineer, Sidhnai Headworks Division, Sidhnai / Superintending Engineer, Trimmu Canal Circle, Trimmu in emergency & in accordance with site requirements. The same establishment will be responsible for maintenance of flood bunds and Spurs Shank etc. during 2025. It will arrange minor repairs to bund top, side slopes, removal of Sarkanda on pitched part of spurs. Establishment will also be responsible for filling gharas / rain cuts etc as occurred due to rains during the monsoon season.

  - Watching Material

ENGINEERING / EMERGENCY STORES WILL BE STOCKED FOR FOUR SITES OF COMPING

| S.# | Item | Unit | Total Reserved Qty | Available Qty | Balance Qty | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Kassies with handles | Nos | 70 | 55 | 15 | Balance Flood Fighting Material will be purchased before flood 2025. |
| 2 | Baskets | Nos | 185 | 185 | - |  |
| 3 | Gunny Bag | Nos | 2300 | 1800 | 500 |  |
| 4 | Rechargeable Lights | Nos | 30 | - | 30 |  |
| 5 | Axes | Nos | 30 | 10 | 20 |  |
| 6 | Killas | Nos | 150 | 150 | - |  |
| 7 | Wodden Mallats | Nos | 10 | 10 | - |  |
| 8 | Needles (Large) | Dozen | 3 | - | 3 |  |
| 9 | Stone | Lac Cft | 7.5 | 6.9 | 0.6 |  |
| 10 | Hydraulic Staring Boat | Nos | 1 | 1 |  |  |
| 11 | Handles for Kassies (Extra) | Nos | 150 | 150 | - |  |
| 12 | G.I. Buckets | Nos | 25 | 25 | - |  |
| 13 | Swiss Cottage Tents | Nos | 6 | - | 6 |  |
| 14 | Bamboos | Nos | 36 | - | 36 |  |
| 15 | Munj Trangers | Nos | 100 | - | 100 |  |
| 16 | Iron Charpies | Nos | 12 | - | 12 |  |
| S.# | Item | Unit | Total Reserved Qty | Available Qty | Balance Qty | Remarks |
| 17 | Crockery Set | Nos | 6 | - | 6 | Balance Flood Fighting Material will be purchased before flood 2025. |
| 18 | Generator | Nos | 6 | 3 | 3 |  |
| 20 | Wire/ cable 3/29 | Rolls | 6 | - | 6 |  |
| 21 | 50 W Led Lights | Nos | 12 | - | 12 |  |
| 22 | Plastic Bags (1.25 – 1.5) Capacity | Nos | 4440 | 1140 | 3300 |  |
| 23 | Life Jackets | Nos | 48 | - | 48 |  |
| 24 | Rain Coats | Nos | 20 | - | 20 |  |
| 25 | Safety Jackets | Nos | 48 | - | 48 |  |
| 26 | Safety Shoes | Nos | 48 | - | 48 |  |
| 27 | Umbrella | Nos | 48 | - | 48 |  |
| 28 | Petrol for generator | Ltr | 900 | - | 900 |  |
| 29 | Tractor with Trolley | Nos | 1 | 1 |  |  |
| 30 | Sand Bag Filling Machine | Nos | 2 | 2 | - |  |
| 31 | Diesel for Tractor | Ltr | 1050 | - | 1050 |  |
| 32 | Petrol for Boat | Ltr | 500 | - | 500 |  |

  - Sounding and Probing Arrangement

In case of any situation on flood protection and River training works, sounding and probing arrangement will be made.

  - Lighting Arrangement

Details given in the list of watching material at Sr.No 7.4 above.

  - Ration Arrangement

In case of high flood in Ravi River a separate evacuation plan will be prepared by the concerned District Administration and Food Department will mobilize their sources for supplying food for Human and cattle population.

  - P.O.L  arrangement for Vehicle

P.O.L facilities / arrangement will be made by the Irrigation Department as well as Civil Administration.

  - Transportation

Transportation facilities will be provided by the Civil Authorities

  - Law and order

Law and order situation will be tackled by the Civil Administration with the help of Police Department.

  - Medical arrangement for Labour

Health Department will be responsible for mobilizing their sources for carrying out necessary operation for providing medical facilities to the labour.

7.12 	Liaison with other Department.

The close liaison will be made in case of flood with the administrative department as well as other Department of the concerned Districts.

7.13     Role of the Army

176-Bridge Batalian Abdul Hakim / 2 Corp Engineering Multan will perform activities to fight flood emergency During Flood 2025.

7.14     Duties of Telephone attendent.

Duty of telephone attendent has been made round the clock.

| S.No | Name of official | Period | Time |  |
| --- | --- | --- | --- | --- |
|  |  |  | From | To |
| 1 | Arslan Rafique | 15-06-2025 to 15-10-2025 | 00.00 | 08.00 |
| 2 | Farukh Eijaz |  | 08.00 | 16.00 |
| 3 | Muhammad Nawaz |  | 16.00 | 24.00 |

7.15     Wireless Arrangements

Wireless system / arrangement will be made for the vehicles under use of Officers of Sidhnai Headworks Division, Sidhnai during the period of 15 June 2025 to 10 October, 2025.

Chapter – 8

status of Encroachments

ORDINARY ENCROACHMENT.

| Total No of Encroachments | Removed | Balance | Action to be taken |
| --- | --- | --- | --- |
| 678 No. (44.58 Acres) | 7 No. (0.20 Acres) | 671 No. (44.38 Acres) | The list of encroachments have been sent to concerned civil administration for launching combined operation for its removal. |

CRITICAL ENCROACHMENT.

| Total No of Encroachments | Removed | Balance | Action to be taken |
| --- | --- | --- | --- |
| _____NIL_____ |  |  |  |

LIST OF ENCROACHMENT ON RIGHT MARGINAL BUND IN RMB SECTION.

| S.# | Name & Father Name of Encroahcer | Mauza | Police Station | Tehsil | Location |  | Type of Encroachment |  | Type Of Construction | Area |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | RD: | Side | House | Shops |  |  |  |
| 1 | M Hussain S/O Khuda Baksh | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 3 No Shop | Pacca | 3 | Marla |
| 2 | Kareem Gujjar S/O M Nazir | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 3 No Shop | Pacca | 3 | Marla |
| 3 | Ramzan Dab S/O M Fazil | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 2 No Shop | Pacca | 2 | Marla |
| 4 | Ahmad Yar Dab S/O Allah Baksh | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 3 No Shop | Pacca | 3 | Marla |
| 5 | SH Shokat S/O Manzoor Hussain | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 5 No Shop | Pacca | 5 | Marla |
| 6 | Noor Ahmad S/O Sheer Khan Dangra | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 1 No Shop | Pacca | 2 | Marla |
| 7 | Ramzan Dab S/O M Fazil | Mai Saphoran | Aruti | Pir Mahal | 16-17 | L | ‐ | 1 No Shop | Pacca | 1 | Marla |
| 8 | Abdul Manan S/O Saifur Rehman | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 4 No Shop | Pacca | 4 | Marla |
| 9 | Kareem Gujjar S/O M Nazir | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 4 No Shop | Pacca | 4 | Marla |
| 10 | M Hussain S/O Khuda bBaksh | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 3 No Shop | Pacca | 3 | Marla |
| 11 | M Shameer S/O Pathana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 1 No Shop | Pacca | 1 | Marla |
| 12 | M Ramzan S/O Mian Pathana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 1 No Shop | Pacca | 1 | Marla |
| 13 | Zulfiqar Ali S/O Mian Pathana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 2 No Shop | Pacca | 2 | Marla |
| 14 | Zahoor Ahmad S/O Sheer Muhammad Dangra | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | ‐ | 1 No Shop | Pacca | 2 | Marla |
| 15 | Manzoor Hussain S/O Sheer Muhammad Dangra | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | 1 No Room |  | Pacca | 5 | Marla |
| 16 | Jafar Hussain S/O Sheer Muhammad Dangra | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | 2 No Room | - | Pacca | 10 | Marla |
| 17 | Muhammad Sharif S/O Allah Yar Sahu | Mai Saphoran | Aruti | Pir Mahal | 17-18 | L | 1 No Room | 1 No Shop | Pacca | 10 | Marla |
| 18 | Muhammad Ramzan S/O Pathana Nakiyana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 2 No Room | - | Pacca | 7 | Marla |
| 19 | Zulfiqar S/O Pathana Nakiyana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 3 No Room | - | Pacca | 10 | Marla |
| 20 | Ahmad Yar S/O Dost Muhammad | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 3 No Room | - | Pacca | 5 | Marla |
| 21 | Muhammad Hussain S/O Ramzan Dhobi | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 1 No Room | - | Pacca | 2 | Marla |
| 22 | Ramzan S/O Allah Bakhsh Nakiyana | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 2 No Room | - | Kacha | 5 | Marla |
| 23 | Farooq S/O Haq Nawaz | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 1 No Room | - | Pacca | 2 | Marla |
| 24 | Khuda Bukhsh S/O Mehmood Member | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 2 No Room | - | Kacha | 2 | Marla |
| 25 | Abid Hussain S/O Allah Dad Dhobi | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 1 No Room | - | Kacha | 1 | Marla |
| 26 | Masjid (Mosque) | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | 1 No Room Haal | - | Pacca | 2 | Marla |
| 27 | Nwaz S/O Ali Muhammad Arain | Mai Saphoran | Aruti | Pir Mahal | 17-18 | R | - | 1 No Shop | Pacca | 1 | Marla |
| 28 | Masjid (Mosque) | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 1 No Room Haal | - | Pacca | 15 | Marla |
| 29 | Tar Ghar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 3 No Room | - | Pacca | 25 | Marla |
| 30 | Rab Nawaz chadhrar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 1 No Room | 2 No Shop | Pacca | 10 | Marla |
| 31 | Bashir Ahmed Haraj | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 1 No Hotal | - | Pacca | 2 | Marla |
| 32 | Shafi Muhammad Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | - | 1 No Shop | Pacca | 2 | Marla |
| 33 | Abdul Razzak & Shah Muhammad Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | - | 2 No Shop | Pacca | 4 | Marla |
| 34 | Haji Azeem Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 1 No Arath Pukhta |  | Pacca | 5 | Marla |
| 35 | Nadeem Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | - | 5 No Shop | Pacca | 5 | Marla |
| 36 | Haji Kareem Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | - | 1 No Shop | Pacca | 15 | Marla |
| 37 | Saleem Gujjar | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | - | 5 No Shop | Pacca | 25 | Marla |
| 38 | Musafir Khana | Mai Saphoran | Aruti | Pir Mahal | 18-19. | R | 1 No Room | - | Pacca | 1 | Marla |
| 39 | Abdul Shakoor S/O Ahmed Baksh Mahay | Muza Ram Pur | Aruti | Pir Mahal | 21-22. | R | 3 No Room | - | Kacha | 15 | Marla |
| 40 | Ghulam Shabbir mahey | Muza Ram Pur | Aruti | Pir Mahal | 21-22. | R | 3 No Room | - | Kacha | 1 | Marla |
| 41 | Sultan Ahmed S/O Allah Baksh Mallah | Muza Ram Pur | Aruti | Pir Mahal | 21-22. | R | 2 No Room | - | Kacha | 25 | Marla |
| 42 | Ali Sheer | Muza Ram Pur | Aruti | Pir Mahal | 22-23. | R | 3 No Room | Cattle hall | Kacha | 60 | Marla |
| 43 | Chiragh Dangra | Muza Ram Pur | Aruti | Pir Mahal | 22-23. | R | 1 No Room | - | Kacha | 30 | Marla |
| 44 | Sikandar Mohana | Muza Ram Pur | Aruti | Pir Mahal | 23-24. | L | 1 No Room | - | Kacha | 1/2. | Marla |
| 45 | Khalid S/O ghulam Qadir Mohana | Muza Ram Pur | Aruti | Pir Mahal | 23-24. | L | 1 No Room | - | Kacha | 10 | Marla |
| 46 | Chiragh Dangrah | Muza Ram Pur | Aruti | Pir Mahal | 24-25. | R | 3 No Room | - | Kacha | 30 | Marla |
| 47 | Muhammad Iqbal Mango | Muza Ram Pur | Aruti | Pir Mahal | 24-25. | R | 3 No Room | - | Kacha | 10 | Marla |
| 48 | Ramzan Mohana | Muza Ram Pur | Aruti | Pir Mahal | 24-25. | R | 3 No Room | - | Kacha | 10 | Marla |
| 49 | Muhammad Nawaz | Muza Ram Pur | Aruti | Pir Mahal | 24-25. | R | 3 No Room | - | Kacha | 20 | Marla |
| 50 | Bashir Ahmed | Muza Ram Pur | Aruti | Pir Mahal | 24-25. | R | 4 No Room | - | Kacha | 10 | Marla |
| 51 | Zahoor Ahmed S/O Riyaz Mohana | Muza Ram Pur | Aruti | Pir Mahal | 25-26. | R | 2 No Room | - | Kacha | 30 | Marla |
| 52 | Lal S/O Sada Mohana | Muza Ram Pur | Aruti | Pir Mahal | 25-26. | R | 5 No Room | - | Kacha | 40 | Marla |
| 53 | Abid S/O Haq nawaz | Muza Ram Pur | Aruti | Pir Mahal | 25-26. | R | 4 No Room | - | Kacha | 20 | Marla |
| 54 | M Zafar Kumhar | Muza Ram Pur | Aruti | Pir Mahal | 25-26. | R | 2 No Room |  | Kacha | 2 | Marla |
| 55 | Rab Nawaz S/O Falak Sheer Malah | Muza Ram Pur | Aruti | Pir Mahal | 26-27. | L | 1 No Room | - | Kacha | 10 | Marla |
| 56 | Alam Sheer S/O Khizar Hayat | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 4 No Room | - | Kacha | 25 | Marla |
| 57 | Muhammad Ramzan S/O Muhammad Bukhsh | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | 2 No Shop | Kacha | 15 | Marla |
| 58 | Ashiq Ali S/O Muhammad Bukhsh | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | - | Kacha | 15 | Marla |
| 59 | Shoukat Ali S/O Muhammad Lal | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 4 No Room | - | Kacha | 1 | Marla |
| 60 | Manak Ali S/O Sada | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | - | Kacha | 30 | Marla |
| 61 | Ameer S/O Sheer | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 3 No Room | - | Kacha | 20 | Marla |
| 62 | Jafar S/O Ameer | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | - | Kacha | 15 | Marla |
| 63 | Javaid S/O Ameer | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | - | Kacha | 10 | Marla |
| 64 | Safdar Shah S/O Shahil | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 1 No Chaki |  | Kacha | 1 | Marla |
| 65 | Nazakat Ali S/O Haq Nawaz Mohana | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room | - | Pacca | 10 | Marla |
| 66 | Rab Nawaz S/O Falak Sheer Malah | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 1 No Room | - | Kacha | 1 | Marla |
| 67 | M Deen | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 1 No Room |  | Kacha | 2 | Marla |
| 68 | Azhar S/O Anwar | Jungle Jarola | Aruti | Pir Mahal | 29-30 | L | 2 No Room |  | Kacha | 10 | Marla |
| 69 | Muhammad Hussain S/O Shahamand | Jungle Jarola | Aruti | Pir Mahal | 29-30 | R | 2 No Room | - | Kacha | 60 | Marla |
| 70 | Naeem Ahmed S/O Sulaiman Sheikh | Jungle Jarola | Aruti | Pir Mahal | 29-30 | R | 3 No Room | - | Kacha | 40 | Marla |
| 71 | Muhammad Iqbal S/O Sulaiman | Jungle Jarola | Aruti | Pir Mahal | 31-32. | R | 4 No Room | - | Pacca | 30 | Marla |
| 72 | Sheikh Rasheed S/O Sulaiman | Jungle Jarola | Aruti | Pir Mahal | 32-33. | R | 2 No Room | - | Pacca | 20 | Marla |
| 73 | Muhammad Nawaz S/O Wag | 772 G.B | Aruti | Pir Mahal | 32-33. | L | - | 1 No Shop | Pacca | 2 | Marla |
| 74 | Ghulam Abbas Shah | 772 G.B | Aruti | Pir Mahal | 32-33. | L | - | 1 No Shop | Pacca | 1 | Marla |
| 75 | Allah Bukhsh S/O Hamid | 772 G.B | Aruti | Pir Mahal | 33-34 | L | 3 No Room | - | Kacha | 2 | Marla |
| 76 | Muhammad Rafique S/O Ameen Haraj | 772 G.B | Aruti | Pir Mahal | 34-35. | L | 4 No Room | - | Kacha | 60 | Marla |
| 77 | Khizar Hayat S/O Muhammad Bukhsh Arrain | 772 G.B | Aruti | Pir Mahal | 34-35. | L | 3 No Room | - | Kacha | 40 | Marla |
| 78 | Riaz S/O Khan Malah | 772 G.B | Aruti | Pir Mahal | 34-35. | L | 4 No Room | - | Kacha | 30 | Marla |
| 79 | Mazhar S/O Khuda Bukhsh | 772 G.B | Aruti | Pir Mahal | 34-35. | L | 5 No Room | - | Kacha | 20 | Marla |
| 80 | Mahi S/O Noshair Kumhar | 772 G.B | Aruti | Pir Mahal | 34-35. | L | 3 No Room | - | Kacha | 15 | Marla |
| 81 | Siddique S/O Ramzan | 772 G.B | Aruti | Pir Mahal | 35-36. | L | 3 No Room | - | Kacha | 15 | Marla |
| 82 | Muhammad Waris S/O Mukhtar | 772 G.B | Aruti | Pir Mahal | 36-37. | L | 3 No Room | - | Kacha | 15 | Marla |
| 83 | Muhammad Yaseen S/O Ghulam Sarwar | 772 G.B | Aruti | Pir Mahal | 36-37. | L | 3 No Room | - | Kacha | 20 | Marla |
| 84 | Asim S/O Sultan | 772 G.B | Aruti | Pir Mahal | 36-37. | L | 3 No Room | - | Kacha | 20 | Marla |
| 85 | Bashir S/O Khuda Bukhsh | 772 G.B | Aruti | Pir Mahal | 36-37. | L | 3 No Room | - | Kacha | 30 | Marla |
| 86 | Allah Yar S/O Khuda Bukhsh | 772 G.B | Aruti | Pir Mahal | 36-37. | L | 6 No Room | - | Kacha | 3 | Kanal |
| 87 | Akram S/O Mahamand | 772 G.B | Aruti | Pir Mahal | 37-38. | L | 2 No Room | 2 No Shop | Pacca | 30 | Marla |
| 88 | Aslam S/O Murad | 772 G.B | Aruti | Pir Mahal | 37-38. | L | 4 No Room | - | Kacha | 4 | Kanal |
| 89 | Muhammad Bukhsh S/O Pehlwan | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 3 No Room | - | Kacha | 2 | Kanal |
| 90 | Allah Yar S/O Pehlwan | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 4 No Room | - | Kacha | 2 | Kanal |
| 91 | Maqbool S/O Mahamand | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 3 No Room | - | Kacha | 1 | Kanal |
| 92 | Murtaza S/O Mahamand | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 2 No Room | - | Kacha | 1 | Kanal |
| 93 | Muhammad Akhtar S/O Mahamand | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 3 No Room | - | Kacha | 1 | Kanal |
| 94 | Javid S/O Rahim Bukhsh | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 5 No Room | - | Kacha | 4 | Kanal |
| 95 | Allah Ditta S/O Chiragh | 772 G.B | Aruti | Pir Mahal | 38-39 | L | 3 No Room | - | Kacha | 2 | Kanal |
| 96 | Peer Bukhsh S/O Khan Muhammad | 772 G.B | Aruti | Pir Mahal | 45-46. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 97 | Muhammad Yasin S/O Warryam | 772 G.B | Aruti | Pir Mahal | 45-46. | L | 7 No Room | - | Kacha | 4 | Kanal |
| 98 | Altaf S/O Riaz Kumhar | 772 G.B | Aruti | Pir Mahal | 45-46. | L | 2 No Room | - | Kacha | 10 | Marla |
| 99 | Shamshad S/O Riaz Kumhar | 772 G.B | Aruti | Pir Mahal | 45-46. | L | 5 No Room | - | Kacha | 2 | Kanal |
| 100 | Muhammad Ramzan Khichi | Chotra Sargana | Aruti | Pir Mahal | 47-48. | L | 1 No Room | - | Kacha | 1 | Marla |
| 101 | Muhammad Yaseen Sukhana | Chotra Sargana | Aruti | Pir Mahal | 47-48. | L | 6 No Room | - | Kacha | 4 | Kanal |
| 102 | Muhammad Khan Mohana | Chotra Sargana | Aruti | Pir Mahal | 47-48. | L | 2 No Room | - | Kacha | 10 | Marla |
| 103 | Sarfaraz Khichi | Chotra Sargana | Aruti | Pir Mahal | 47-48. | L | 3 No Room | - | Kacha | 2 | Kanal |
| 104 | Muhammad Zafar S/O Ramzan Mochi | Chotra Sargana | Aruti | Pir Mahal | 47-48. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 105 | Zahoor S/O Murad | Chotra Sargana | Aruti | Pir Mahal | 48-49. | L | 4 No Room | - | Kacha | 2 | Kanal |
| 106 | Akram Khan S/O Murad | Chotra Sargana | Aruti | Pir Mahal | 49-50. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 107 | Fazal Elahi S/O Thiraj | Chotra Sargana | Aruti | Pir Mahal | 45-46. | R | 3 No Room | - | Kacha | 25 | Marla |
| 108 | Noor Muhammad S/O Thiraj | Chotra Sargana | Aruti | Pir Mahal | 45-46. | R | 2 No Room | - | Kacha | 15 | Marla |
| 109 | Bilal S/O Thiraj | Chotra Sargana | Aruti | Pir Mahal | 45-46. | R | 2 No Room | - | Kacha | 15 | Marla |
| 110 | Ramzan S/O Muhammad Buksh Thiraj | Chotra Sargana | Aruti | Pir Mahal | 45-46. | R | 2 No Room | 1 No Shop | Pacca | 10 | Marla |
| 111 | Shakoor Thiraj | Chotra Sargana | Aruti | Pir Mahal | 45-46. | R | 2 No Room | - | Kacha | 10 | Marla |
| 112 | Bashir S/O Murad Khichi | Chotra Sargana | Aruti | Pir Mahal | 46-47. | R | 1 No Room | - | Kacha | 10 | Marla |
| 113 | Hanif S/O Chuhan | Chotra Sargana | Aruti | Pir Mahal | 46-47. | R | 2 No Room | - | Kacha | 15 | Marla |
| 114 | Sultan S/O Azam Sherani | Chotra Sargana | Aruti | Pir Mahal | 46-47. | R | 3 No Room | - | Kacha | 20 | Marla |
| 115 | Muhammad Hayat S/O Sadiq Bhatti | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | L | 2 No Room | - | Kacha | 15 | Marla |
| 116 | Sohail S/O Sheer Mallah | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | R | 2 No Room | - | Kacha | 10 | Marla |
| 117 | Shoukat S/O Haq Nawaz Malah | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 118 | Hayat S/O Haq Nawaz Malah | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 119 | Liaqat Ali S/O Manzoor Malah | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | L | - | 1 No Shop | Pacca | 3 | Marla |
| 120 | Murtaza S/O Nawaz Tajra | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 121 | Fakhar S/O Bashir Malah | Qazi Ghalib | Aruti | Pir Mahal | 47-48. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 122 | Azeem S/O Ghulam Sargana | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 10 | Marla |
| 123 | Sadiq S/O Ghulam Sargana | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 10 | Marla |
| 124 | Muhammad Yousuf S/O Abrahim | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 125 | Yaqoob S/O Amin | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 1 No Room | - | Kacha | 15 | Marla |
| 126 | Waryam S/O Salabt | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 127 | Nawaz S/O Noor Muhammad Bhatti | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 128 | Nosheer S/O Habib | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 129 | Muhammad Shabbir S/O Kabir Bhatti | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 10 | Marla |
| 130 | Noor Muhammad S/O Baqir Bhatti | Qazi Ghalib | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 131 | Talib S/O Baqir Bhatti | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 132 | Naik S/O Baqir Bhatti | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 10 | Marla |
| 133 | Shahamand S/O Baqir Bhatti | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 134 | Zulifqar S/O Sargana | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 135 | Jabir S/O Sargana | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 136 | Umar Daraz S/O Sargana | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 137 | Riaz S/O Sargana | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 138 | Bashir S/O Salabt Sargana | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 139 | Noor Muhammad | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 140 | Falak Sheer S/O Allh Ditta | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 141 | Muhammad Nawaz S/O Sargna | 765 G.B | Aruti | Pir Mahal | 49-50. | R | 2 No Room | - | Kacha | 15 | Marla |
| 142 | Haq Nawaz Sargana | 765 G.B | Aruti | Pir Mahal | 50-51. | R | 2 No Room | - | Kacha | 15 | Marla |
| 143 | Sikandar S/O Sultan Khokhar | 765 G.B | Aruti | Pir Mahal | 50-51. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 144 | Manzoor S/O Allah Ditta Nai | 765 G.B | Aruti | Pir Mahal | 50-51. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 145 | Haq Nawaz S/O Sultan Khokhar | 765 G.B | Aruti | Pir Mahal | 50-51. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 146 | Shahbaz S/O Hakim Ali | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 10 | Marla |
| 147 | Azhar Bhatti | Nanka Gither | Aruti | 26 Pir Mahal | 52-53. | L | 4 No Room | - | Kacha | 1 | Kanal |
| 148 | Saleem Bhatti | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 149 | Yasin Bhatti | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 150 | Karim Bhatti | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 1 No Room | - | Kacha | 1 | Kanal |
| 151 | Yaqoob S/O | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 152 | Abid S/O Yaqoob | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 1 No Room | - | Kacha | 10 | Marla |
| 153 | Parveez S/O Yaqoob | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 10 | Marla |
| 154 | Bashir Malang S/O Ramzan Mahigir | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | - | 1 No Shop | Pacca | 10 | Marla |
| 155 | Jahangir S/O Noor Muhammad Sargana | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 156 | Machiya S/O Allah Yar | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 157 | Jahangir S/O Allah Yar | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 158 | Falak Sheer | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 159 | Hakim Ali S/O Sultan Khokhar | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 160 | Muhammad Arif S/O Allah Ditta | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | 2 No Room | 1 No Shop | Pacca | 1 | Kanal |
| 161 | Amir S/O Jooba | Nanka Gither | Aruti | Pir Mahal | 52-53. | R | 4 No Room | - | Kacha | 2 | Kanal |
| 162 | Muhammad nawaz S/O | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 10 | Marla |
| 163 | Munna Manzoor Nai | Nanka Gither | Aruti | Pir Mahal | 52-53. | L | 2 No Room | - | Kacha | 10 | Marla |
| 164 | Ghulam Sarwar S/O Fazil Muslim Shaikh | Nanka Gither | Aruti | Pir Mahal | 53-54. | R | 1 No Room | - | Kacha | 10 | Marla |
| 165 | Allah Raha S/O Shaban | Nanka Gither | Aruti | Pir Mahal | 53-54. | R | 1 No Room | 1 No Shop | Pacca | 10 | Marla |
| 166 | Abdul Razzak S/O Shaban | Nanka Gither | Aruti | Pir Mahal | 53-54. | R | 1 No Room | - | Kacha | 10 | Marla |
| 167 | Kala | Nanka Gither | Aruti | Pir Mahal | 53-54. | R | 1 No Room | - | Kacha | 10 | Marla |
| 168 | Nadeem S/O Falak Sheer | Nanka Gither | Aruti | Pir Mahal | 53-54. | R | 1 No Room | - | Kacha | 10 | Marla |
| 169 | Boota S/O Adel | Nanka Gither | Aruti | Pir Mahal | 54-55. | R | 1 No Room | - | Kacha | 10 | Marla |
| 170 | Karim Buksh S/O Muhammad Shafi | Nakreri | Aruti | Pir Mahal | 54-55. | R | 1 No Room | 1 No Shop | Pacca | 12 | Marla |
| 171 | Saleem S/O Karim | Nakreri | Aruti | Pir Mahal | 54-55. | R | 1 No Room | - | Kacha | 12 | Marla |
| 172 | Waheed S/O Ghulam | Nakreri | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 173 | Laal S/O Ghulam | Nakreri | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 174 | Sikandar S/O Ghulam | Nakreri | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 175 | Aslam S/O Karim | Nakreri | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 176 | Umar Daraz S/O Mulla | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 177 | Arif S/O Fazil | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 178 | Zakir S/O Miyan | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 179 | Qadir S/O Zakir | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 180 | Allah Ditta S/O Zakir | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 181 | Dilmir S/O Sadiq | Shah Pur | Aruti | 27 Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 182 | Haq Nawaz S/O Karmal | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 183 | Irshad Ahmed S/O Haq Nawaz | Shah Pur | Aruti | Pir Mahal | 54-55. | L | 1 No Room | - | Kacha | 12 | Marla |
| 184 | Mazhar S/O Riaz | Shah Pur | Aruti | Pir Mahal | 54-55. | R | 1 No Room | - | Kacha | 12 | Marla |
| 185 | Jahangir Khokhar | Shah Pur | Aruti | Pir Mahal | 54-55. | R | 1 No Room | - | Kacha | 12 | Marla |
| 186 | Ginge Angle from RD: 55 | Dhedi | Aruti | Pir Mahal | 55 | R |  | - | Kacha |  |  |
| 187 | Liaqat Bhatti | Dhedi | Aruti | Pir Mahal | 55-56. | R | 1 No Room | - | Kacha | 10 | Marla |
| 188 | Zafar S/O Fazal Khokhar | Dhedi | Aruti | Pir Mahal | 55-56. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 189 | Jahangir S/O Sultan | Dhedi | Aruti | Pir Mahal | 55-56. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 190 | Manzoor Machi | Dhedi | Pir Mehal | Pir Mahal | 55-56. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 191 | Tariq Dowana | Dhedi | Pir Mehal | Pir Mahal | 55-56. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 192 | Maqbool Dowana | Dhedi | Pir Mehal | Pir Mahal | 55-56. | L | 1 No Room | - | Kacha | 5 | Marla |
| 193 | Zafar S/O Farid Bhatti | Dhedi | Pir Mehal | Pir Mahal | 56-57. | R | 2 No Room | - | Kacha | 10 | Marla |
| 194 | Ramzan S/O Wali Dad Bhatti | Dhedi | Pir Mehal | Pir Mahal | 56-57. | R | 4 No Room | - | Kacha | 20 | Marla |
| 195 | Laal S/O Mahamand | Dargahi Pur | Pir Mehal | Pir Mahal | 56-57. | R | 4 No Room | - | Kacha | 20 | Marla |
| 196 | Parveez S/O Nawab Bhatti | Dargahi Pur | Pir Mehal | Pir Mahal | 56-57. | R | 4 No Room | - | Kacha | 20 | Marla |
| 197 | Ishaq S/O Deen Muhammad | Dargahi Pur | Pir Mehal | Pir Mahal | 56-57. | R | 2 No Room | - | Kacha | 10 | Marla |
| 198 | Shokat Ali S/O Wali Dad Bhatti | Dargahi Pur | Pir Mehal | Pir Mahal | 57-58. | R | 2 No Room | - | Kacha | 10 | Marla |
| 199 | Sultan S/O Farid | Dargahi Pur | Pir Mehal | Pir Mahal | 57-58. | R | 2 No Room | - | Kacha | 10 | Marla |
| 200 | Mazhar S/O Ghulam Farid | Dargahi Pur | Pir Mehal | Pir Mahal | 57-58. | R | 2 No Room | - | Kacha | 10 | Marla |
| 201 | Karim Buksh S/O Allah Buksh | Jungle Imam Shah | Pir Mehal | Pir Mahal | 58-59. | R | - | 1 No Shop | Pacca | 5 | Marla |
| 202 | Allah Yar S/O Allah Buksh | Jungle Imam Shah | Pir Mehal | Pir Mahal | 58-59. | R | - | 2 No Shop | Pacca | 5 | Marla |
| 203 | Shaikh Muhammad S/O Wali Muhammad Khokhar | Jungle Imam Shah | Pir Mehal | Pir Mahal | 58-59. | L | 4 No Room | - | Kacha | 1 | Kanal |
| 204 | Muhammad Ali | Jungle Imam Shah | Pir Mehal | Pir Mahal | 58-59. | R | 5 No Room | - | Kacha | 1 | Kanal |
| 205 | Muhammad Hussain S/O Wali Muhammad Khokhar | Jungle Imam Shah | Pir Mehal | Pir Mahal | 59-60. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 206 | Muhammad Mansha S/O chiragh | Jungle Imam Shah | Pir Mehal | Pir Mahal | 59-60. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 207 | Murad S/O Hussain | Jungle Imam Shah | Pir Mehal | Pir Mahal | 59-60. | R | 2 No Room | - | Kacha | 3 | Marla |
| 208 | Ramzan S/O Samand Machi | Jungle Imam Shah | Pir Mehal | Pir Mahal | 60-61. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 209 | Bashir S/O Rafique Dawana | Jungle Imam Shah | Pir Mehal | Pir Mahal | 60-61. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 210 | Nawaz S/O Rafique Dawana | Jungle Imam Shah | Pir Mehal | 28 Pir Mahal | 60-61. | R | 6 No Room | 1 No Shop | Pacca | 25 | Marla |
| 211 | Riaz S/O Rafique | Jungle Imam Shah | Pir Mehal | Pir Mahal | 60-61. | L | 5 No Room | - | Kacha | 2 | Kanal |
| 212 | Ranjha | Jungle Imam Shah | Pir Mehal | Pir Mahal | 61-62. | L | 2 No Room | - | Kacha | 10 | Marla |
| 213 | Nosheer S/O Salabat | Jungle Imam Shah | Pir Mehal | Pir Mahal | 61-62. | L | 1 No Room | - | Kacha | 5 | Marla |
| 214 | Zafar Dowana | Jungle Imam Shah | Pir Mehal | Pir Mahal | 61-62. | L | 4 No Room | - | Kacha | 1 | Kanal |
| 215 | Talib Dowawna | Jungle Imam Shah | Pir Mehal | Pir Mahal | 61-62. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 216 | Shokat S/O Shahadat | Jungle Imam Shah | Pir Mehal | Pir Mahal | 61-62. | L | 2 No Room | - | Kacha | 10 | Marla |
| 217 | Mansha S/O Salabat | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | L | 5 No Room | - | Kacha | 1 | Kanal |
| 218 | Foji Dowana | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | L | 1 No Room | - | Kacha | 2 | Marla |
| 219 | Manzoor S/O Nawaz | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | L | 3 No Room | - | Kacha | 3 | Kanal |
| 220 | Gul Hussain | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | R | 1 No Room | - | Kacha | 10 | Marla |
| 221 | Jahangir S/O Soba | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | R | 2 No Room | - | Kacha | 10 | Marla |
| 222 | Mahamand S/O Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | R | 2 No Room | - | Kacha | 10 | Marla |
| 223 | Iqbal S/O Mahamand | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | R | 2 No Room | - | Kacha | 10 | Marla |
| 224 | Mamtaz S/O Laal | Amb Chragh | Pir Mehal | Pir Mahal | 61-62 | L | 3 No Room | 1 No Chaki | Kacha | 1 | Kanal |
| 225 | Allah Ditta S/O Ahmed Machi | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | L | 2 No Room | - | Kacha | 10 | Marla |
| 226 | Shahamand S/O Machiya | Amb Chragh | Pir Mehal | Pir Mahal | 61-62. | L | 1 No Room | - | Kacha | 10 | Marla |
| 227 | Humayon S/O Elahi Buksh | Amb Chragh | Pir Mehal | Pir Mahal | 65-66 | L | 3 No Room | 1 No Shop | Kacha | 15 | Marla |
| 228 | Ghulam Shabbir S/O Kali Sharnai | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 2 No Room | - | Kacha | 5 | Marla |
| 229 | Sabir Hussain | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 1 No Room | - | Kacha | 10 | Marla |
| 230 | Ali Bahadar S/O Ahmed Buksh | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 1 No Room | - | Kacha | 5 | Marla |
| 231 | Majo S/O Falak Sheer | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | R | 2 No Room | - | Kacha | 10 | Marla |
| 232 | Majo Server S/O Sikandar | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | R | 2 No Room | - | Kacha | 10 | Marla |
| 233 | Sabir Hussain | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | R | 1 No Room | - | Kacha | 10 | Marla |
| 234 | Farooq Muhammad S/O Bashir Ahmad | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | R | 1 No Room | - | Kacha | 5 | Marla |
| 235 | Zafar S/O Ahmad Sharnai | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | - | 1 No Shop | Kacha |  | Marla |
| 236 | Allah Baksh S/O Hamid | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 2 No Room | - | Kacha | 10 | Marla |
| 237 | Liaqat S/O Baggu Bhatti | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 238 | Ramzan S/O Ahmad Machi | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 239 | Warryam S/O Ahmad Machi | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 2 No Room | - | Kacha | 10 | Marla |
| 240 | Shaban | Amb Chragh | Pir Mehal | 29 Pir Mahal | 65-66. | L | 5 No Room | - | Kacha | 1 | Kanal |
| 241 | Allah Ditta S/O Samand | Amb Chragh | Pir Mehal | Pir Mahal | 65-66. | L | 5 No Room | - | Kacha | 1 | Kanal |
| 242 | Sattar S/O Khan Machi | Amb Chragh | Pir Mehal | Pir Mahal | 66-67. | L | 1 No Room | - | Kacha | 15 | Marla |
| 243 | Khan Machi | Amb Chragh | Pir Mehal | Pir Mahal | 66-67 | L | 3 No Room | - | Kacha | 1 | Kanal |
| 244 | Zulfiqar Gujjar | Amb Chragh | Pir Mehal | Pir Mahal | 66-67. | L | 5 No Room | - | Kacha | 4 | Kanal |
| 245 | Talib Machi | Amb Chragh | Pir Mehal | Pir Mahal | 66-67. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 246 | Sufi Hamid Ali Machi | Amb Chragh | Pir Mehal | Pir Mahal | 66-67. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 247 | Manga Jhabail | Amb Chragh | Pir Mehal | Pir Mahal | 67-68. | R | 1 No Room | - | Kacha | 5 | Marla |
| 248 | Rustam Machi | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 249 | Adnan S/O Ameer Bhatti | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | L | 2 No Room | - | Kacha | 1 | Kanal |
| 250 | Khadim S/O Sharif | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | L | - | 1 No Shop | Pacca | 1 | Marla |
| 251 | Shamand S/O Ameer Bhatti | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | R | 2 No Room | - | Pacca | 5 | Marla |
| 252 | Raman S/O Shahamand | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | L | - | 1 No Shop | Pacca | 1 | Marla |
| 253 | Qaisar S/O Muneer | Amb Chragh | Pir Mehal | Pir Mahal | 68-69. | R | - | 2 No Shop | Pacca | 5 | Marla |
| 254 | Safdar S/O Abdul Rehman Maharat | Amb Chragh | Pir Mehal | Pir Mahal | 69-70. | R | 3 No Room | 1 No Shop | Pacca | 3 | Marla |
| 255 | Allah Yar S/O Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | 1 No Room | 1 No Shop | Pacca | 5 | Marla |
| 256 | Haq Nawaz S/O Nadir | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | - | 2 No Shop | Pacca |  | Marla |
| 257 | Dr. Aslam Hamjana | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | 3 No Room | - | Kacha | 7 | Marla |
| 258 | Zafar S/O Nusrat Mallah | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | 4 No Room | - | Kacha | 10 | Marla |
| 259 | Riaz S/O Mahammand Thiraj | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 260 | Ramzan S/O Mahammad Thiraj | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | 2 No Room | - | Kacha | 1 | Kanal |
| 261 | Dr. Farooq Mallah | Amb Chragh | Pir Mehal | Pir Mahal | 70-71. | R | - | 1 No Shop | Pacca | 5 | Marla |
| 262 | Shop Of Tailar | Amb Chragh | Pir Mehal | Pir Mahal | 72-73. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 263 | Mohammad Ashraf S/O Khan Hamjana | Amb Chragh | Pir Mehal | Pir Mahal | 75-76. | R | - | 1 No Shop | Pacca | 2 | Marla |
| 264 | Saeed Thiraj | Amb Chragh | Pir Mehal | Pir Mahal | 75-76 | R | - | 2 No Shop | Pacca | 5 | Marla |
| 265 | Mohammad Wali Machi | Amb Chragh | Pir Mehal | Pir Mahal | 75-76 | R | - | 2 No Shop | Pacca | 5 | Marla |
| 266 | Sabir Machi | Amb Chragh | Pir Mehal | Pir Mahal | 76-77. | R | 3 No Room | - | Pacca | 20 | Marla |
| 267 | Liaqat S/O Nadir Machi | Amb Chragh | Pir Mehal | Pir Mahal | 76-77. | R | 2 No Room | - | Pacca | 10 | Marla |
| 268 | Shaukat S/O Nadir Machi | Amb Chragh | Pir Mehal | Pir Mahal | 76-77. | R | 2 No Room | - | Kacha | 10 | Marla |
| 269 | Walidad Nadir | Amb Chragh | Pir Mehal | Pir Mahal | 76-77. | R | 2 No Room | - | Kacha | 10 | Marla |
| 270 | Hussain S/O Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 76-77. | R | 2 No Room | - | Kacha | 10 | Marla |
| 271 | Allah Ditta Machi | Amb Chragh | Pir Mehal | Pir Mahal | 77-78. | R | 4 No Room | - | Kacha | 15 | Marla |
| 272 | Pehlwan Machi | Amb Chragh | Pir Mehal | Pir Mahal | 77-78. | R | 3 No Room | - | Kacha | 15 | Marla |
| 273 | Fareed Kumhar | Amb Chragh | Pir Mehal | Pir Mahal | 79-80 | L | 3 No Room | - | Kacha | 10 | Marla |
| 274 | Iqbal Jatt | Amb Chragh | Pir Mehal | Pir Mahal | 79-80. | L | - | 1 No Shop | Pacca | 4 | Marla |
| 275 | Shafique Jatt | Amb Chragh | Pir Mehal | Pir Mahal | 79-80. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 276 | Falak Sher Machi | Amb Chragh | Pir Mehal | Pir Mahal | 79-80. | R | - | 1 No Shop | Pacca | 1 | Marla |
| 277 | Iqbal Jatt | Amb Chragh | Pir Mehal | Pir Mahal | 80-81. | L | - | 1 No Shop | Pacca | 1 | Marla |
| 278 | Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 84-85. | L | 2 No Room | - | Kacha | 10 | Marla |
| 279 | Jhabboana | Amb Chragh | Pir Mehal | Pir Mahal | 84-85. | R | 4 No Room | - | Kacha | 2 | Kanal |
| 280 | Shera Odd | Amb Chragh | Pir Mehal | Pir Mahal | 84-85. | R | 4 No Room | - | Kacha | 2 | Kanal |
| 281 | Shabir Hamjana | Amb Chragh | Pir Mehal | Pir Mahal | 84-85. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 282 | Mahmmood Hamjana | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 283 | Nusrat Sargana | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 4 No Room | - | Kacha | 1 | Kanal |
| 284 | Anwar Jhabboana | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 285 | Malooka | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 286 | Kali Jhabboana | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 4 No Room | - | Kacha | 2 | Kanal |
| 287 | Nazar Bhatti | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 288 | Machi | Amb Chragh | Pir Mehal | Pir Mahal | 85-86. | R | 3 No Room | - | Kacha | 1 | Kanal |
| 289 | Azhar Doawana | Amb Chragh | Pir Mehal | Pir Mahal | 86-87. | R | 2 No Room | - | Kacha | 10 | Marla |
| 290 | Bhathi Kole Wali | Amb Chragh | Pir Mehal | Pir Mahal | 86-87. | R | Baraamda | - | Kacha | 2 | Kanal |
| 291 | Ibrahim Jatt | Amb Chragh | Pir Mehal | Pir Mahal | 88-89. | R | Bhatti Kole Wali |  | Kacha | 2 | Marla |
| 292 | Nawaz Machi | Amb Chragh | Pir Mehal | Pir Mahal | 88-89. | R | 2 No Room | - | Kacha | 4 | Marla |
| 293 | Abdul Majeed Jatt | Amb Chragh | Pir Mehal | Pir Mahal | 89-90. | L | 1 No Room | 1 No Baraamada | Kacha | 10 | Marla |
| 294 | Mohammad Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 90-91. | L | Kothi | - | Kacha | 3 | Kanal |
| 295 | Mohammad Ashraf Rajput | Amb Chragh | Pir Mehal | Pir Mahal | 90-91. | L | Hotal | - | Kacha | 10 | Marla |
| 296 | Mehmood Hamjana | Amb Chragh | Pir Mehal | Pir Mahal | 91-92. | L | 3 No Room | - | Kacha | 1 | Kanal |
| 297 | Allah Ditta Noonari S/O Ramzan | Amb Chragh | Pir Mehal | Pir Mahal | 91-92. | L | 4 No Room | - | Kacha | 15 | Marla |
| 298 | Peer Sajid Hussain shah | Amb Chragh | Pir Mehal | Pir Mahal | 92-93 | L | - | 2 No Shop | Pacca | 10 | Marla |
| 299 | Khan Mohammad Kumhar | Amb Chragh | Pir Mehal | Pir Mahal | 92-93. | L | - | 3 No Shop | Pacca | 1 | Kanal |
| 300 | Nazar Kaura | Amb Chragh | Pir Mehal | Pir Mahal | 92-93. | L | - | 1 No Shop | Pacca | 5 | Marla |
| 301 | Nosher S/O Abdul Shakoor | Amb Chragh | Pir Mehal | Pir Mahal | 93-94. | L | - | 2 No Shop | Pacca | 2 | Marla |
| 302 | Mohammad Hanif S/O Ghulam | Amb Chragh | Pir Mahal | Pir Mahal | 94-95. | L | Baraamda | 2 No Shop | Pacca | 10 | Marla |
| 303 | Nizam S/O Rehman Hral | Amb Chragh | Pir Mahal | Pir Mahal | 95-96. | L | 3 No Room | - | Kacha | 14 | Marla |
| 304 | Fazil Bub | Amb Chragh | Pir Mahal | Pir Mahal | 95-96. | L | 3 No Room | - | Kacha | 10 | Marla |
| 305 | Mohammad Bakhsh S/O Pathan Bakhsh | Amb Chragh | Pir Mahal | Pir Mahal | 95-96. | L | 3 No Room | - | Kacha | 14 | Marla |
| 306 | Muneer Ahmad | Amb Chragh | Pir Mahal | Pir Mahal | 95-96. | L | 6 No Room | - | Kacha | 2 | Kanal |
| 307 | Ameer Ahmad Maher | Amb Chragh | Pir Mahal | Pir Mahal | 95-96. | L | 3 No Room | - | Kacha | 15 | Marla |
| 308 | Ansar Abbas | Amb Chragh | Pir Mahal | Pir Mahal | 96-97. | L | 4 No Room | - | Kacha | 15 | Marla |
| 309 | Zawar , Rizwan | Amb Chragh | Pir Mahal | Pir Mahal | 96-97. | L | 3 No Room | - | Kacha | 10 | Marla |
| 310 | Mohammad Aslam S/O Rustam | Amb Chragh | Pir Mahal | Pir Mahal | 96-97. | L | 2 No Room | - | Kacha | 10 | Marla |
| 311 | Mistry Ramzan | Amb Chragh | Pir Mahal | Pir Mahal | 96-97. | L | - | 11 No Shop | Pacca | 15 | Marla |
| 312 | Abdul Manan S/O Mahammad | Bub | Pir Mahal | Kamalia | 97-98. | L | 3 No Room | - | Kacha | 15 | Marla |
| 313 | Zulfiqar Ali | Bub | Pir Mahal | Kamalia | 97-98. | L | 3 No Room | - | Kacha | 15 | Marla |
| 314 | Saadullah Kumhar | Bub | Pir Mahal | Kamalia | 97-98. | L | 2 No Room | - | Kacha | 7 | Marla |
| 315 | RMB Bund T-99-500 | Bub | Pir Mahal | Kamalia | 98-99. |  | - | - |  |  |  |
| 316 | Ahmad Ali S/O Ramzan | Bub | Pir Mahal | Kamalia | 98-99 |  | 2 No Room | - | Kacha | 10 | Marla |
| 317 | Sher Mohammad S/O Ramzan | Bub | Pir Mahal | Kamalia | 98-99. |  | 3 No Room | - | Kacha | 10 | Marla |
| 318 | Noor S/O Ramzan | Bub | Pir Mahal | Kamalia | 98-100 |  | 7 No Room | - | Kacha | 1 | Kanal |
| 319 | Ali Ahmad S/O Jan Mohammad | Bub | Pir Mahal | Kamalia | 100-101 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 320 | Jeewan S/O Mohammad Iqbal | Bub | Pir Mahal | Kamalia | 100-101 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 321 | Asif Kathia | Bub | Pir Mahal | Kamalia | 100-101 |  | 4 No Room | - | Kacha | 2 | Kanal |
| 322 | Arshad S/O Mukhtar Kathia | Bub | Pir Mahal | Kamalia | 100-101 |  | 5 No Room | - | Kacha | 2 | Kanal |
| 323 | Chapali S/O Hajji Jan Mohammad | Bub | Pir Mahal | Kamalia | 100-101 |  | 2 No Room | - | Kacha | 10 | Marla |
| 324 | Yasin S/O Hajji Jan Mohammad | Bub | Pir Mahal | Kamalia | 100-101 |  | 3 No Room | - | Kacha | 10 | Marla |
| 325 | Rehmat S/O Hajji Jan Mohammad | Bub | Pir Mahal | Kamalia | 102-103 |  | 2 No Room | - | Kacha | 15 | Marla |
| 326 | Mansha S/O Rehmatan | Bub | Pir Mahal | Kamalia | 102-103 |  | 1 No Room | - | Kacha | 10 | Marla |
| 327 | Ishaq S/O Suleman | Bub | Pir Mahal | Kamalia | 102-103 |  | 3 No Room | - | Kacha | 15 | Marla |
| 328 | Abdulnaseer S/O Abdul Rehman | Bub | Pir Mahal | Kamalia | 102-103 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 329 | Fauji Ameer S/O Walidad | Bub | Pir Mahal | Kamalia | 102-103 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 330 | Manzoor S/O Munir | Bub | Pir Mahal | Kamalia | 102-103 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 331 | Sher S/O Hamid | Bub | Pir Mahal | Kamalia | 102-103 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 332 | Ashraf S/O Neku Bub | Bub | Pir Mahal | Kamalia | 103-104 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 333 | Allah Rakha S/O Fareed | Bub | Pir Mahal | Kamalia | 103-104 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 334 | Shahid S/O Nukra | Bub | Pir Mahal | Kamalia | 103-104 |  | 8 No Room | - | Kacha | 4 | Kanal |
| 335 | Touqeer S/O Wali Dad | Bub | Pir Mahal | Kamalia | 103-104 |  | 7 No Room | - | Kacha | 4 | Kanal |
| 336 | Soney Khan Patwari | Bub | Pir Mahal | Kamalia | 103-104 |  | 5 No Room | - | Kacha | 4 | Kanal |
| 337 | Aslam S/O Nawaz Machi | Bub | Pir Mahal | Kamalia | 103-104 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 338 | Ameer Machi | Bub | Pir Mahal | Kamalia | 103-104 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 339 | Liaqat S/O Murad | Bub | Pir Mahal | Kamalia | 103-104 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 340 | Aslam S/O Ghulam Machi | Bub | Pir Mahal | Kamalia | 103-104 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 341 | Mohammad Yar S/O Mohammad Rafique Kathia | Bub | Pir Mahal | 32 Kamalia | 103-104 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 342 | Abdul Ghani S/O Sher Kathia | Bub | Pir Mahal | Kamalia | 103-104 |  | 4 No Room | - | Kacha | 2 | Kanal |
| 343 | Malkoo Meer Alam | Bub | Pir Mahal | Kamalia | 103-104 |  | 7 No Room | - | Kacha | 2 | Kanal |
| 344 | Warryam S/O Fazil Bub | Bub | Pir Mahal | Kamalia | 105-106 |  | 2 No Room | - | Kacha | 10 | Marla |
| 345 | Mohammad Ali S/O Ahmad Bakhsh Thaheem | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 1 No Room | - | Kacha | 5 | Marla |
| 346 | Mohammad Hussain S/O Mohammad Bashir Meer Alam | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 2 No Room | - | Kacha | 10 | Marla |
| 347 | Orang S/O Samandar Ali | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 3 No Room | - | Kacha | 10 | Marla |
| 348 | Razaq S/O Mohammad Ramzan | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 5 No Room | - | Kacha | 15 | Marla |
| 349 | Mohammad Ijaz S/O Mohammad Ali | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 2 No Room | - | Kacha | 10 | Marla |
| 350 | Mohammad Rabnawaz S/O Mohammad Ali | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 3 No Room | - | Kacha | 10 | Marla |
| 351 | Mohammad Saddique | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 4 No Room | - | Kacha | 15 | Marla |
| 352 | Mohammad Ramzan S/O Murad | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 3 No Room | - | Kacha | 15 | Marla |
| 353 | Haqnawaz S/O Mohammad Shafi | Maharam Kathia | Pir Mahal | Kamalia | 105-106 |  | 3 No Room | - | Kacha | 15 | Marla |
| 354 | Tajamal Hussain S/O Mohammad Saddique | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 2 No Room | - | Kacha | 15 | Marla |
| 355 | Bashir Ahmad S/O Mahammad | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 5 No Room | - | Kacha | 1 | Kanal |
| 356 | Umar Hayyat S/O Hanif | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 2 No Room | - | Kacha | 10 | Marla |
| 357 | Rajab Ali S/O Allah Ditta | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 3 No Room | - | Kacha | 10 | Marla |
| 358 | Khizar Hayyat S/O Haqnawaz | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 3 No Room | - | Kacha | 10 | Marla |
| 359 | Ashraf S/O Hussain | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 360 | Akram S/O Shera | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 361 | Kala S/O Fareed | Maharam Kathia | Pir Mahal | Kamalia | 106-107 |  | 3 No Room | - | Kacha | 10 | Marla |
| 362 | Ashiq Hussain S/O Murad Qureshi | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 3 No Room | - | Kacha | 10 | Marla |
| 363 | Abdul Ghafoor S/O Noor Bub | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 364 | Rafique S/O Ahmad Thaheem | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 2 No Room | - | Kacha | 15 | Marla |
| 365 | Riaz S/O Ahmad Thaheem | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 2 No Room | - | Kacha | 15 | Marla |
| 366 | Mohammad Ramzan S/O Ahmad Thaheem | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 3 No Room | - | Kacha | 15 | Marla |
| 367 | Mukhtar Urf Munshi Bub | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 4 No Room | - | Kacha | 15 | Marla |
| 368 | Fauji Talib S/O Deen Mohammad | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 3 No Room | - | Kacha | 1 | Kanal |
| 369 | Liaqat Ali S/O Deen Mohammad | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 4 No Room | - | Kacha | 1 | Kanal |
| 370 | Ali Ahmad S/O Mohammad Saddique Jhabail | Maharam Kathia | Pir Mahal | Kamalia | 109-110 |  | 3 No Room | - | Kacha | 10 | Marla |

LIST OF ENCROACHMENT ON LEFT MARGINAL BUND OF L.M.B SECTION.

34

| Sr No. | Name of Encrocher with Father Name | Mauza / Chak | Police Station | Location |  | Tehsil | Area |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | RD: | Side |  |  |  |
| 1 | Muhammad Saddique S/O Abdul Rehman Budhar | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 10 | Marla |
| 2 | Muhammad Imran S/O Munir Ahmad Budhar | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 10 | Marla |
| 3 | Muhammad Hayat S/O Khuda Bukhsh Budhar | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 10 | Marla |
| 4 | Maqbool Hussain S/O Sher Muhammad Nut | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 20 | Marla |
| 5 | Manzoor Hussain S/O Sher Muhammad Nut | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 20 | Marla |
| 6 | Sajid Hussain S/O Manzoor Nut | Baghdad Sharif | Tulamba | 4-5. | R | Mian Channu | 5 | Marla |
| 7 | Imtiaz Hussain S/O Manzoor Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 10 | Marla |
| 8 | Tahir Hussain S/O Manzoor Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 10 | Marla |
| 9 | Manzoor Hussain S/O Talib Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 7 | Marla |
| 10 | Ajmal Hussain S/O Manzoor Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 10 | Marla |
| 11 | Safdar Hussain S/O Manzoor Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 6 | Marla |
| 12 | Nawazish Ali S/O Faiz Muhammad Nut | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 12 | Marla |
| 13 | Fiaz S/O Muhammad Nawaz Machi | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 11 | Marla |
| 14 | Altaf Hussain S/O Muhammad Nawaz Machi | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 12 | Marla |
| 15 | Ijaz Hussain S/O Muhammad Nawaz Machi | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 13 | Marla |
| 16 | Faqir Hussain S/O Nazir Ahamd Budhar | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 20 | Marla |
| 17 | Javid Hussain S/O Nazir Ahamd Budhar | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 22 | Marla |
| 18 | Jamshid Hussain S/O Nazir Ahamd Budhar | Baghdad Sharif | Tulamba | 5-6. | R | Mian Channu | 18 | Marla |
| 19 | Hafeez Ahmad S/O Nazir Ahamd Budhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 7 | Marla |
| 20 | Muhammad Siddique S/O Piraan Ditta Nut | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 21 | Sarfraz S/O Muhammad Nawaz Nut | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 22 | Muhammad Mohsin S/O Mushtaq Machi | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 23 | Muhammad Bukhsh S/O Wahid Bukhsh | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 18 | Marla |
| 24 | Abdul Shakoor S/O Manzoor Machi | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 25 | Salim S/O Fazil Khokhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 10 | Marla |
| 26 | Muhammad Nadim S/O Fazil Khokhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 12 | Marla |
| 27 | Yasin S/O Fazil Khokhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 10 | Marla |
| 28 | Wasim S/O Fazil Khokhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 29 | Muhammad Bux S/O Noor Budhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 17 | Marla |
| 30 | Iqbal S/O Tufail Nut | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 14 | Marla |
| 31 | Allah Ditta S/O Mulazim Meer Alam | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 32 | Zafar Hussain S/O Shamir Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 33 | Muhammad Sanwal S/O Ramzan Lohar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 34 | Allah Ditta Darkhan | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 35 | Muhammad Maqsood S/O Muhammad Ramzan Nonari | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 22 | Marla |
| 36 | Muhammad Ali S/O Ramzan Nut | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 37 | Zahoor Hussain S/O Sarwar Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 38 | Ijaz Hussain S/O Sarwar Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 14 | Marla |
| 39 | Hanif S/O Ahmad Bux Janjoa | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 40 | Fida Hussain S/O Nazir Ahmad Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 41 | Tariq Hussain S/O Ameer Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 22 | Marla |
| 42 | Allah Ditta S/O Khariat Balouch | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 25 | Marla |
| 43 | Imam Bux S/O Khariat Balouch | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 18 | Marla |
| 44 | Ghulam Shabbir S/O Ameer Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 16 | Marla |
| 45 | Riaz S/O Ramzan Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 46 | Imtiaz Hussain S/O Ramzan Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 18 | Marla |
| 47 | Khalid S/O Ramzan Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 16 | Marla |
| 48 | Shafi S/O Allah Bux Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 49 | Nazar Hussain S/O Allah Bux Gazar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 50 | Ramzan S/O Ghulam Abbas Waraha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 14 | Marla |
| 51 | Yousaf S/O Pathana Jhatha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 52 | Mushtaq S/O Pathana Jhatha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 18 | Marla |
| 53 | Mursalin S/O Haq Nawaz Jhatha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 16 | Marla |
| 54 | Yasin S/O Haq Nawaz Jhatha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 55 | Salim S/O Haq Nawaz Jhatha | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 14 | Marla |
| 56 | Akmal S/O Khuda bux Nonari | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 15 | Marla |
| 57 | Amin S/O Jahangir Kumhar | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 10 | Marla |
| 58 | Ramzan S/O Wali Muhammad Nonari | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 12 | Marla |
| 59 | Allah Ditta S/O Islam Sial | Baghdad Sharif | Tulamba | 6-7. | R | Mian Channu | 20 | Marla |
| 60 | Bahadar S/O Wali Dad Machi | Baghdad Sharif | Tulamba | 7-8. | R | Mian Channu | 20 | Marla |
| 61 | Rab Nawaz S/O Mahamand Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 15 | Marla |
| 62 | Abbas S/O Mahamand Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 20 | Marla |
| 63 | Haq NAwaz S/O Mahamand Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 25 | Marla |
| 64 | Yousaf S/O Ghulam Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 30 | Marla |
| 65 | Allah Ditta S/O Allah Bux Kumhar | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 25 | Marla |
| 66 | Nawaz S/O Nadir Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 30 | Marla |
| 67 | Asif S/O Ramzan Nakiana | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 20 | Marla |
| 68 | Arif S/O Jahangir Kumhar | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 15 | Marla |
| 69 | Azam Khokhar | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 20 | Marla |
| 70 | Allah Ditta S/O Ghulam Farid Nonari | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 22 | Marla |
| 71 | Allah Bux S/O Khan Nalia | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 25 | Marla |
| 72 | Mustafa S/O Mushtaq Nalia | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 30 | Marla |
| 73 | Ajmal S/O Mushtaq Nalia | Baghdad Sharif | Tulamba | 8-9. | L | Mian Channu | 20 | Marla |
| 74 | Haq Nawaz S/O Pehlwan Khokhar | Jam Dangra | Tulamba | 11-12. | L | Mian Channu | 10 | Marla |
| 75 | Mulazim S/O Pehlwan Khokhar | Jam Dangra | Tulamba | 11-12. | L | Mian Channu | 10 | Marla |
| 76 | Liaqat S/O Bahab Sial | Baghdad Sharif | Tulamba | 10-11. | L | Mian Channu | 20 | Marla |
| 77 | Rab Nawaz S/O Muhammad Ramzan Mohana | Jam Dangra | Tulamba | 10-11. | L | Mian Channu | 20 | Marla |
| 78 | Nawaz S/O Muhammad Ramzan Mohana | Jam Dangra | Tulamba | 10-11. | L | Mian Channu | 25 | Marla |
| 79 | Muhammad Sharif S/O Nazar Muhammad Mohana | Jam Dangra | Tulamba | 10-11. | L | Mian Channu | 30 | Marla |
| 80 | Allah Ditta S/O Riaz Waseer | Jam Dangra | Tulamba | 10-11. | L | Mian Channu | 10 | Marla |
| 81 | Azhar S/O Ghulam Qurashi | Jam Dangra | Tulamba | 14-15. | L | Mian Channu |  | Marla |
| 82 | Zahoor Dangra | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 12 | Marla |
| 83 | Baqir S/O Riaz Waseer | Jam Dangra | Tulamba | 14-15. | L | Mian Channu |  | Marla |
| 84 | Muhammad Hussain S/O Riaz Waseer | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 15 | Marla |
| 85 | Abbas S/O Khushi Muhammad Waseer | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 17 | Marla |
| 86 | Muhammad Nawaz S/O Wali Dad Parhihar | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 20 | Marla |
| 87 | Iqbal S/O Muhammad Nawaz Parhihar | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 18 | Marla |
| 88 | Muhammad Aslam S/O Muhammad Nawaz Parhihar | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 16 | Marla |
| 89 | Muhammad Arif S/O Muhammad Nawaz Parhihar | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 20 | Marla |
| 90 | Noor Muhammad S/O Sultan Machi | Jam Dangra | Tulamba | 14-15. | L | Mian Channu | 15 | Marla |
| 91 | Zafar S/O Khan Sial | Dampur Mugha | Tulamba | 22-23. | L | Mian Channu | 35 | Marla |
| 92 | Haji Muhammad S/O Sadiq Joya | Tarapur | Tulamba | 32-33. | L | Mian Channu | 15 | Marla |
| 93 | Muhammad Hussain S/O Lal Sanpal | Tarapur | Tulamba | 32-33. | L | Mian Channu | 20 | Marla |
| 94 | Muhammad Hanif S/O Master Majeed Dogar | Tarapur | Tulamba | 32-33. | L | Mian Channu | 25 | Marla |
| 95 | Aqil S/O Mian Khan Khokhar | Tarapur | Tulamba | 32-33. | L | Mian Channu | 20 | Marla |
| 96 | Haji Umar Draz S/O Imam Din Mio | Tarapur | Tulamba | 34-35. | L | Mian Channu | 15 | Marla |
| 97 | Yasin S/O Shafi Muhammad Bhakri | Tarapur | Tulamba | 34-35. | L | Mian Channu | 15 | Marla |
| 98 | Shaban S/O Muhammad Khan Arrian | Tarapur | Tulamba | 34-35. | L | Mian Channu | 20 | Marla |
| 99 | Muhammad Tanveer S/O Shafi Makoana | Tarapur | Tulamba | 34-35. | L | Mian Channu | 25 | Marla |
| 100 | Ramzan S/O Muhammad Khan Arrian | Tarapur | Tulamba | 34-35. | L | Mian Channu | 15 | Marla |
| 101 | Muhammad Jafar S/O Ramzan Makoana | Tarapur | Tulamba | 34-35. | L | Mian Channu | 20 | Marla |
| 102 | Rab Nawaz S/O Ramzan Arrian | Tarapur | Tulamba | 35-36. | L | Mian Channu | 10 | Marla |
| 103 | Ghulam S/O Allah Ditta Jhabeel | Beela Panjwana | Tulamba | 35-36. | L | Mian Channu | 15 | Marla |
| 104 | Muhammad Manzoor | Beela Panjwana | Tulamba | 35-36. | L | Mian Channu | 20 | Marla |
| 105 | Muhammad Ramzan | Beela Panjwana | Tulamba | 35-36. | L | Mian Channu | 10 | Marla |
| 106 | Muhammad Fazil S/O Fareed Kakh | Beela Panjwana | Tulamba | 36-37. | L | Mian Channu | 12 | Marla |
| 107 | Muhammad Talib S/O Fareed Kakh | Beela Panjwana | Tulamba | 36-37. | L | Mian Channu | 17 | Marla |
| 108 | Muhammad Saeed S/O Mehmood Kakh | Beela Panjwana | Tulamba | 36-37. | L | Mian Channu | 6 | Marla |
| 109 | Habibullah S/O Fareed Gujar | Beela Panjwana | Tulamba | 38-39. | L | Mian Channu | 4 | Marla |
| 110 | Nadim S/O Farid Gujar | Beela Panjwana | Tulamba | 38-39. | L | Mian Channu | 8 | Marla |
| 111 | Muhammad Nawaz S/O Nabi Bux | Beela Panjwana | Tulamba | 38-39. | L | Mian Channu | 15 | Marla |
| 112 | Abdullah Chadhar | Beela Panjwana | Tulamba | 38-39. | L | Mian Channu | 7 | Marla |
| 113 | Haq Nawaz Sanpal | Beela Panjwana | Tulamba | 38-39. | L | Mian Channu | 10 | Marla |
| 114 | Salim S/O Zafar | Beela Panjwana | Tulamba | 39-40. | L | Mian Channu | 9 | Marla |
| 115 | Ghafoor S/O Muhammad Zafar | Beela Panjwana | Tulamba | 39-40. | L | Mian Channu | 14 | Marla |
| 116 | Zafar S/O Shahamand Chadhar | Beela Panjwana | Tulamba | 39-40. | L | Mian Channu | 17 | Marla |
| 117 | Afzal S/O Sher Dadowana | Beela Panjwana | Tulamba | 40-41. | L | Mian Channu | 13 | Marla |
| 118 | Qasim S/O Ahmad Dadowana | Beela Panjwana | Tulamba | 40-41. | L | Mian Channu | 11 | Marla |
| 119 | Ishaq S/O Shahamand Dadowana | Beela Panjwana | Tulamba | 40-41. | L | Mian Channu | 9 | Marla |
| 120 | Nasir S/O Sher Muhammad | Beela Panjwana | Tulamba | 40-41. | L | Mian Channu | 10 | Marla |
| 121 | Ghulam Shabbir S/o Sarang Dadowana | Beela Panjwana | Tulamba | 40-41. | L | Mian Channu | 15 | Marla |
| 122 | Haider S/O Sarang Dadowana | Beela Panjwana | Tulamba | 41-42. | L | Mian Channu | 20 | Marla |
| 123 | Muhammad Afzal S/O Shabbir Muhammad Dadowana | Beela Panjwana | Tulamba | 41-42. | L | Mian Channu | 25 | Marla |
| 124 | Nasir S/O Sher Muhammad Dadowana | Beela Panjwana | Tulamba | 41-42. | L | Mian Channu | 30 | Marla |
| 125 | Muhammad Jafar S/O Sher Muhammad Dadowana | Beela Panjwana | Tulamba | 41-42. | L | Mian Channu | 10 | Marla |
| 126 | Muhammad Javid S/O Murad Sanpal | Azeem Saraj | Tulamba | 44-45. | L | Mian Channu | 4 | Marla |
| 127 | Haq Nawaz S/O Shahadat Sanpal | Ghazi Panda | Tulamba | 49-50. | L | Mian Channu | 9 | Marla |
| 128 | Manzoor S/O Ziadat Joya | Ghazi Panda | Tulamba | 49-50. | L | Mian Channu | 8 | Marla |
| 129 | Maqbool Hussain S/O Ziadat Joya | Ghazi Panda | Tulamba | 49-50. | L | Mian Channu | 12 | Marla |
| 130 | Manzoor S/O Salah Joya | Ghazi Panda | Tulamba | 49-50. | L | Mian Channu | 15 | Marla |
| 131 | Atta Muhammad S/O Shahab Din Arrian | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 22 | Marla |
| 132 | Muhammad Ibrahim S/O Siraj Din Arrian | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 19 | Marla |
| 133 | Nawaz S/O Mahamand Darkhan | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 7 | Marla |
| 134 | Haji Noor Muhammad S/O Shahamand Darkhan | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 5 | Marla |
| 135 | Haji Waryam Muhammad S/O Shahamand Darkhan | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 6 | Marla |
| 136 | Haji Sultan Muhammad S/O Shahamand Darkhan | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 8 | Marla |
| 137 | Allah Ditta S/O Usman Ghani | Ghazi Panda | Tulamba | 52-53. | L | Mian Channu | 15 | Marla |
| 138 | Khan S/O Sher Darkhan | Ghazi Panda | Tulamba | 54-55. | L | Mian Channu | 20 | Marla |
| 139 | Waryam S/O Sher Darkhan | Ghazi Panda | Tulamba | 54-55. | L | Mian Channu | 4 | Marla |
| 140 | Muhammad Sher S/O Hafeer Chohan | Ghazi Panda | Tulamba | 55-56. | L | Mian Channu | 6 | Marla |
| 141 | Muhammad Fazil S/O Mehmood Kichi | Ghazi Panda | Tulamba | 55-56. | L | Mian Channu | 10 | Marla |
| 142 | Mulazim | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 12 | Marla |
| 143 | Waryam S/O Nadir Maloka | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 7 | Marla |
| 144 | Manzoor S/O Ahmad Maloka | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 16 | Marla |
| 145 | Zahoor S/O Ahmad Maloka | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 18 | Marla |
| 146 | Ghafoor S/O Ahmad Maloka | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 14 | Marla |
| 147 | Basaar S/O Khan Muhammad Arrian | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 10 | Marla |
| 148 | Sikandar S/O Noor Muhammad Kumhar | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 5 | Marla |
| 149 | Pehlwan S/O Nadir Maloka | Kot Barkat Ali | Tulamba | 56-57. | L | Mian Channu | 3 | Marla |
| 150 | Ramzan S/O Lal Maloka | Kot Barkat Ali | Tulamba | 57-58. | L | Mian Channu | 10 | Marla |
| 151 | Mukhtiar S/O Lal Maloka | Kot Barkat Ali | Tulamba | 57-58. | L | Mian Channu | 15 | Marla |
| 152 | Waris S/O Yousaf Chadhar | Kot Barkat Ali | Tulamba | 57-58. | L | Mian Channu | 6 | Marla |
| 153 | Nawaz S/O Allah Bux Lohar | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 9 | Marla |
| 154 | Khaliq S/O Nawab Jarola | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 14 | Marla |
| 155 | Sarwar S/O Ameer Nowl | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 17 | Marla |
| 156 | Iqbal S/O Shameer Nowl | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 15 | Marla |
| 157 | Haq Nawaz S/O Nawab Nowl | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 6 | Marla |
| 158 | Shoukat S/O Haq Nawaz Nowl | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 4 | Marla |
| 159 | Haseeb S/O Nawab Nowl | Kot Barkat Ali | Tulamba | 58-59. | L | Mian Channu | 10 | Marla |
| 160 | Zahoor S/O Chakar Mohana | Kot Barkat Ali | Tulamba | 60-61. | L | Mian Channu | 15 | Marla |
| 161 | Iqbal S/O Chakar Mohana | Kot Barkat Ali | Tulamba | 60-61. | L | Mian Channu | 20 | Marla |
| 162 | Ameer S/O Yaqob Mohana | Kot Barkat Ali | Tulamba | 60-61. | L | Mian Channu | 10 | Marla |
| 163 | Azhar S/O Zahoor Mohana | Kot Barkat Ali | Tulamba | 60-61. | L | Mian Channu | 17 | Marla |
| 164 | Charagh S/O Muhammad Mansha Theem | Kot Barkat Ali | Tulamba | 60-61. | L | Mian Channu | 16 | Marla |
| 165 | Muhammad Ramzan S/O Waryam Khokhar | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 13 | Marla |
| 166 | Muhammad Shrif S/O Shameer Khokhar | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 12 | Marla |
| 167 | Nawaz S/O Shameer Mohana | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 8 | Marla |
| 168 | Nawab S/O Salabat Sial | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 6 | Marla |
| 169 | Muhammad Nawaz S/O Ramzan Khokhar | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 5 | Marla |
| 170 | Ghulam Shabbir S/O Talib Hussain Sahu | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 10 | Marla |
| 171 | Muhammad Munir S/O Talib Hussain Sahu | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 11 | Marla |
| 172 | Mukhtiar S/O Pehlwan Bhatti | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 17 | Marla |
| 173 | Muhammad Zafar S/O Pehlwan Bhatti | Kot Barkat Ali | Tulamba | 61-62. | L | Mian Channu | 20 | Marla |
| 174 | Ghulam Mustafa S/O Bahawal Beldar | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 10 | Marla |
| 175 | Shahamand S/O Haq Nawaz Sial | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 9 | Marla |
| 176 | Muhammad Amin S/O Manzoor Nae | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 6 | Marla |
| 177 | Allah Ditta S/O Manzoor Nae | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 4 | Marla |
| 178 | Riaz S/O Manzoor Nae | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 15 | Marla |
| 179 | Ramzan Budhar | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 7 | Marla |
| 180 | Rab Nawaz Sial | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 10 | Marla |
| 181 | Zahoor Ludhiwana | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 20 | Marla |
| 182 | Ramzan S/O Ameer Sial | Kot Barkat Ali | Tulamba | 62-63. | L | Mian Channu | 25 | Marla |
| 183 | Zakir Hussain S/O Lal Sial | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 23 | Marla |
| 184 | Jafar S/O Lal Sial | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 21 | Marla |
| 185 | Muhammad Ali S/O Lal Sial | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 25 | Marla |
| 186 | Liaqat S/O Waryam | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 15 | Marla |
| 187 | Naseer Ahmad S/O Fazil Sahu | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 15 | Marla |
| 188 | Hafiz Nokar Ali S/O Nawaz | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 10 | Marla |
| 189 | Sakhawat S/O Nawaz | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 8 | Marla |
| 190 | Fida Hussain S/O Ghafoor Nae | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 6 | Marla |
| 191 | Muhammad Nawaz S/O Khuda Bux Nae | Kot Barkat Ali | Tulamba | 63-64. | L | Mian Channu | 15 | Marla |
| 192 | Allah Ditta S/O Sultan Jakhar | Sultan Ameer Shah | Tulamba | 63-64. | L | Mian Channu | 20 | Marla |
| 193 | Piraanditta S/O Sultan Jakhar | Sultan Ameer Shah | Tulamba | 63-64. | L | Mian Channu | 10 | Marla |
| 194 | Muhamamd Ramzan S/O Muhammad Bux Nae | Sultan Ameer Shah | Tulamba |  | L | Mian Channu | 8 | Marla |
| 195 | Khadim Hussain S/O Ghulam | Sultan Ameer Shah | Tulamba | 64-65. | L | Mian Channu | 7 | Marla |
| 196 | Zahoor Hussain Sial | Sultan Ameer Shah | Tulamba | 64-65. | L | Mian Channu | 5 | Marla |
| 197 | Shameer S/O Ghulam Rasool Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 12 | Marla |
| 198 | Manzoor S/O Zahoor Machi | Routla | Tulamba | 64-65. | L | Mian Channu | 15 | Marla |
| 199 | Manzoor S/O Habib Machi | Routla | Tulamba | 64-65. | L | Mian Channu | 5 | Marla |
| 200 | Shakoor S/O Rajab Machi | Routla | Tulamba | 64-65. | L | Mian Channu | 10 | Marla |
| 201 | Nawaz S/O Ramzan Praeen | Routla | Tulamba | 64-65. | L | Mian Channu | 5 | Marla |
| 202 | Mahram Ali S/O Bashir Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 8 | Marla |
| 203 | Nizam S/O Bashir Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 6 | Marla |
| 204 | Hanif S/O Ismail Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 15 | Marla |
| 205 | Abdul Shakoor S/O Allah Ditta Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 20 | Marla |
| 206 | Khadim Hussain S/O Ghulam Muhammad Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 5 | Marla |
| 207 | Mulazim Hussain S/O Ghulam Muhammad Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 17 | Marla |
| 208 | Mumtaz S/O Ghulam Muhammad Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 9 | Marla |
| 209 | Riaz S/O Ghulam Muhammad Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 7 | Marla |
| 210 | Imtiaz S/O Allah Yar Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 3 | Marla |
| 211 | Pathana S/O Rab Nawaz Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 15 | Marla |
| 212 | Mapal S/O Allah Ditta Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 22 | Marla |
| 213 | Abdul Rehman S/O Charagh Sial | Routla | Tulamba | 65-66. | L | Mian Channu | 8 | Marla |
| 214 | Arif S/O Ghulam Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 15 | Marla |
| 215 | Muhammad Khadim S/O Waryam Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 10 | Marla |
| 216 | Muhammad Yaqoob S/O Mahram Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 9 | Marla |
| 217 | Haq Nawaz S/O Waryam sial | Routla | Tulamba | 64-65. | L | Mian Channu | 6 | Marla |
| 218 | Abdul Rehman S/O Mapal Sial | Routla | Tulamba | 64-65. | L | Mian Channu | 5 | Marla |
| 219 | Falak Sher S/O Shahamand Khokhar | Routla | Tulamba | 64-65. | L | Mian Channu | 10 | Marla |
| 220 | Ali Sher S/O Fida Hussain Machi | Routla | Tulamba | 66-67. | L | Mian Channu | 15 | Marla |
| 221 | Bashir Ahmad S/O Muhammad Ramzan | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 222 | Mahram Ali S/O Shahamand Sial | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 223 | Abdul Rehman S/O Falak Sher Sial | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 224 | Nazar S/O ghulam Sial | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 225 | Manzoor Hussain S/O Muhammad Bux Nonari | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 226 | Rab Nawaz S/O Muhammad Bux Nonari | Routla | Tulamba | 66-67. | L | Mian Channu | 15 | Marla |
| 227 | Rajab Ali S/O Kabir Makowana | Routla | Tulamba | 66-67. | L | Mian Channu | 10 | Marla |
| 228 | Sumandar S/O Dalil Ludhiwana | Routla | Tulamba | 67-68. | L | Mian Channu | 9 | Marla |
| 229 | Muhammad Nawaz S/O Manzoor Hussain Kowra | Routla | Tulamba | 67-68. | L | Mian Channu | 10 | Marla |
| 230 | Muhammad Rafique S/O Ghulam Ali | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 231 | Muhammad Ehsan S/O Ghulam Ali | Routla | Tulamba | 67-68. | L | Mian Channu | 6 | Marla |
| 232 | Muhammad Manzoor S/O Allah Ditta Peraeen | Routla | Tulamba | 67-68. | L | Mian Channu | 8 | Marla |
| 233 | Mazhar Hussain S/O Allah Ditta Peraeen | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 234 | Ramzan S/O Allah Bux Peraeen | Routla | Tulamba | 67-68. | L | Mian Channu | 20 | Marla |
| 235 | Abid Hussain S/O Ahmad Bux Kumhar | Routla | Tulamba | 67-68. | L | Mian Channu | 21 | Marla |
| 236 | Nazir S/O Ziadat Ali Nae | Routla | Tulamba | 67-68. | L | Mian Channu | 25 | Marla |
| 237 | Ali Sher S/O Ziadat Ali Nae | Routla | Tulamba | 67-68. | L | Mian Channu | 17 | Marla |
| 238 | Zafar Abbas S/O Manzoor Budhraa | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 239 | Muhammad Akram S/O Noor Ahmad Budhraa | Routla | Tulamba | 67-68. | L | Mian Channu | 20 | Marla |
| 240 | Abid S/O Lal Budhraa | Routla | Tulamba | 67-68. | L | Mian Channu | 9 | Marla |
| 241 | Arif S/O Lal Budhraa | Routla | Tulamba | 67-68. 42 | L | Mian Channu | 6 | Marla |
| 242 | Mian Qasim S/O Jamal Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 5 | Marla |
| 243 | Muhammad Iqbal S/O Qasim Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 4 | Marla |
| 244 | Ijaz S/O Qasim Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 10 | Marla |
| 245 | Niaz S/O Qasim Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 246 | Akbar S/O Ahmad Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 10 | Marla |
| 247 | Imam Bux S/O Allah Bux Machi | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 248 | Mushtaq S/O Sharif Ludhiwana | Routla | Tulamba | 67-68. | L | Mian Channu | 8 | Marla |
| 249 | Bashir S/O Ghulam Ludhiwana | Routla | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 250 | Riaz S/O Mahamand Sial | Routla | Tulamba | 67-68. | L | Mian Channu | 6 | Marla |
| 251 | Manzoor S/O Qasim Sial | Routla | Tulamba | 67-68. | L | Mian Channu | 10 | Marla |
| 252 | Bashir S/O Qasim Ludhiwana | Chak Mehar Sultan | Tulamba | 67-68. | L | Mian Channu | 15 | Marla |
| 253 | Allah Yar S/O Ghulam Sial | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 254 | Ahmad Ali S/O Sajawal Khokhar | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 10 | Marla |
| 255 | Wahid Bux S/O Ghulam Lohar | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 256 | Mazhar Hussain S/O Allah Ditta Peraeen | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 5 | Marla |
| 257 | Muhammad Bux S/O Pathana Theem | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 4 | Marla |
| 258 | Yousaf S/O Ahmad Mirali | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 7 | Marla |
| 259 | Riaz S/O Lal Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 9 | Marla |
| 260 | Manzar Hussain S/O Ghulam Muhammad Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 15 | Marla |
| 261 | Akram S/O Fazal Peraeen | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 262 | Imran S/O Ramzan | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 5 | Marla |
| 263 | Piraanditta S/O Sultan | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 8 | Marla |
| 264 | Allah Ditta S/O Sultan | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 7 | Marla |
| 265 | Rajab Ali S/O Sultan | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 9 | Marla |
| 266 | Ijaz S/O Qasim Machi | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 15 | Marla |
| 267 | Ali Sher S/O Fida Hussain Machi | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 268 | Nizam Kumhar | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 15 | Marla |
| 269 | Haji Karim S/O Waryam | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 20 | Marla |
| 270 | Rahim S/O Waryam | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 25 | Marla |
| 271 | Haji Muhammad Bux Theem | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 23 | Marla |
| 272 | Ghulam Shabbir S/O Ghulam | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 12 | Marla |
| 273 | Muhammad Akram S/O Ghulam Muhammad Malah | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 15 | Marla |
| 274 | Muhammad Arif S/O Lal Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 10 | Marla |
| 275 | Noor Samand S/O Noor Ahmad Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 16 | Marla |
| 276 | Haji Karim S/O Waryam Bhatti | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 4 | Marla |
| 277 | Muhammad Tahir S/O Rahim Makowana | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 5 | Marla |
| 278 | Nazir S/O Ziadat Nae | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 279 | Haji Bashir S/O Haji Muhammad Bhatti | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 8 | Marla |
| 280 | Zahid Iqbal S/O Muhammad Bux Dhako | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 10 | Marla |
| 281 | Akhtar Abbas S/O Ghulam Muhammad Malah | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 282 | Muhammad Arif S/O Zulfiqar Malah | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 15 | Marla |
| 283 | Habib S/O Ahmad Bhatti | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 8 | Marla |
| 284 | Anwar S/O Ahmad Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 5 | Marla |
| 285 | Sania S/O Lal Budhraa | Chak Mehar Sultan | Tulamba | 68-69 | L | Mian Channu | 6 | Marla |
| 286 | Amin S/O Manzoor Ahmad | Chak Mehar Sultan | Tulamba | 69-70 | L | Mian Channu | 8 | Marla |
| 287 | Pathana Ludhiwana | Chak Mehar Sultan | Tulamba | 69-70 | L | Mian Channu | 9 | Marla |
| 288 | Liaqat Ludhiwana | Chak Mehar Sultan | Tulamba | 69-70 | L | Mian Channu | 15 | Marla |
| 289 | Wahid Bux S/O Allah Yar Malah | Chak Mehar Sultan | Tulamba | 74-75. | L | Mian Channu | 10 | Marla |
| 290 | Muhammad Ameer S/O Sultan Chiriana | Chak Mehar Sultan | Tulamba | 75-76. | L | Mian Channu | 15 | Marla |
| 291 | Shahid S/O Naseer Ahamd Kathia | Chak Mehar Sultan | Tulamba | 75-76. | L | Mian Channu | 6 | Marla |
| 292 | Shoukat S/O Zahoor Kathia | Chak Mehar Sultan | Tulamba | 75-76. | L | Mian Channu | 10 | Marla |
| 293 | Fazil S/O Khan Malang | Chak Mehar Sultan | Tulamba | 76-77. | L | Mian Channu | 5 | Marla |
| 294 | Tanveer S/O Jahangir Chiriana | Chak Mehar Sultan | Tulamba | 77-78. | L | Mian Channu | 15 | Marla |
| 295 | Mumtaz S/O Abdul Ghafoor Chirana | Chak Mehar Sultan | Tulamba | 77-78. | L | Mian Channu | 10 | Marla |
| 296 | Shahid S/O Ahmad Chiriana | Chak Mehar Sultan | Tulamba | 79-80. | L | Mian Channu | 20 | Marla |
| 297 | Muhammad Iqbal S/O Shakoor Chiriana | Chak Mehar Sultan | Tulamba | 79-80. | L | Mian Channu | 22 | Marla |
| 298 | Ali Sher S/O Ahmad Chiriana | Chak Mehar Sultan | Tulamba | 79-80. | L | Mian Channu | 14 | Marla |
| 299 | Hanif S/O Rajab Ali Chiriana | Chak Mehar Sultan | Tulamba | 80-81. | L | Mian Channu | 6 | Marla |
| 300 | Muhamma Shafi S/O Rajab Ali Chiriana | Chak Mehar Sultan | Tulamba | 80-81. | L | Mian Channu | 15 | Marla |
| 301 | Sher S/O Sultan Chiriana | Chak Mehar Sultan | Tulamba | 81-82. | L | Mian Channu | 10 | Marla |
| 302 | Zahoor S/O Waryam Chiriana | Chak Mehar Sultan | Tulamba | 81-82. | L | Mian Channu | 6 | Marla |
| 303 | Manak S/O Pehlwan | Chak Mehar Sultan | Tulamba | 81-82. | L | Mian Channu | 8 | Marla |
| 304 | Haq Nawaz S/O Allah Bux | Chak Mehar Sultan | Tulamba | 81-82. | L | Mian Channu | 7 | Marla |
| 305 | Anwar S/O Dilawar Chiriana | Chak Mehar Sultan | Tulamba | 82-83. | L | Mian Channu | 5 | Marla |
| 306 | Ghulam S/O Dilawar Chiriana | Chak Mehar Sultan | Tulamba | 82-83. | L | Mian Channu | 20 | Marla |
| 307 | Nusrat S/O Dilawar Chiriana | Chak Mehar Sultan | Tulamba | 82-83. | L | Mian Channu | 25 | Marla |
| 308 | Afzal S/O Dilawar Chiriana | Chak Mehar Sultan | Tulamba | 82-83. | L | Mian Channu | 30 | Marla |

Note:

The list of encroachment has been sent to the concerned Deputy Commissioner for its removal. Full efforts are being made to remove the encroachments.

Chapter-9

Duty Roster / Flood fighting Program.

- Sidhnai Barrage

| Flood Limits | Name Of S.D.O | Name of Sub Engineer |
| --- | --- | --- |
| High Flood | S.D.O Sidhnai Barrage | Sub Engineer, Sidhnai Barrage & Mechanical Section. |
| Very High Flood | -do- | -do- |
| Exceptionally High | -do- | -d0- |

| High Flood | S.D.O Sidhnai Barrage | Sub Engineer LMB |
| --- | --- | --- |
| Very High Flood | S.D.O Sidhnai Barrage -SDO Kacha Khuh | Sub Engineer LMB& Ali Chappa Section |
| Exceptionally High | -do- | Sub Engineer LMB, Ali Chappa & Kacha Khuh Section |

- L.M.B,J-HEAD SPUR RD:20800,38000 AND MOLE HEAD SPUR RD:15000

- RMB, WETTING CHANNEL& J HEAD SPUR 99500.

| High Flood | S.D.O Sidhnai Barrage | Sub Engineer RMB Section, Sub Engineer Kakki |
| --- | --- | --- |
| Very High Flood | S.D.O Sidhnai BarrageS.D.O Shorkot | Sub Engineer, RMB & Kaki Section & Fareed Mehmood |
| Exceptionally High | -do- | Sub Engineer, RMB, Kaki ,Farid Mehmood & TS Section |

- SPILL CHANNEL.

| High Flood | S.D.O Sidhnai Barrage | Sub Engineer, Spill Section |
| --- | --- | --- |
| Very High Flood | S.D.O Sidhnai Barrage & Assistant Executive Enginner Sidhnai Barrage | Sub Engineer, Spill Section and Leave Reserve |
| Exceptionally High | -do- | Sub Engineer, Spill Section & Leave Reserve |

Chapter – 10

Emergency Telephone Nos

| S.# | DESCRIPTION | OFFICE | CELL/ RESIDENCE |
| --- | --- | --- | --- |
| A – IRRIGATION OFFICERS, LAHORE |  |  |  |
| 1 | Secretary, Irrigation Department, Lahore. | 042-99212117 042-99212118 | 042-99200288 |
| 2 | Chief Engineer, D&F,Zone,Lahore. | 042-99233551 042-35291304 |  |
| 3 | Director Flood, Lahore. | 042-99233551 |  |
| 4 | Flood Warning Center, Lahore. | 042-7572091 042-7572093 042-7572092-(Fax) |  |
| 5 | Executive Engineer, Balloki H/Works Division | 049-4610300 | 049-4610300 |
| 6 | Deputy Director Flood, Lahore | 042-99233551 |  |
| B – IRRIGATIONOFFICERS, MULTAN IRRIGATION ZONE |  |  |  |
| 1 | Chief Engineer, Irrigation Multan Zone,Multan | 061-9200144 |  |
| 2 | Superintending Engineer, Trimmu Canal Circle, Trimmu. | 047-7647051 |  |
| 3 | Executive Engineer,(OP) Flood Emergency Officer Multan Zone. | 061-9200139 061-9200133-(Fax) |  |
| C – DISTRICTADMINISTRATION KHANEWAL (065) |  |  |  |
| 1 | Deputy Commissioner, Khanewal. | 065-9200032 065-9200033(Fax) | 065-9200031 065-9200033 (Fax) |
| 2 | District Police Officer, Khanewal. | 065-9200171 | 065-9200175 |
| 3 | Additional Deputy Commissioner (G), Khanewal. | 065-9200030 | - |
| 4 | Additional Deputy Commissioner (R), Khenewal. | 065-9200069 | - |
| 5 | Executive Engineer, Sidhnai Headworks Division, Sidhnai. | 0312-7823014 |  |
| 6 | Sub Divisional Officer, Headworks Sub DivisionI, Sidhnai. | 0317-7866655 |  |
| 7 | Chief Officer, Kabirwala. | 065-2400336 |  |
| 8 | Sub Divisional Officer,WAPDA,Abdul Hakim. | 065-2442032 |  |
| 9 | Executive Engineer, WAPDA Mian Channu. | 065-2661636 |  |
| 10 | Chief Executive Officer District Health Authority,Khanewal. | 065-9200137 | - |
| 11 | Army Authority, 176-Bridge Battalion, Abdul Hakim. | 065-2442176 |  |
| 12 | District Flood Control, Khanewal. | 065-9200147 | - |
| D – DISTRICTADMINISTRATION TOBA TEK SINGH (046) |  |  |  |
| 1 | Deputy Commissioner, Toba Tek Singh. | 046-9201001 | 046-2510659 |
| 2 | District Police Officer, Toba Tek Singh. | 046-9201051 | 046-9201052 |
| 3 | Additional Deputy Commissioner (G), Toba Tek Singh. | 046-9201011 | - |
| 4 | Sub Divisional Officer, T.S Link Sub Division, Shorkot Cantt | - | 0300-6302173 |
| 5 | Chief Officer, Kamalia/ Pir Mehal. | 046-3413898 |  |
| 6 | Chief Executive Officer District Health Authority, | 046-9201048 046-9201131 | - |
| 7 | Assistant Commissioner Kamalia | 046-3412371 |  |
| 8 | Assistant Commissioner Pir Mehal | 046-3360333 |  |
| 9 | Tehsildar Pir Mehal. |  |  |

Chapter – 11

Standard Operating Procedure (SOP) for Breaching Sections

11.1  	HISTORY OF THE BREACHING SECTION

In order to protect the Barrage and its auxiliary works from onslaught of the floods, the proper site for breaching section has been fixed by the Department at RD:16+000 of Right Marginal Bund of Sidhnai Barrage, after its approval by the Punjab Flood Commission during its 56th meeting held on 17th June 1974. A critical gauge has been provided at RD:10+000 Left Marginal Bund to watch the thrust of the flood. On achieving the flood level as 478.00 at this critical gauge and while the river is still in raising position, the breaching section at RD:16+000 Right Marginal Bund is activated. However before activation of the breaching section, the spill channel provided at RD:15000 Right Marginal Bund is operated to give maximum relief to the Barrage against the thrust of floods. The water flowing through the Breaching Section and the Spill Channel ultimately enters into the old course of the river and after traveling a distance of about 20 miles, it joins the river as experienced in the past. The existing arrangement regarding Breaching Sectionis for the safety of the Barrage and infrastructures.

  - LOCATION,DESIGN,QUANTITY AND VARIETY OF THE

EXPLOSIVE REQUIRED FOR DETONATION

The breaching section is located at RD:16+000 of Right Marginal Bund U/S Sidhnai Barrage. There are two segments of the section, each contains 65 Nos liners. Two types of explosives can be used in the liners, one is powder explosive and other is liquid explosive.

For detonation, both types of explosives are lying in the Army magazine 176 Bridge Battalion, Abdul Hakim.

CURRENT STATUS OF EXPLOSIVE.

| Name of explosive | Quantity required | Available quantity | Balance quantity | Previous outstanding dues. |
| --- | --- | --- | --- | --- |
| Safety Fuze. | 30 Mtr | 27 Mtr | 3 Mtr | No outstanding dues. |
| Wabocard. | 1500 Mtr | 1497 Mtr | 3 Mtr |  |
| Firing Cable. | 2053 Mtr | 2053 Mtr | - | - |
| Elec Wire. | 240 No | 240 No | - | - |
| Det No 8 Elec | 24 No | 24 No | - | - |
| Non Elec | 05 No | 05 No | - | - |
| PE-3A / Wa Box | 3250 KG | 3250 KG | - | - |
| MS Electric Delay Det (3 Mtr) | 105 No | 105 No | - | - |

  - ARRANGEMENT OF EXPLOSIVE AND SECURITY OF EXPLOSIVE

STORES.

The explosives are in the custody of the Pak Army, 176-Bridge Battalion, Abdul Hakim. Therefore, the Army Unit 176 Bridge Battalion, Abdul Hakim, is responsible for availability, arrangement and security of the explosive stores.

  - LIST OF THE SECURITY STAFF WITH DETAIL OF THEIR

TRAINING ETC.

Although the maintenance of entire explosive and its detonation, when required, is the responsibility of the 176-Bridge Battalion Abdul Hakim;However, the Executive Engineer, Sidhnai Headworks Division, SidhnaiI and Sub Engineer Headworks have been trained by the Army for the detonation of the breaching section.

  - DETAIL OF MEACHNAICAL MEANS AS A STANDBY

ARRANGEMENTS IN CASE OF DETONATION FAILURE

Although there is no regular standby arrangement of mechanical means available with the department for operation of the Breaching Section in case of detonation failure but the requisite arrangement is planned to be made, when required, with the coordination of local Military authorities, Agriculture Engineering and Highway Departments.

It is proposed to keep two No. agriculture dozers available at site at very high flood level. One No. dozer will be used for closing any leakage and the other for developing, the cut at breaching site on RMB-Head Spill Channel. Sub Divisional Officer, Headworks Sub Division, Sidhnai, will ensure availability of the machinery and its being in perfect order.

  - DUTY ROSTER IN CASE OF CRITICAL SITUATION

Sub Divisional Officer, T.S Link Sub Division, Shorkot Cantt: Sub Engineer, Spill Section, and other establishment will be present at Head Spill to watch and control the situation for operating the breaching section. The Executive Engineer, Sidhnai Headworks Division, Sidhnai will supervise the situation and remain vigilant about the critical gauge, provided at RD:10+000 of Left Marginal Bund. As soon the gauge hits the critical level i.e. 478.00 and the river is still in rising condition, the requirement of operating the breaching section be established. The rising/ falling condition of the river in the forthcoming hours is assessed by receiving 3-hourly gauges from Balloki.

As soon as the flood at Balloki reaches at a very high stage and it is still in rising position, flood situation is brought to the notice of Civil Administration and Army authorities so as to inform the public and arrange their evacuation. The operation of the breaching section will be intimated to Army authorities by the Executive Engineer, Sidhnai Headwiorks Division at least 12-hours in advance as desired by the Commanding Engineer, 2-corps Multan for making arrangement to shift their explosive to the breaching site.

Similarly, the Civil Administration is also informed about the operation of breaching section at least 12-hours in advance.

  - BREACHING COMMITTEE WITH THEIR ACTION PLAN

In pursuance of Secretary, Irrigation Department, Lahore Notification No. SO (Floods) VI-33/97 dated 15-07-2015, the following breaching operation committee has been constituted who supervise and carry out physical activities for the activation of the breaching section.

- Deputy Commissioner,					Convener

Toba Tek Singh

- Deputy Commissioner/ Representative			Member

Khanewal

- Executive Engineer,						Member

Sidhnai Headworks Division, Sidhnai.

- Representative of Highway Department/			Member

Railway not below rank of BS-18

- Representative of C&W Department			Member

Not below rank of BS-18

- Representative of Pakistan Army				Member

Not below rank of a Lt. Colonol

All concerned will be informed before operation of breaching section and it is duty of the Executive Engineer, Sidhnai Headworks Division, Sidhnai to inform all the concerned.

- Secretary to Government of the Punjab, Irrigation Department, Lahore.

- Chief Engineer, Irrigation Multan Zone, Multan.

- Chief Engineer, Irrigation Zone, Faisalabad.

- Chief Engineer, Drainage & Flood Zone, Lahore.

- Flood Relief Commissioner, Lahore.

- Superintending Engineer, Trimmu Canal Circle, Trimmu.

- Director Floods, Lahore.

- Executive Engineer, Trimmu Barrage Division, Trimmu.

- Deputy Commissioner, Toba Tek Singh.

- Deputy Commissioner, Khanewal.

- District Police Officer, Tobe Tek Singh.

- District Police Officer, Khanewal.

- Executive District Officer, (Works & Services), Toba Tek Singh.

- Executive District Officer, (Works & Services), Khanewal.

- All Sub Divisional Officers employed on watching.

- All Sub Engineer on duty at Sidhnai Barrage.

- Executive Engineer, WAPDA Electricity, MEPCO Mian Channu.

- Divisional Engineer, Telephone, Khanewal.

- Executive District Officer, (Health), Khanewal.

  - LIST OF VILLAGES LIKELY TO BE INUNDATED IN CASE OF BREACHING

As indicated on the map as well, water escaping from the activated breaching section & Spill Channel will flow along Right Bank of Spill Channel. Due to construction of Motorway M-3 and M-4 which will act as barrier in flood routing, expectedelly.The flood water due to obstruction would create an afflux U/S of Motorway. The higher authorities including Pak Army is on board for this issue.  The decided new flood drainage structure has not been implemented at site. Hence, the Motorway authorities would be responsible for draining the flood water across M-3 and M-4.

The flood water will inundate Multan – Jhang Road at about 85-KM from Multan, breach tail portion of Koranga Disty & thus will join river Ravi after traveling a distance of about 20 miles. The flood water flowing on the right, as mentioned above, will inundate/ damage an area of about 84,000 acres & the villages, abadies and other infrastructures, like roads and embankments are detailed as under:-

- Chak No.8-D, 9-D, 11-D, 10-G and 37-M.

- Waliayatpur.

- Mai Saphoran

- Aroti

- Tiba Jhenderian.

- Dogar Malang.

- Tail Koranga Disty.

- Railway track connecting Abdul Hakim Jhang.

- Metalled road linking Sidhnai Barrage to Pir Mehal.

- Metalled Road linking Kabirwala-Jhang Towns.

A population of about 8000 people will be affected.

11.9	ANNOUNCEMENT AND DETAILS OF EVACUATION ARRANGEMENTS.

Since time lag for the flood water to reach from Balloki to Sidhnai Headworks is 78-hours, Irrigation Department has sufficient time to inform Civil Administration about the flood situation for warning the civil abadies, their evacuation and other protective measures.

  - DETAILS OF COORDINATION WITH CIVIL/ ARMY AUTHORITIES

The flood activities of Sidhnai Headworks Division, Sidhnai have been entrusted to 176 Bridge Battalion Abdul Hakim Cantt: under the control of a Lt. Colonel. The Irrigation Department has full co-ordination with the Bridge Battalian regarding all the activities of the flood.

11.11           PARALLEL COMMUNICATION ARRANGEMENTS.

Sidhnai Headworks Division, Sidhnailinked up with the Wireless system installed at Sidhnai Barrage. Independent wireless sets will be installed in the vehicles of the Executive Engineer and the Sub Divisional Officer in-charge of the Barrage. Additional wireless sets will be demanded as per requirement during emergency.

11.12       PLAN OF BREACHING SECTION

Plan of Breaching Section is attached.

PART – B

Chapter – 12

VULNERABLE SITES ON FLOOD BUND/ STRUCTURES

12.1   Apprehended breaches in flood bunds / structures

There is one vulnerable reach at RD:32+000 Right Marginal Bund.

## Operation of Breaching Section.

When the breaching section is operated, the embankment of Motorway M-4 will obstruct the flood water way and hence the efficiency of breaching section as well as right embankment of spill channel will directly come under threat from RD:0+000 to RD:31+000. Although National Highway Authority has submitted an undertaking that the flood structure provided by them are sufficient to drain flood water without any damage to infrastructure yet irrigation authorities has great concerns.

## Breaches Due To Rising of Flood Water, Deterioration of Flood Bunds Etc.

Sidhnai Barrage has a design capacity of 150000 Cs. Since its date of construction, an earthen bela is formed on right side of Barrage and has masked up almost 6 to 8 gates of Sidhnai Barrage. It is very important to mention here that due to this bela,the discharge capacity of barrage will definitely be reduced, resulting in raising upstream flood water and an early operationing of breaching section as compared to historical data.

Chapter – 13

EMERGENCY CONTINGENCY / PLAN FOR VULNERABLE SITE (SITES) LISTED ABOVE

13.1	Plan showing route of flood water coming out of the breach

Supported with levels

The flood water hits directly Abdul Hakim-Faisal Abad road after it passes to cross T.S.Link RD: 193 & H.M.Line RD: 192 and then water will join into breaching section water flow (Plan attached).

RD:10+000

RD:16+900

RD:20+800

RD:31+000

*RD:38+000

RD:99+500

RD:108+400

TRD:89+585

TRD:115+000

KUND SARGANA

SIDHU PURA

CHAK 7D

CHAK 11D

CHAK 13G

CHAK 14G

DADUANA

DETAIL OF VILLAGE / ABADIES RD VISE OF SPILL CHANNEL LIKELY TO BE AFFECTED.

| Sr No. | RD | Name of Village |
| --- | --- | --- |
| 1 | RD 0 – 15 | Chakk No 776 GB Tehsil Peer Mehal, District Toba Tek Singh |
| 2 | RD 15 – 21 | Chakk No 777 GB Tehsil Peer Mehal, District Toba Tek Singh |
| 3 | RD 21 – 30 | Chakk No 2-k-m Tehsil KabirWala District Khanewal |
| 4 | RD 30 – 38 | Chakk No 1-k-m Tehsil KabirWala District Khanewal |
| 5 | RD 38 – 50 | Mauza Sultan Tharaj Tehsil KabirWala District Khanewal |
| 6 | RD 50 – 55 | Sheikhupura Minor Tehsil KabirWala District Khanewal |
| 7 | RD 55 – 63 | Mauza Daadu Aana Tehsil KabirWala District Khanewal |
| 8 | RD 63 – 69 | Mauza Islam Haraj Tehsil KabirWala District Khanewal |

13.2	Detail of village abadies likely to be affected and this should also

be shown on the plan.

13.3	Strategy and action taken be explained in detail. This may include

Strategy to be adopted has been explained in detail in chapter 5 of flood fighting plan.

13.3.1		ARRANGEMENTS

A Flood Control Centre will be established in Canal Telegraph Office of Sidhnai Headworks Division and responsible staff will be available round the clock. One base of high range wireless set will be installed at Sidhnai Headworks Office Sidhnai by the Police Department. 02 No. mobile Motorola sets of 30 KM range will be provided for installing in the vehicles of Executive Engineer, Sidhnai Headworks Division and Sub Divisional Officer Headworks Sub Division to keep them vigilant all the time.

13.3.2 	Establishment of flood fighting camps

Flood watching establishment will be employed as per limit of floods already fixed for various Magnitude of discharge in the river from 15-6-2025 to 15-10-2025 as per following:-

| A | Right Marginal Bund RD:0+115000 J-Head Spur RD:99500 RMB = 7200’ |  |  |
| --- | --- | --- | --- |
|  | Total Length = 115000 + 7200 = 122200’ 122200 / 5000 = Say 25 Miles |  |  |
|  | Watchman Required | (3 No. per mile for three shift) (25x3x3) | = 225 No. |
|  | Mate required | 1 No. per 8 Beldars (225/8) | = 28 No. |
|  | Gauge Reader required (for 02 No. Gauge Sites) | One No. for per shift(2x3) | = 06 No. |
|  | Dak Runner required (for 01 No. Camp Site) | One No per shift (2) | = 02 No. |
|  | Chowkidars required | One No. per site for day & one for night (2x6) | = 12 No. |
|  | Total Strength Deployed |  | = 273 No. |
| B | Left Marginal Bund RD:0+89585 |  |  |
|  | Total Length = 89585’ 89585 / 5000 = Say 18 Miles |  |  |
|  | Watchman Required | (3 No. per mile for three shift) (18x3x3) | = 162 No. |
|  | Mate required | 1 No. per 8 Beldars (162/8) | = 20 No. |
|  | Gauge Reader required (for 01 No. Gauge Sites) | One No. for per shift (1x3) | = 03 No. |
|  | Dak Runner required (for 01 No. Camp Site) | One No per shift (2) | = 02 No. |
|  | Chowkidars required | One No. per site for day & one for night (1x6) | = 06 No. |
|  | Total Strength Deployed |  | = 193 No. |

13.3.3	Duties of Officer / Officials and their camp sites.

| Camp location | Officers (Name + designation + Mobile No) | Official (name + designation + Mobile No) |
| --- | --- | --- |
| At RD: 30+000 RMB | Muhammad Imran Shah SDO, Kacha Khuh Sub Division 0322-4905850 | Mian Shahid , Sub Engineer, RMB 0309-3191000 |
| J-Head Spur RD: 38+000 LMB. | Muhammad Shoaib SDO, T.S Link Sub Division 0314-5596498 | Muhammad Asad Sub Engineer, H/Works 0300-6468000 |

13.3.4	Departmental Machinery available.

Not Available.

13.3.5	Machinery available from private source.

Machinery (Excavator, Backhow) will be arranged if required for all the damaged locations/points from private source.

13.3.6	Flood fighting Material required.

Detail of flood fighting material required

| S.# | ITEM | TOTAL REQUIRED |
| --- | --- | --- |
| 1 | Swiss Cottage Tents | 6 Nos. |
| 3 | Plastic Bags (1.25 – 1.5) Capacity | 3300 Nos. |
| 3 | Flood Bag | 800 Nos. |
| 4 | Polythene Sheet | 500 Kg |
| 5 | Diesel for Tractor | 2100 Liters |
| 6 | Petrol for Boat | 1000 Liters |
| 7 | Petrol for generator | 900 Liters |

13.3.7	Flood Fighting Material available.

Detail of flood fighting material available is already explained in 7.4.

13.4	Detail of other infrastructure like Electric, Sui Gas, Telephone installations,Road network, other Buildings, Canals and Drainage network.

On breaching of River Training / Flood Protection Works of Sidhnai Headworks Division, Sidhnai, following Irrigation and roads networks shall be effected.

Main Irrigation Net work.

- T.S.Link

- Haveli Main Line

- Kabirwala Disty

- Darkhana Disty

- Darkhana Drain

- TSMB Main Drain

Main Road Network

- Pir Mahal-Faisalabad Road

- Jhang Multan Road

Other Buildings / Structure

- Govt.High School Mai Saphoran

- RHC

- Primary school, Middle school

Sui Gas

- Sui gas line crossing at about 17000 ft D/S Sidhnai Headworks

Chapter – 14

Action Plan.

14.1		Re-shuffling / Recouping plan of reserve stone departmentally.

The sufficient quantity of the stone has been available at suitable places and will be shifted as and when the necessity arises.

14.2		Detail of inlet / outlet crossing along with closing methodology.

| Sr. No. | Name of Bund / Spur | RD No. | Outlet / Inlet | Existing Position |
| --- | --- | --- | --- | --- |
| 1 | Left Marginal Bund | 14+500 | Outlet | Water crossing for irrigation purpose. |
| 2 | Left Marginal Bund | 20+800 | Outlet | Water crossing for irrigation purpose. |
| 3 | Left Marginal Bund | 25+000 | Outlet | Water crossing for irrigation purpose. |
| 4 | Left Marginal Bund | 31+500 | Outlet | Water crossing for irrigation purpose. |
| 5 | Left Marginal Bund | 38+000 | Outlet | Water crossing for irrigation purpose. |
| 6 | Left Marginal Bund | 48+000 | Outlet | Water crossing for irrigation purpose. |
| 7 | Left Marginal Bund | 51+500 | Outlet | Water crossing for irrigation purpose. |
| 8 | Left Marginal Bund | 62+400 | Outlet | Water crossing for irrigation purpose. |
| 9 | Left Marginal Bund | 68+000 | Outlet | Water crossing for irrigation purpose. |
| 10 | Left Marginal Bund | 75+300 | Outlet | Water crossing for irrigation purpose. |
| 11 | Left Marginal Bund | 84+500 | Outlet | Water crossing for irrigation purpose. |
| 12 | Left Marginal Bund | 85+500 | Outlet | Water crossing for irrigation purpose. |

All the outlets crossing along flood bunds will be closed before coming flood 2025.

14.3		Deployment Machinery (Medium to high flood).

DEPLOYMENT OF MACHINERY AND LABOUR

| S.# | Name of structure | Length in mile | Vulnerable site | Camp location | Site incharge by name & cell No. | Machinery Deployed |  |  |  | Labour Beldar + Mate | Availability of stone (Lac Cft) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolley/ dumpers | Tractor with front blade |  |  |
| 1 | Right Marginal Bund | 21.78 | RD: 32+000 | RD: 31+000 | Muhammad Asad Sub Engineer, H/Works 0300-6468000 | 1 | 1 | 2 | 10 | 9+1 | 0.69 |

*Payment for Machinery & Work Charge Employees subject to verification by TPM/Consultants.

14.4		Deployment Machinery (High to very high flood).

DEPLOYMENT OF MACHINERY AND LABOUR.

| S.# | Name of structure | Length in mile | Vulnerable site | Camp location | Site incharge by name & cell No. | Machinery Deployed |  |  |  | Labour Beldar + Mate | Availability of stone |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolley/ dumpers | Tractor with front blade |  |  |
| 1 | Right Marginal Bund | 21.78 | RD: 32+000 | RD: 31+000 | Muhammad Asad Sub Engineer, H/Works 0300-6468000 | 3 | 2 | 4 | 20 | 21+3 | 0.69 |

*Payment for Machinery & Worj Charge Employees subject to verification by TPM/Consultants.

14.5		Deployment of Machinery (High to exceptionally high flood)

ACTION PLAN DURING FLOOD AT EXCEPTIONALLY HIGH STAGE

DEPLOYMENT OF MACHINERY AND LABOUR

| S.# | Name of structure | Length in mile | Vulnerable site | Camp location | Site incharge by name & cell No. | Machinery Deployed |  |  |  | Labour Beldar + Mate | Availability of stone |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolley/ dumpers | Tractor with front blade |  |  |
| 1 | Right Marginal Bund | 21.78 | RD: 32+000 | RD: 31+000 | Muhammad Asad Sub Engineer, H/Works 0300-6468000 | 5 | 2 | 7 | 30 | 63+8 | 0.69 |

*Payment for Machinery & Worj Charge Employees subject to verification by TPM/Consultants

14.6		Police deployment plan.

DUTY ROSTER FOR POLICE AND RANGER DURING FLOOD SEASON.

Proforma -1

| S.# | Site of breaching Section | Concerned Canal Division | Concerned Police Station & District | Police persons deployed. |  | Remarks if any. |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Inspection / Sub Inspection ASI | Constable |  |
| 1 | Head Spill Channel and Right Marginal Bund RD: 15-16. | Sidhnai Headworks Division | Arrouti District Toba Tek Singh. | ASI = 1 | 2 | - |

DUTY ROSTER FOR POLICE AND RANGER DURING FLOOD SEASON

Proforma -2

| S.# | Vulnerable sites for illegal cuts during floods. | Concerned Canal Division | Concerned Police Station & District | Police persons deployed. |  | Remarks if any. |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Inspection / Sub Inspection ASI | Constable |  |
| 1 | Escape & Drainage Structure at RD: 195 T.S.Link. | Sidhnai Headworks Division | Arrouti District Toba Tek Singh. | ASI = 1 | 4 | - |

DUTY ROSTER FOR POLICE AND RANGER DURING FLOOD SEASON.

Proforma -3

| S.# | Vulnerable sites for illegal cuts during floods. | Concerned Canal Division | Concerned Police Station & District | Police persons deployed. |  | Remarks if any. |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Inspection / Sub Inspection ASI | Constable |  |
| 1 | Sidhnai. | Sidhnai Headworks Division | Abdul Hakim District Khanewal. | ASI = 1 | 6 | - |

DUTY ROSTER FOR POLICE AND RANGER DURING FLOOD SEASON.

Proforma -4

| S.# | Vulnerable sites for illegal cuts during floods. | Concerned Canal Division | Concerned Police Station & District | Police persons deployed. |  | Remarks if any. |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Inspection / Sub Inspection ASI | Constable |  |
| 1 | Sidhnai. | Sidhnai Headworks Division | Abdul Hakim District Khanewal. | ASI = 2 | 8 | - |

14.7		Details of synthetic bags with capacity of 500 kg and 1000 Kg.

| S.No. | Item | Total required Qty | Available Qty | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Bag 500 KG capacity | 100 | - | Will be purchased before coming flood season 2025. |
| 2 | Bag 100o KG capacity. | 50 | - |  |

14.8	Details of polythene sheets of black color to protect  upstream slope against wave action and to control seepage through embankment.

| S.No. | Item | Total required Qty | Available Qty | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Polythene sheet of black colour | 100 KG | - | Will be purchased before onset of flood 2025. |

Chapter – 15

Backup Divisions (in case of breach)

BACKUP DIVISION

In case of emergency Northern Tubewell Division (NTD) Multan will act as backup Division.

| Sub Divisional Officer Headworks Sub Division Sidhnai |  | Executive Engineer Sidhnai Headworks Division Sidhnai |
| --- | --- | --- |
| Superintending Engineer Trimmu Canal Circle Trimmu |  | Chief Engineer Irrigation, Multan Zone Multan |