# P = 1

GOVERNMENT OF THE PUNJAB

IRRIGATION DEPARTMENT

FLOOD FIGHTING PLAN 2025

HAKRA CANAL DIVISION BAHAWALNAGAR

Bahawalnagar Canal Circle			     Bahawalpur Irrigation Zone

Bahawalnagar				                  Bahawalpur

| P = 2 I N D E X |  |  |  |  |
| --- | --- | --- | --- | --- |
| GUIDE LINE |  |  |  |  |
| SR. # | DESCRIPTION |  |  | PAGE |
| PART-A |  |  |  |  |
| Chap-1. | SALIENT FEATURES OF HAKRA DIVISION ARE AS UNDER. |  |  | 7 |
|  | 1.1 | LOCATION. |  | 7 |
|  | 1.2 | GENERAL DESCRIPTION. |  | 7 |
|  | 1.3 | ADMINISTRATIVE SETUP. |  | 8 |
| Chap-2. | FLOOD PROTECTION AND RIVER TRAINING WORKS. |  |  | 9 |
|  | 2.1 | DESIGN PARAMETERS OF TRAINING WORKS. |  | 9 |
|  | 2.2 | LOCATION MAP. |  | 10 |
| Chap-3. | BRIEFING HISTORY OF PAST FLOOD EVENTS. |  |  | 11 |
| Chap-4. | DESIGN DATA, HISTORIC PEAK FLOOD DATA AND PREVIOUS FIVE YEARS FLOOD DATA OF HEAD WORKS/ BARRAGES AND OR OTHER CONTROL POINT. |  |  | 12 |
|  | 4.1 | FLOOD LIMITS. |  | 12 |
|  | 4.2 | TIME LAGS OF FLOODS. |  | 12 |
|  | 4.3 | HIGHEST FLOODS. |  | 12 |
|  | 4.4 | PEAK DISCHARGE. |  | 12 |
| Chap-5. | FLOOD FIGHTING STRATEGY. |  |  | 13 |
| Chap-6. | FLOOD DAMAGES RESTORATION WORKS. |  |  | 14 |
| Chap-7. | FLOOD FIGHTING WATCHING ARRANGEMENTS. |  |  | 15 |
|  | 7.1 | PRE-FLOODS ARRANGEMENT |  | 15 |
|  | 7.2 | WATCHING ESTABLISHMENT. |  | 15 |
|  | 7.3 | ARRANGEMENT AT SENSITIVE SITES. |  | 15 |
|  | 7.4 | WATCHING MATERIAL. |  | 15 |
|  | 7.5 | ARRANGEMENT FOR SOUNDING & PROBING |  | 16 |
|  | 7.6 | LIGHTING ARRANGEMENT |  | 16 |
|  | 7.7 | RATION ARRANGEMENT. |  | 16 |
|  | 7.8 | P.O.L ARRANGEMENT FOR VEHICLE. |  | 16 |
|  | 7.9 | TRANSPORTATION. |  | 16 |
|  | 7.10 | LAW AND ORDER. |  | 16 |
|  | 7.11 | MEDICAL ARRANGEMENT FOR LABOUR |  | 16 |
|  | 7.12 | LIAISON WITH OTHER DEPARTMENT. |  | 16 |
|  | 7.13 | ROLE OF THE ARMY. |  | 17 |
|  | 7.14 | DUTIES OF TELEPHONE ATTENDANT. |  | 17 |
|  | 7.15 | WIRELESS ARRANGEMENTS. |  | 17 |
| Chap-8. | DETAIL OF ENCROACHMENTS. |  |  | 18 |
| Chap-9. | DUTY ROSTER/ FLOOD FIGHTING PROGRAMME. |  |  | 19 |
| Chap-10. | EMERGENCY TELEPHONE NOS. |  |  | 20 |
| Chap-11. | STANDARD OPERATING PROCEDURE (SOP) FOR BREACHING SECTIONS. |  |  | 21 |
|  | 11.1 | HISTORY OF THE BREACHING SECTION |  | 21 |
|  | 11.2 | LOCATION, DESIGN, QUANTITY AND VARIETY OF THE EXPLOSIVE REQUIRED FOR DETONATION. |  | 21 |
|  | 11.3 | ARRANGEMENTS OF EXPLOSIVES AND SECURITY OF EXPLOSIVE STORES. |  | 21 |
|  | 11.4 | LIST OF THE SECURITY STAFF ALONGWITH DETAIL OF THEIR TRAINING ETC. |  | 21 |
|  | 11.5 | DETAIL OF MECHANICAL MEANS AS STAND BY ARRANGEMENTS IN CASE OF DETONATION FAILURE. |  | 21 |
|  | 11.6 | DUTY ROSTER IN CASE OF CRITICAL SITUATION. |  | 21 |
|  | 11.7 | BREACHING COMMITTEE WITH THEIR ACTION PLAN. |  | 21 |
|  | 11.8 | LIST OF VILLAGES LIKELY TO BE INUNDATED IN CASE OF BREACH. |  | 21 |
|  | 11.9 | ANNOUNCEMENT AND DETAIL OF EVACUATION ARRANGEMENTS |  | 21 |
|  | 11.10 | DETAIL OF COORDINATION WITH CIVIL/ ARMY AUTHORITIES. |  | 22 |
|  | 11.11 | PARALLEL COMMUNICATION ARRANGEMENTS. |  | 22 |
|  | 11.12 | INDEX PLAN. |  | 23 |
| PART-B |  |  |  |  |
| Chap-12. | VULNERABLE SITES ON FLOOD BUND/ STRUCTURES:- |  | 24 |  |
|  | 12.1 | APPREHENDED BREACHES IN FLOOD BUNDS/ STRUCTURES. | 24 |  |
|  | 12.2 | OPERATION OF BREACHING SECTIONS | 25 |  |
|  | 12.3 | BREACHES DUE TO RISE OF FLOOD WATER,DETORIORATION OF FLOOD BUND | 25 |  |
| Chap-13. | EMERGENCY CONTINGENCY PLAN FOR VULNERABLE SITE (SITES) LISTED ABOVE. EMERGENCY CONTINGENCY PLAN MUST INCLUDE(SITE-I) |  | 25 |  |
|  | 13.1 | PLAN SHOWING ROUTE OF FLOOD WATER COMING OUT OF THE BREACH SUPPORTED WITH LEVELS | 25-26 |  |
|  | 13.2 | DETAIL OF VILLAGES ABADIES LIKELY TO BE AFFECTED AND THIS SHOULD ALSO BE SHOWN ON THE PLAN. | 27 |  |
|  | 13.3 | STRATEGY AND ACTION TAKEN BE EXPLAINED IN DETAIL. THIS MAY INCLUDE:- | 27 |  |
|  | 13.3.1 | ARRANGEMENTS. | 27 |  |
|  | 13.3.2 | ESTABLISHMENT OF FLOOD FIGHTING CAMPS. | 27 |  |
|  | 13.3.3 | DUTIES OF OFFICERS/ OFFICIALS AND THEIR CAMPS SITES. | 27 |  |
|  | 13.3.4 | DEPARTMENTAL MACHINERY AVAILABLE. | 28 |  |
|  | 13.3.5 | MACHINERY AVAILABLE FROM PRIVATE SOURCE. | 28 |  |
|  | 13.3.6 | FLOOD FIGHTING MATERIAL REQUIRED. | 28 |  |
|  | 13.3.7 | FLOOD FIGHTING AVAILABLE. | 28 |  |
|  | 13.4 | DETAIL OF OTHER INFRASTRUCTURE LIKE ELECTRIC, SUI GAS, TELEPHONE INSTALLATION, ROAD NETWORK, OTHER BUILDINGS, CANALS AND DRAINAGE NETWORK. | 29 |  |
| Chap-13. | EMERGENCY CONTINGENCY PLAN FOR VULNERABLE SITE (SITES) LISTED ABOVE. EMERGENCY CONTINGENCY PLAN MUST INCLUDE(SITE-II) |  | 30 |  |
|  | 13.1 | PLAN SHOWING ROUTE OF FLOOD WATER COMING OUT OF THE BREACH SUPPORTED WITH LEVELS | 31 |  |
|  | 13.2 | DETAIL OF VILLAGES ABADIES LIKELY TO BE AFFECTED AND THIS SHOULD ALSO BE SHOWN ON THE PLAN. | 32 |  |
|  | 13.3 | STRATEGY AND ACTION TAKEN BE EXPLAINED IN DETAIL. THIS MAY INCLUDE:- | 32 |  |
|  | 13.3.1 | ARRANGEMENTS. | 32 |  |
|  |  | 13.3.2 ESTABLISHMENT OF FLOOD FIGHTING CAMPS. | 32 |  |
|  |  | 13.3.3 DUTIES OF OFFICERS/ OFFICIALS AND THEIR CAMPS SITES. | 32 |  |
|  |  | 13.3.4 DEPARTMENTAL MACHINERY AVAILABLE. | 33 |  |
|  |  | 13.3.5 MACHINERY AVAILABLE FROM PRIVATE SOURCE. | 33 |  |
|  |  | 13.3.6 FLOOD FIGHTING MATERIAL REQUIRED. Site –II | 33 |  |
|  |  | 13.3.7 FLOOD FIGHTING AVAILABLE. | 37 |  |
|  | 13.4 | DETAIL OF OTHER INFRASTRUCTURE LIKE ELECTRIC, SUI GAS, TELEPHONE INSTALLATION, ROAD NETWORK, OTHER BUILDINGS, CANALS AND DRAINAGE NETWORK. | 34 |  |
| Chap-14 | ACTION PLAN |  | 35 |  |
|  | 14.1 | Re-shuffling/recouping plan of reserve stone departmentally | 35 |  |
|  | 14.2 | Detail of inlet/outlet crossing along with closing methodology | 35 |  |
|  | 14.3 | Deployment Machinery (medium to high flood) | 36 |  |
|  | 14.4 | Deployment of Machinery (High to very high flood) | 36 |  |
|  | 14.5 | Deployment of Machinery (high to exceptionally high flood) | 36 |  |
|  | 14.6 | Police deployment plan | 36 |  |
|  | 14.7 | Details of synthetic bags with capacity of 500kg and 1000kg | 37 |  |
|  | 14.8 | Details of polythene sheets of black color to protect upstream slope against wave action and to control seepage through embankments | 38 |  |
| Chap-15. | BACK UP DIVISION (IN CASE OF ANY BREACH). |  | 39 |  |

FLOOD FIGHTING PLAN 2025

HAKRA CANAL DIVISION

P=7

CHAPTER NO. 1

SALIENT FEATURES OF HAKRA DIVISION

  - LOCATION.

River Sutlej flows at a distance of 70 Km (approx) on the north side from head of Hakra Branch. The flood water hardly hits Hakra Branch System directly. During 1988, an unprecedented flood was experienced in river Sutlej which entered Hakra Branch through Estern Sadiqia Canal. The excessive flood water damaged the prism of the Branch & over topped the banks at several places. The damages so caused were restored under 1988 flood damages restoration project.

River Ghagra from India enters into Pakistan territory in between border pillars No. 364 to 367. Following bunds are located within the vicinity of Fortabbas area. The responsibility to maintain and upkeep lies with Sub Divisional Officer Fortabbas Sub Division of Hakra Division. The protection bunds which were built around the vicinity of Fortabbas town are in the old bed of Ghagra River.

1.2 	GENERAL DESCRIPTION.

Hakra Division Bahawalnagar mainly consists of Hakra Branch RD: 0-Tail             (RD: 286920) and it has off-taking channels i.e. Distributaries, Minors & Sub Minors. Hakra Branch, a part of Sutlej Valley Canal Project & off takes from Eastern Sadiqia Canal at Jalwala head regulator. It irrigates vast fertile area of Tehsil Bahawalnagar, Haroonabad & Fortabbas of Bahawalnagar District. Tail reach comes across unpredictable Ghagra River.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 8

| 1 | Total Design Discharge | 3068 Cs |
| --- | --- | --- |
| 2 | Total Area GCA Total Area CCA | 645358 Acres 570058 Acres |
| 3 | Water Allowance | 3.6 Cs per 1000 Acre |
| 4 | Total Length of Network | 463 Mile |
| 5 | Total Length of Branch | 56 Mile |
| 6 | Total Length of Disty & Minor | 407 Mile |
| 7 | Total No. of Disty & Minor | 44 No. |
| 8 | Total No. of Tails | 45 No. |
| 9 | Total No. of Outlets | 1541 No. |
| 10 | Sanctioned Intensity | 48% ( Kharif) 32% (Rabi) |
| 11 | Average Existing Intensity | 160 % |
| 12 | B.C.D Flood Bund RD: 0+000 to 28530 | 5.71 miles |
| 13 | E.F Flood Bund RD : 33+900 to 49+950 | 3.21 miles |
| 14 | G.H Flood Bund RD: 59+800 to 64+200 | Converted into Defense Bund by Pak Army now it is not being maintains by irrigation Department ( 0.88 Miles) |
| Total Length of 3 Nos. Flood Bunds |  | 9.80 miles |

The location Map of Hakra Division is attached at Annexure-I

The detail of distribution system of Hakra Branch showing Flood Bunds, Minors & Sub minor is depicted in the index plan.

1.3 	ADMINISTRATIVE SETUP.

The Hakra Canal Division Bahawalnagar is the administration unit of Bahawalnagar Canal Circle, consisting of 3 numbers Canal Sub Division with one Deputy Collector.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P= 9

CHAPTER NO. 2

FLOOD PROTECTION AND RIVER TRAINING WORKS.

Following flood protection bunds have been constructed by the Government of the Punjab, Irrigation Department, on River Ghagra.

  - DESIGN PARAMETERS OF TRAINING WORKS.

| S.# | Name of bund | Length in Mile | Top Width | Side slopes |  | Free board over HFL (1985) | Vulnerable Reaches |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Right inner side | Left outer side |  |  |
| 1 | B.C.D Flood Bund Rd. 0+000 to 28530 | 5.71 | 15’ | 3:1 | 2:1 | 4 feet | 6000 To 8000 |
| 2 | E.F Flood bund Rd.33900 to 49950 | 3.21 | 15’ | 3:1 | 2:1 | 4 feet | 41000 To 42000 |
| 3 | G.H Flood Bund Bund Rd: 59+800 to 64+200 | 0.88 | 15 | 3.1 | 2.1 | 4 Feet | Converted into Defense Bund by Pak Army Now it is not being maintained by the irrigation Department (0.88 Miles) |
|  | Total | 9.80 |  |  |  |  |  |

  - LOCATION MAP

Location map is attached Page No. 11

Executive Engineer

Hakra Canal Division

Bahawalnagar

P= 10

CHAPTER NO. 3

BRIEFING HISTORY OF PAST FLOOD EVENTS.

| Sr. # | Year | Discharge |
| --- | --- | --- |
| 1 | 2014 | NIL |
| 2 | 2015 | 3780 Cs |
| 3 | 2016 | NIL |
| 4 | 2017 | NIL |
| 5 | 2018 | NIL |
| 6 | 2019 | NIL |
| 7 | 2020 | NIL |
| 8 | 2021 | NIL |
| 9 | 2022 | NIL |
| 10 | 2023 | NIL |
| 11 | 2024 | NIL |

This Flood Events during 2024 did not affect any human life, areas, animals and crops etc.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 12

CHAPTER NO. 4

DESIGN DATA, HISTORIC PEAK FLOOD DATA AND PREVIOUS FIVE YEARS FLOOD DATA OF HEAD WORKS/ BARRAGES AND OR OTHER CONTROL POINT.

4.1 	FLOOD LIMITS.

There is no any control point whereas tentative height of the bunds is 13ft including 4 ft free board and bank width is 15ft.

  - TIME LAGS OF FLOODS.

Head of Ghagra River is in India and they release the water any time without any intimation.

4.3 	HIGHEST FLOODS.

No significant flood appeared during previous years.

  - PEAK DISCHARGE.

- Peak discharge to the magnitude of 3780 Cs was experienced during the year 2015.

- The history of flood for the period 2014 to 2024 is given at page No. 10

Executive Engineer

Hakra Canal Division

Bahawalnagar

P= 13

CHAPTER NO. 5

FLOOD FIGHTING STRATEGY.

No significant flood has been observed during previous year however in case of flood emergency, the following steps will be taken up:-

- Peoples will be informed through loud speaker.

- Watching of flood Bunds Day & Night.

- All the Concerned Departments will also be informed.

- Possible facilities will be provided to the affected persons.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 14

CHAPTER NO. 6

FLOOD DAMAGES RESTORATION WORKS.

No flood damages restoration work has been carried out during 2024.

Executive Engineer

Hakra Canal Division

Bahawalnagar

CHAPTER NO. 7

P = 15

FLOOD FIGHTING WATCHING ARRANGEMENT.

7.1	PRE-FLOODS ARRANGEMENT.

There must be some pre-flood arrangements, even then the division has not expected any flood since long.

7.2	WATCHING ESTABLISHMENT.

There is no regular establishment on these bunds. Work Charge establishment is essential to watch the flood bunds and for this purpose Advertisement will be given in News Paper. The establishment will be appointed before 15-6-2025 for current flood season.

7.3	ARRANGEMENT AT SENSITIVE SITES.

There is no sensitive site because spill water of River Ghagra follows the old route and supply if received only flows parallel to Flood Bunds, therefore there is no approved reserve stock.

7.4	WATCHING MATERIAL.

The watching material will be arranged before 15.06.2025

| Sr.# | Item | Qty Required | Qty Abailable | Balance to be arranged |
| --- | --- | --- | --- | --- |
| 1 | Patramax | 4 | NIL | 4 |
| 2 | Lanterns | 10 | NIL | 10 |
| 3 | C.I.Buckets | 10 | NIL | 10 |
| 4 | Baskets | 25 | NIL | 25 |
| 5 | Gunny Bags | 100 | NIL | 100 |
| 6 | Kassies | 20 | NIL | 20 |
| # 7 | # Axes | 15 | NIL | 15 |
| 8 | Kerosene Oil | 20 | NIL | 20 |
| 9 | Shouldari | 2 | NIL | 2 |
| 10 | Sutli | 2 | NIL | 2 |
| 11 | Needles | 6 | NIL | 6 |
| 12 | Torch with cells | 12 | NIL | 12 |

.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 16

7.5	ARRANGEMENT FOR SOUNDING & PROBING

Not applicable.

7.6	LIGHTING ARRANGEMENT

Temporary lighting arrangements will be taken at site with Generators and Chargeable Electric Lights.

7.7	RATION ARRANGEMENT.

Deputy Commissioner is responsible for Ration Supply and Department will timely inform to concerned authority.

7.8	P.O.L ARRANGEMENT FOR VEHICLE.

Deputy Commissioner is responsible.

7.9	TRANSPORTATION.

Deputy Commissioner is responsible.

7.10	LAW AND ORDER.

Law and order would be maintained by civil administration.

7.11	MEDICAL ARRANGEMENT FOR LABOUR

District Health Officer is responsible to provide Medical facilities to labor and flood effected persons.

7.12	LIAISON WITH OTHER DEPARTMENT.

Write briefly the relevant information.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 17

7.13	ROLE OF THE ARMY.

Constitution of Islamic Republic enjoins upon the armed forces, to aid and assist the civil administration in times of need. Accordingly, forces, army may be requisitioned in aid of civil administration, as and when necessary, depending upon the nature and gravity of the situation. Headquarters 57 Brigade Bahawalnagar   /Headquarters Bahawalpur, will nominate liaison officers, who will coordinate with the Deputy Commissioner and the DFRO Bahawalnagar during times of emergency. The military officers will be expected to maintain constant liaison with the District Govt. and to provide troops as well as flood fighting equipment /boats, to the Deputy Commissioner who will arrange accommodation for Army troops and will provide all necessary facilities e.g. telephone lines etc, for communication/ operational purposes. Depending upon the past experience, available boats may be kept at Ghagra Gauge station. Sector Officer concerned will forward requests through proper channel and secure requisite number of boats from River Ghagra Gauge Station, after indicating specific requirements/resources. TMO Fortabbas will be responsible for transportation of boats. In addition to troops from Division, Rangers already deputed at Bahawalnagar, may also be called to further assist the Civil administration, during all Rescue, Relief and Rehabilitation Operations.

7.14	DUTIES OF TELEPHONE ATTENDANT.

There must be Telephone and Wireless facilities while briefly.

  - WIRELESS ARRANGEMENTS.

There must be Telephone and Wireless facilities while briefly.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 18

CHAPTER NO. 8

DETAIL OF ENCROACHMENT.

There is no encroachment site in this Division.

| Total No. of Encroachment | Remove Encroachment | Balance Encroachment | To Taken action of Encroachment |
| --- | --- | --- | --- |
| NIL | NIL | NIL | NIL |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 19

CHAPTER NO. 9

DUTY ROSTER/ FLOOD FIGHTING PROGRAMME.

The Sub Divisional Officer Fortabbas and concerned Sub Engineer will remain present at site for 24 hours.

- The information is not adequate.

- It is correct that any reason has not previously bear explained.

- But even then there must be flood fighting Program and duty roster must be maintained because nothing can be said about occurrence of natural calamity.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 20

Chapter No. 10

EMERGENCY TELEPHONE NO’S.

| S.# | Designation | Phone No. Office | Phone Res. | Fax no. |
| --- | --- | --- | --- | --- |
| 1 | District Co-Ordination Officer | 063-9240201 | 063-9240203 |  |
| 2 | E.D.O Revenue | 063-9240205 | 063-9240206 |  |
| 3 | D.O Revenue | 063-9240209 | 063-9240210 |  |
| 4 | D.D. O Revenue | 063-9240212 |  |  |
| 5 | District Food Controller | 063-9240089 |  |  |
| 6 | District Officer Civil Defence Bahawalnagar | 063-9240096 |  |  |
| 7 | District Police Officer Bahawalnagar | 063-9240055 | 063-9240066 |  |
| 8 | Deputy Superintendent Police Fortabbas. | 063-2510912 |  |  |

TELEPHONE NUMBERS OF IRRIGATION DEPARTMENT

| S.# | Designation | Phone No. Office | Phone Res. | Fax No. |
| --- | --- | --- | --- | --- |
| 1 | Secretary I&P Department Lahore | 042-99212117 | 042-99203037 | 042-99212116 |
| 2 | Chief Engineer Drainage & Flood Lahore | 042-99230602 |  | 04299230731 |
| 3 | Director Flood Lahore | 042-99231614 |  |  |
| 4 | Chief Engineer Irrigation Bahawalpur | 062-9250333 | 0301-7714174 | 062-9250263 |
| 5 | Superintending Engineer Bahawalnagar Canal Circle | 063-9240226 | 0309-7219090 | 063-9240228 |
| 6 | Executive Engineer Hakra Division Bahawalnagar | 063-9240222 | 0320-4101301 | 063-9240221 |
| 7 | Executive Engineer Sadiqia Division Bahawalnagar | 063-9240223 | 0306-1778578 | 063-9240223 |
| 8 | Executive Engineer Fordwah Division Bahawalnagar | 063-9240225 | 0332-5419212 | 063-9240225 |
| 9 | Sub Divisional Officer Irrigation Fortabbas. |  | 0300-8683721 |  |
| 10 | Canal Telegraph Office Bahawalnagar. | 063-9240232 | 0334-7038926 | 063-9240232 |
| 11 | Sub Engineer Kamrani Section |  | 0303-7055170 |  |

Executive Engineer

Hakra Canal Division

Bahawalnagar

CHAPTER NO. 11                                       P= 21

STANDARD OPERATING PROCEDURE (SOP) FOR BREACHING SECTIONS.

  - HISTORY OF THE BREACHING SECTION.

Nil

  - LOCATION, DESIGN, QUANTITY AND VARIETY OF THE EXPLOSIVE REQUIRED FOR DETONATION.

Nil

  - ARRANGEMENTS OF EXPLOSIVES AND SECURITY OF EXPLOSIVE STORES.

Nil

  - LIST OF THE SECURITY STAFF ALONGWITH DETAIL OF THEIR TRAINING ETC.

Nil

  - DETAIL OF MECHANICAL MEANS AS STAND BY ARRANGEMENTS IN CASE OF DETONATION FAILURE.

Nil

  - DUTY ROSTER IN CASE OF CRITICAL SITUATION.

Nil

  - BREACHING COMMITTEE WITH THEIR ACTION PLAN.

Nil

  - LIST OF VILLAGES LIKELY TO BE INUNDATED IN CASE OF BREACH.

Nil

  - ANNOUNCEMENT AND DETAIL OF EVACUATION ARRANGEMENTS

Nil

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 22

  - DETAIL OF COORDINATION WITH CIVIL / ARMY AUTHORITIES.

- Not relevant information.

- Write about coordination of irrigation department with Civil / Army Authorities.

  - PARALLEL COMMUNICATION ARRANGEMENTS.

Nil

  - INDEX PLAN.

Not related.

Executive Engineer

Hakra Canal Division

Bahawalnagar

Superintending Engineer

Bahawalnagar Canal Circle

Bahawalnagar

Chief Engineer

Bahawalpur Irrigation Zone

Bahawalpur

FLOOD FIGHTING PLAN 2025

HAKRA CANAL DIVISION

P = 24

CHAPTER NO. 12

VULNERABLE SITES ON FLOOD BUND/ STRUCTURES:-

  - APPREHENDED BREACHES IN FLOOD BUNDS/ STRUCTURES

RD: 6+000 To 8+000 of B.C.D Flood Bund.

RD: 41+000 To 42+000 of E.F Flood Bund.

  - Operation of Breaching sections

NIL

12.3  Breaches due to rise of flood water, deterioration of flood bunds.

No. such occurrence .

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 25

CHAPTER NO. 13

EMERGENCY CONTINGENCY PLAN FOR VULNERABLE SITE (SITES) LISTED ABOVE. EMERGENCY CONTINGENCY

PLAN MUST INCLUDE:

SITE No.1

Emergency Contingency Plan for Vulnerable Site at BCD FLOOD BUND RD. 6+000 TO 8+000

13.1	PLAN SHOWING ROUTE OF FLOOD WATER COMING OUT OF   THE BREACH SUPPORTED WITH LEVELS

Plan showing route of flood water coming out of the breach is attached at Page       No. 26

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 27

13.2 DETAIL OF VILLAGES/ ABADIES LIKELY TO BE AFFECTED AND         THIS SHOULD ALSO BE SHOWING ON THE PALAN

| Source of problem | Location of Head quarter | Area of Sector |
| --- | --- | --- |
| River Ghagra | Tehsil Fortabbas | Village 243 Hakra Left. |
|  |  | Village 242 Hakra Left. |
|  |  | Village 241 Hakra Left. |
|  |  | Village 240 Hakra Left. |

13.3		STRATEGY AND ACTION TAKEN BE EXPLAINED IN 	DETAIL. THIS MAY INCLUDE:-

13.3.1		ARRANGEMENTS

13.3.2	 	ESTABLISHMENT OF FLOOD FIGHTING CAMPS

| Name of Sector | Name of Relief Camps & Resource Person | Area of Relief Camp (Ft2) | No, of rooms in relief Camp |
| --- | --- | --- | --- |
| Tehsil Fortabbas | G.H. Boy School Fortabbas | 1200 Sft | 12 |

13.3.3 		 DUTIES OF OFFICERS/ OFFICIALS AND THEIR   CAMPS SITES

| Site Camp No. | Officer Designation with cell number | Official Designation with cell number |
| --- | --- | --- |
| 1 | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | Arif Ali Shad Sub Engineer Kamrani Section 0303-7055170 |
|  |  | Mate 1 No. Beldar 5 No. |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 28

13.3.4  DEPARTMENTAL MACHINERY AVAILABLE.

Departmental Machinery is not available.

13.3.5  MACHINERY AVAILABLE FROM PRIVATE      SOURCE

If needed it will be arranged from private sources.

13.3.6  FLOOD FIGHTING MATERIAL REQUIRED (Site 1)

13.3.7  FLOOD FIGHTING MATERIAL AVAILABLE (Site 1)

| Sr.No. | Item | Unit | Total Qty Required | Available Qty | Balance Qty | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Patramax | Per No. | 4 | NIL | 4 | Flood Fighting will be arranged before 15.6.2025 through Government Contractor |
| 2 | Lanterns | Per No. | 10 | NIL | 10 |  |
| 3 | C.I.Buckets | Per No. | 10 | NIL | 10 |  |
| 4 | Baskets | Per No. | 25 | NIL | 25 |  |
| 5 | Gunny Bags | Per No. | 100 | NIL | 100 |  |
| 6 | Kassies | Per No. | 20 | NIL | 20 |  |
| 7 | # Axes | Per No. | 15 | NIL | 15 |  |
| 8 | Kerosene Oil | Per liter | 20 | NIL | 20 |  |
| 9 | Shouldari | Per No. | 2 | NIL | 2 |  |
| 10 | Sutli | Per No. | 2 | NIL | 2 |  |
| 11 | Needles | Per No. | 6 | NIL | 6 |  |
| 12 | Torch with cells | Per No. | 12 | NIL | 12 |  |
| 13 | Synthetic bags with a capacity of (500 Kg and 1000 Kg) | Per No. | 100 | NIL | 100 |  |
| 14 | Plastic sheets for use in to be determined by each Chief Engineer as per site requirement. | Per No. | 100 | NIL | 100 |  |
| 15 | Earth moving machinery required according to various flood levels | Per No. | 2 | NIL | 2 |  |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 29

  - DETAIL OF OTHER INFRASTRUCTURE LIKE ELECTRIC, SUI GAS, TELEPHONE INSTALLATION, ROAD NETWORK, OTHER BUILDINGS, CANALS AND DRAINAGE NETWORK.

- Electric Pole				Not exist in the area.

- Sui Gas. 				Not exist in the area.

- Telephone Installation. 		Not exist in the area.

- Road Network. 			Kacha/ Soling.

- Buildings.				Not exist in the area.

- Canals.	Hakra Left Disty, Flood Channel,                                         1-AL Flood Channel & 1-L Flood Channel.

- Drainage Network.			Not exist in the area.

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 30

SITE No.2

Emergency Contingency Plan for Vulnerable Site at EF Flood Bund RD. 41+000 to 42+000

13.1	 PLAN SHOWING ROUTE OF FLOOD WATER COMING 	\OUT OF THE BREACH SUPPORTED WITH LEVELS

Plan showing route of flood water coming out of the breach is attached at Page NO. 31

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 32

13.2 	DETAIL OF VILLAGES ABADIES LIKELY TO BE AFFECTED 		AND THIS SHOULD ALSO BE SHOWN ON THE PLAN

| Source of problem | Location of Head quarter | Area of Sector |
| --- | --- | --- |
| River Ghagra | Tehsil Fortabbas | Village 243 Hakra Left. |
|  |  | Village. 242 Hakra Left. |
|  |  | Village. 241 Hakra Left. |
|  |  | Village. 240 Hakra Left. |

13.3	STRATEGY AND ACTION TAKEN BE EXPLAINED IN DETAIL		THIS MAY INCLUDE:-

    - ARRANGEMENTS

    - ESTABLISHMENT OF FLOOD FIGHTING CAMPS

| Name of Sector | Name of Relief Camps & Resource Person | Area of Relief Camp (Ft2) | No, of rooms in relief Camp |
| --- | --- | --- | --- |
| Tehsil Fortabbas | Canal Rest House Wallar Fortabbas | 1500 Sft | 5 |

    - DUTIES OF OFFICERS/ OFFICIALS AND THEIR CAMPS SITES

| Site Camp No. 2 | Officer Designation with cell number | Official Designation with cell number |
| --- | --- | --- |
|  | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | Arif Ali Shad Sub Engineer Kamrani Section 0303-7055170 |
|  |  | Mate 1 No. Beldar 5 No. |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 33

    - DEPARTMENTAL MACHINERY AVAILABLE

Departmental Machinery is not available.

    - MACHINERY AVAILABLE FROM PRIVATE SOURCE

Not Required

    - FLOOD FIGHTING MATERIAL REQUIRED (Site 2)

    - FLOOD FIGHTING MATERIAL AVAILABLE(site 2)

| Sr.No. | Item | Unit | Total Qty Required | Available Qty | Balance Qty | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Patramax | Per No. | 4 | NIL | 4 | Flood Fighting will be arranged before 15.6.2025 through Government Contractor |
| 2 | Lanterns | Per No. | 10 | NIL | 10 |  |
| 3 | C.I.Buckets | Per No. | 10 | NIL | 10 |  |
| 4 | Baskets | Per No. | 25 | NIL | 25 |  |
| 5 | Gunny Bags | Per No. | 100 | NIL | 100 |  |
| 6 | Kassies | Per No. | 20 | NIL | 20 |  |
| 7 | # Axes | Per No. | 15 | NIL | 15 |  |
| 8 | Kerosene Oil | Per liter | 20 | NIL | 20 |  |
| 9 | Shouldari | Per No. | 2 | NIL | 2 |  |
| 10 | Sutli | Per No. | 2 | NIL | 2 |  |
| 11 | Needles | Per No. | 6 | NIL | 6 |  |
| 12 | Torch with cells | Per No. | 12 | NIL | 12 |  |
| 13 | Synthetic bags with a capacity of (500 Kg and 1000 Kg) | Per No. | 100 | NIL | 100 |  |
| 14 | Plastic sheets for use in to be determined by each Chief Engineer as per site requirement. | Per No. | 100 | NIL | 100 |  |
| 15 | Earth moving machinery required according to various flood levels | Per No. | 2 | NIL | 2 |  |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 34

  - DETAIL OF OTHER INFRASTRUCTURE LIKE ELECTRIC, SUI GAS, TELEPHONE INSTALLATION, ROAD NETWORK, OTHER BUILDINGS, CANALS AND DRAINAGE NETWORK.

- Electric Pole				Not exist in the area.

- Sui Gas. 				Not exist in the area.

- Telephone Installation. 		Not exist in the area.

- Road Network. 			Kacha/ Soling.

- Buildings.				Not exist in the area.

- Canals.                	Hakra Left Disty, Flood Channel                                             1-AL Flood Channel & 1-L Flood Channel.

.

7-	Drainage Network.			Not exist in this area.

Executive Engineer

Hakra Canal Division

Bahawalnagar

CHAPTER NO. 14                                 P = 35

ACTION PLAN

  - Re-shuffling/recouping plan of reserve stone 			departmentally

Not Required

  - Detail of inlet/outlet crossing along with closing 	methodology

| OUTLETS OF HAKRA LEFT DISTY CROSS UNDER BCD FLOOD BUND |  |  |  | OUTLETS OF FLOOD CHANNEL DISTY CROSS UNDER EF FLOOD BUND |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.# | Outlet RD | Side | Remarks | S.# | Outlet RD | Side | Remarks |
| 1 | 380 | L | Under BCD Flood Bund | 1 | 36690 | L | Under EF Flood Bund |
| 2 | 1380 | L | Under BCD Flood Bund | 2 | 37000 | L | Under EF Flood Bund |
| 3 | 3388 | L | Under BCD Flood Bund | 3 | 48353 | L | Under EF Flood Bund |
| 4 | 6200 | L | Under BCD Flood Bund | 4 | 42000 | L | Under EF Flood Bund |
| 5 | 8550 | L | Under BCD Flood Bund |  |  |  |  |
| 6 | 11100 | L | Under BCD Flood Bund |  |  |  |  |
| 7 | 13558 | L | Under BCD Flood Bund |  |  |  |  |
| 8 | 16054 | L | Under BCD Flood Bund |  |  |  |  |
| 9 | 18640 | L | Under BCD Flood Bund |  |  |  |  |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 36

  - Deployment Machinery (medium to high flood)

(Not Required)

Note:- Payment for machinery and work charge employees subject to verification by TPM / Consultant.

  - Deployment of Machinery (High to very high flood)

(Not Required)

Note:- Payment for machinery and work charge employees subject to verification by TPM / Consultant.

  - Deployment of Machinery (high to exceptionally high 	flood)

(Not Required)

Note:- Payment for machinery and work charge employees subject to verification by TPM / Consultant.

  - Police deployment plan

| DUTY ROASTER FOR POLICE AND RANGERS DURING FLOOD SEASON. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S.# | Vulnerable sites used for illegal cuts during floods. | Concerned Canal Division | Concerned Police Station & District. | Police personal to be deployed |  | Remarks (if any) |
|  |  |  |  | Inspector/SI/ASI | Constables |  |
| 1 | BCD Flood Bund RD. 6+000 to 8000 | Hakra Division | Fortabbas City | 1 No. ASI | 4 No. Constables |  |
| 2 | EF Flood Bund RD: 41+000 to 42+000. | Hakra Division | Fortabbas City | 1 No. ASI | 4 No. Constables |  |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 37

14.7 	Details of synthetic bags with capacity of 500kg and 		1000kg

| VERY HIGH EXCEPTIONALLY HIGH STAGE IN BAHAWALPUR ZONE |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S.# | Vulanerane Reach | Camp Location | Site incharge by name & cell No. | Synthetic bags with a capacity of 500 Kg and 1000 Kg (REQUIRED) | Plastic Sheets Black Colour (REQUIRED) |  |
|  |  |  |  |  |  | AVAILABLE |
| 1 | Rd. 6+000 to 8+000 of BCD Flood Bund | Rd. 6+000 to 8+000 of BCD Flood Bund | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | 100+100 | 200 Meter | NIL |
| 2 | Rd. 41+000 to 42+000 of EF Folld Bund | Rd. 41+000 to 42+000 of EF Folld Bund | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | 100+100 | 200 Meter | NIL |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 38

14.8 Details of polythene sheets of black color to protect upstream slope against wave action and to control seepage through embankments.

| VERY HIGH EXCEPTIONALLY HIGH STAGE IN BAHAWALPUR ZONE |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S.# | Vulanerane Reach | Camp Location | Site incharge by name & cell No. | Synthetic bags with a capacity of 500 Kg and 1000 Kg (REQUIRED) | Plastic Sheets Black Color (REQUIRED) |  |
|  |  |  |  |  |  | AVAILABLE |
| 1 | Rd. 6+000 to 8+000 of BCD Flood Bund | Rd. 6+000 to 8+000 of BCD Flood Bund | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | 100+100 | 200 Meter | NIL |
| 2 | Rd. 41+000 to 42+000 of EF Flood Bund | Rd. 41+000 to 42+000 of EF Flood Bund | Muhammad Mustafa Sub Divisional Officer Fortabbas 0300-8683721 | 100+100 | 200 Meter | NIL |

Executive Engineer

Hakra Canal Division

Bahawalnagar

P = 39

CHAPTER NO. 15

BACK UP DIVISION (IN CASE OF ANY BREACH)

In case of any eventuality/ breach, Sadiqia Canal Division will serve as Back up Division of Hakra Canal Division.

Executive Engineer

Hakra Canal Division

Bahawalnagar

Superintending Engineer

Bahawalnagar Canal Circle

Bahawalnagar

Chief Engineer

Bahawalpur Irrigation Zone

Bahawalpur