INDEX

| S.# |  | Descriptions | Page |
| --- | --- | --- | --- |
| 1 |  | PART-A Chapter-1: Salient feature of the concerned Division 1.1 Location 1.2 General Description 1.3 Administrative setup | 4 5 6 6-7 8 |
| 2 |  | Chapter-2: Flood Protection and River Training Works 2.1 Design parameter of Training Works 2.2 Location Map | 11 12-15 16 |
| 3 |  | Chapter-3: Brief history of past flood events | 17-20 |
| 4 |  | Chapter-4: Design Data, History peak flood data and previous five years flood data of Head Works/Barrage and or other control points 4.1 Flood Limits 4.2 Time Lags of Floods 4.3 Highest Floods 4.4 Peak discharge | 21 22 22 23 23-24 |
| 5 |  | Chapter-5: Flood Fighting Strategy | 25-27 |
| 6 |  | Chapter-6: Flood Damages Restoration Works | 28-29 |
| 7 |  | Chapter-7: Flood Fighting Watching Arrangement - Pre-Flood Arrangement - Watching Establishment - Arrangement at Sensitive sites - Watching Material - Arrangement for sounding & Probing - Lightening Arrangement - Ration arrangement - P.O.L Arrangement - Transportation - Law and order - Medical Arrangement for Labor - Liaison with other Department - Role of Army - Duties of Telephone Attendant - Wireless arrangements | 30 31-32 33-37 37 37-38 39 39 39 39 39 39 39 39 40 40 40 |
| 8 | Chapter-8: Detail of Encroachment |  | 41-42 |
| 9 | Chapter-9: Duty Roster/Flood Fighting Program |  | 43-47 |
| 10 | Chapter-10: Emergency Telephone Nos. |  | 48-50 |
| 11 | Chapter-11: Standard operating procedure(SOP) for Breaching Sections - History of the breaching Section - Location, Design, Quantity and variety of the explosive required for detonation. - Arrangement of explosive and security of explosive stores - List of the security staff along with detail of their training etc. - Detail of mechanical means as a standby arrangements in case of detonation failure - Duty Roster in case of critical situation - Breaching Committee with their action plan - List of the villages likely to be inundated in case of breach - Announcement and detail of evacuation arrangements - Details of coordination with Civil/Army Authorities - Parallel communication arrangements Site Plan of breaching Section Annexure - Index plan |  | 51 52 52 52 53 53 53 53-55 56 56 56 56 57 58 59 |
| 12 | PART-B Chapter-12: Vulnerable sites on Flood Bund/Structures: 12.1: Apprehended breaches in flood bunds /Structure: 12.2: Operation of breaching section 12.3 Breaches due to rising of flood water, deterioration of, flood bunds etc Chapter-13: Emergency contingency plan for vulnerable site (sites) Listed above. Emergency Contingency plan must include 13.1: Plan showing route of flood water coming out of the Breach supported with levels. - Detail of Villages abadies likely to be affected and this should also be shown on the Plan. - Strategy and action taken be explained in detail. This may include. - Arrangements - Establishment of Flood Fighting Camps 13.3.3 Duties of Officers / Official and their camp sites 13.3.4 Departmental Machinery available. - Machinery available from private Source. - Flood Fighting Material required. 13.3.7 Flood Fighting Material available - Detail of other infrastructure like Electric, Sui gas, Telephone installations, Road Network, other Buildings, Canals and Drainage Network. Chapter-14: Action plan. 14.1 Re-shuffling / recouping plan of reserve stone Departmentally 14.2 Detail of inlet / outlet crossing along with closing Methodology 14.3 Deployment of machinery (medium to high flood) 14.4 Deployment of machinery ( high to very high flood) 14.5 Deployment of machinery ( very high to exceptionally high flood) 14.6 Police deployment plan 14.7 Detail of synthetic bags with capacity of 500kg and 1000kg 14.8 Detail of polythene sheets of black color to protect Upstream slop against wave action and to control seepage through embankments Chaper-15 Back up divisions (In case of breach) |  | 60 61 62 62 62 63 64 64 64 64 64 64 64 64 64 64 63 65 66 66 66 67 68 69 70 70 71-72 |

PART-A

CHAPTER-1

- SALIENT FEATURES OF

THE MARALA DIVISION

Part (A)

Chapter-I

1.	SALIENT FEATURES OF THE DIVISION

1.1	LOCATION

The Barrage is located 23 km. towards North East from Sialkot city. This Barrage is 16 K.M. from the foothills of Pir Punjal Range where the River Chenab enters the plain lands near Ahknoor.

1.2	GENERAL DESCRIPTION

Marala Division UCC was established at the time of construction of old Marala Weir in 1905-1912. Presently Marala Division UCC is responsible for flood management of Marala Barrage and its allied structure which comprises of:-

- Upstream River Training works of Marala Barrage.

- Downstream Colony Protection cum Left Flood Protection Bund.

- Main Line Upper UCC up to Bombanwala Head Regulator under which left side tributaries/ Nullahs (Palkhu, Aik, Dugri, Tunnel Wah etc.) and drains are siphoned.

The left bank of Chenab River from downstream Marala Barrage up to Alexandra Bridge also presumably falls in the jurisdiction of Marala Division.

The River training works and flood embankments falling in the area of responsibility of Marala Division UCC are in two Districts i.e. Sialkot and Gujrat. The District wise length of bunds is as follows.

Sialkot District

U / S Marala Barrage

Left Marginal Bund

- Main bund                    	 =	13.72	Miles.

- Spurs (14 Nos.)             	 =	  4.90	Miles

Left Guide Bund

- Upstream			=	0.82	Miles

D/ S Marala Barrage

Colony Protection Cum

Left Flood Protection Bund

- Main bund			=	10.84    Miles

- Spurs (10 Nos.)             	=	  1.92    Miles

Left Guide Bund

- Downstream		  	=	0.20	Miles

Total Length of Bunds in Sialkot District	=	32.4     Miles

Gujrat District

U / S Marala Barrage

Right Marginal Bund

- Main bund				= 	1.25 	Miles

- Spurs ( 4 Nos.)			= 	2.25 	Miles

Right Guide Bund

- Upstream 				= 	0.58 	Miles

D/ S Marala Barrage

Right Guide Bund

- Downstream				= 	0.12	Miles

Total Length of Bunds in Gujrat District                 	= 	4.20	 Miles

Total Length of Bunds in Marala Division        = 36.60	Miles

Apart from maintenance  of flood embankments, Marala Division  is responsible for complete flood management at Marala Barrage which is a diversion structure across Chenab River designed to pass 11,00,000 cusecs of flood discharge.

The Executive Engineer, Marala Division UCC is the administrative head of the Marala Division. The organization chart of the Division is annexed at next page.

1.3	 ADMINISTRATIVE   SETUP

The Executive Engineer Marala Division is the administrative head of the Marala Division. The organization chart of the Division is as under.

#### Organization Chart of Supervisory Staff of Marala Division UCC

Muhammad Jaffar

Executive Engineer

Marala Division UCC

Office No.052-3502102

Mob: 0346-4132454

Yaseen Kashif

SDO

Nokhar Sub Division

Gujranwala.

Office No.055-9200497

Mob: 0333-8100835

Javed Asif

SDO

Malhi Sub Division

Bombanwala.

Office No. -

Mob: 0322-8965134

Muhammad Irshad Shad

SDO

Headworks Sub Division Marala.

Office No. 052-3502102 Mob: 0333-4318779

Muhammad Bilal

Sub Engineer Barrage

Office No. 052-3502102

Mob: 0331-6486233

Ali Raza

Sub Engineer Mechanical

Office No. 052-3502102 Mob: Mob: 0312-7746214

Bilal Hussain

Sub Engineer Hydraulic

Office No. 052-3502102

Mob: 0300-4182787

Sajjad Butt

Sub Engineer

Station Area Section

Mob: 0321-5540351

Office No. 052-3502102 Mob: 0321-6435165

Nasar Iqbal

Sub Engineer

Sambrial Section

Mob: 0300-9644609

Mob: 0345-6235490

Sambrial

Mob: 0345-6235490

Hafiz Adnan Arshad

Sub Engineer

Main Line Section

Mob: 0321-8715668

Muhammad Asif

Sub Engineer Kailaske

Office No.055-9200497

Mob:   0331-6486233

Mob: 0331-4137482

Mob: 0331-4137482

Mob: 0301-8645620

Hassan Murtaza

Sub Engineer Warpal

OfficeNo.055-9200497

Mob: 0308- 8218196

Nadeem Khawar Pasha

Sub Engineer Sangowali

Mob: 0305-4808030

Mob: 0300-4263176

Nasir Iqbal

Sub Engineer

Main Line

Mob: 0300-9644609

SALIENT FEATURES OF THE MARALA BARRAGE

LOCATION

The Barrage is located 23 km. towards North East from Sialkot city. This Barrage is 16 K.M. from the foothills of Pir Punjal Range where Chenab River enters the plain lands near Ahknoor.

GENERAL DESCRIPTION

Marala Head works was constructed by the Punjab Irrigation Branch during the period 1905-12 for diversion of 11694 cusec discharge through Upper Chenab Canal. It was located just below the confluence of three Rivers (Munawar Tawi on Right, Chenab in center and Jammu Tawi on left). The old weir was remodeled during 1935-37, when a 20 ft. deep sheet pile was provided at the end of downstream impervious floor. In the year 1950, the capacity of Upper Chenab Canal was raised to 16500 cusec to supplement the extra requirements of Riaya Branch, which was converted to BRBD Link. During 1956, Marala Ravi link Canal was put in operation for diverting 22000 cusec of water from Chenab River to Ravi River during summer to supplement the water requirement of Sutlej Valley Canal System through Balloki Sulemanki Link Canal taking off from Ravi River at Balloki.

The capacity of the old weir was 7, 12,000 Cusecs with upstream pond level at RL 808.00 feet. The weir was ponded by shutters and consequently there was insignificant control over the River. The weir experienced ever highest flood at Marala which was to the tune of 11,00,000 cusecs on 26.07.1957. The left and right marginal bund was allowed to breach resulting in catastrophic inundation of lands and abadies. The maximum recorded flood heights at upstream of weir is as below.

Year		Left			Right

1928		814.10			810.50

1954		816.00			816.00

1957		814.70			814.60

The old Marala Weir was abandoned in 1968 when it was replaced by new Barrage under Indus Basin Replacement Works. The new Barrage was constructed at 1130 feet down stream of old weir. The capacity of left pocket was enhanced to accommodate the huge diversion of 38,850 Cs. The new Barrage experienced an exceptionally high flood of 8,45,090 Cs on 10-09-1992 at flood height of  812.00 ft at Barrage Crest, 825.0 at critical gauge on LMB RD 12000 and 820.00 at RMB RD 5000 i.e. Breaching Section. Another unprecedented exceptionally high flood of 8,61,464 Cs has been experienced on 06.09.2014. This flood was through Barrage at normal pond level of  RL 812.00.

The pond level for new Barrage was also raised in order to improve the performance of off taking channel by 4.00 feet. The pond level was thus fixed as 812.00. This reduced the approach velocity and considerably reduced the erosion of belas. The old weir crest in normal bays was at RL of 800.00, the same crest level was kept for the new barrage. This scenario has reduced the operational capacity of the Barrage. In order to overcome this handicap, the old crest required to be immediately removed / knocked down.

| FEATURE | BARRAGE | UPPER CHENAB CANAL Head Regulator | MARALA RAVI LINK CANAL Head Regulator |
| --- | --- | --- | --- |
| Capacity | 1100000 Cs. +/- 20% | 16850 Cs. +/- 15% | 22000 Cs. +/- 15% |
| Length (Abbutm. Abbutm) | 4472’-4” | 265 feet | 355 feet |
| No. of Spans. | 66 No.s 13 L/U. Sluice. 46 Normal & 7 R/U. Sluice. | 6 | 8 |
| Span width | 60 feet | 40 feet | 40 feet |
| Pier width | 7 feet 3” | 5.0 feet | 5.0 feet |
| Crest level. | U. Sluice 795.00 Nml. Bays 800.00 | 802.00 | 803..50 |
| Pond Level | Summer 812.00 Winter 808.00 |  |  |
| Crest Width | 1.5 feet. | 4.83 feet | 4.83 feet |

CHAPTER-2

- FLOOD PROTECTION AND

RIVER TRAINING WORKS

2.1	DESIGN PARAMETER OF TRAINNING WORKS

Marginal Bund				= 02 No

Guide Bund					= 04 No

Spurs along left Marginal Bund		= 13 No

Spurs along right Marginal Bund		= 04 No

Spurs along Colony Protection

Bund Cum Left Flood Protection Bund	= 10 No

Location of river training works is evident on index plan

Data of Marginal & Guide Bunds And Spurs in Marala Division Are Tabulated Below.

A).	MARGINAL  AND GUIDE BUNDS  ON LEFT SIDE

| S. No. | Name | Length in feet | Top Width in feet | Side Slopes | Top RL At Head | Top RL at Tail |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Left Marginal Bund | 68639 | 25 | 3:1 | 826.30 | 849.4. |
| 2 | Left Guide Bund U/S | 4124 | 40 | 2:1 | 823.0 | 826.5 |
| 3 | Left Guide Bund D/S | 992 | 40 | 2:1 | 818.5 | 818.5 |

SPURS ALONG LEFT MARGINAL BUND,

| S. No. | R.D. of Spur | Type | Side Slope | Top Width In Feet | Length of Shank In Feet | Length of Head In Feet | Total Length In Feet | Year of Construction |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 4237 | Guide wall spur (JT.1) | 3:1 | 35 | 3200 | 600 | 3800 | 2003-04 |
| 2 | 6146 | T-Head | 3:1 | 15 | 3265 | 270 | 3535 | 1905-12 |
| 3 | 9165 | T-Head | 3:1 | 15 | 2652 | 290 | 2942 | 1905-12 |
| 4 | 11920 | T-Head | 3:1 | 15 | 2580 | 270 | 2850 | 1905-12 |
| 5 | 18281 | T-Head | 3:1 | 15 | 2970 | 335 | 3305 | 1905-12 |
| 6 | 21530 | Mole | 3:1 | 15 | 1740 |  | 1740 | 1905-12 |
| 7 | 24080 | T-Head | 3:1 | 20 | 1360 | 270 | 1630 | 1905-12 |
| 8 | 27584 | Mole | 3:1 | 15 | 750 |  | 750 | 1905-12 |
| 9 | 30188 | T-Head | 3:1 | 20 | 1525 | 297 | 1822 | 1905-12 |
| 10 | 34143 | T-Head | 3:1 | 15 | 1195 | 205 | 1400 | 1968 |
| 11 | 36132 | Mole | 3:1 | 15 | 505 |  | 505 | 1968 |
| 12 | 37832 | T-Head | 3:1 | 20 | 1320 | 320 | 1640 | 1968 |
| 13 | 40100 | Mole | 3:1 | 15 | 325 |  | 325 | 1971 |
| 14 | JT-2 | Guide wall | 3:1 | 25 | 3300 | 923 | 4223 | 2003-04 |

The Left Marginal Bund is an afflux embankment on left of Rivers constructed to accommodate the afflux created by Marala Barrage. The bund margins the flood heights of Jammu Tawi River and Chenab River .It is subjected to parallel flow of Jammu Tawi and its tributaries. In order to save it from the river erosion, it has been provided with 13 No. spurs from RD 4+237 to 40+100. The condition of bund is satisfactory but no major work has been executed over this bund. However, Rive training works along this bund require some repair work which will be completed on the availability of funds before coming flood season. The Critical Gauge has been fixed at RD 12+000 which is indicative and decisive while operating the breaching section on right marginal bund. The critical level of the gauge is 829.00.

There is a metalled road running on this bund from RD 0-40+000 constructed by District Council Sialkot. The main bund has a free board of 6.00 ft. The bund near villages and abadies is damaged to some extent due to tress-passing. Heavy rainfall, weathering action & deferred maintenance has aggravated the situation; however the bund is generally safe to combat even high floods.  A work “Remodeling of Left Marginal Bund of Marala Barrage” with respect to flood levels of 2014, which was completed by PIU Bunds.

B).     MARGINAL AND GUIDE BUNDS  ON RIGHT SIDE

| S. No | Name | Length in Feet | Top Width in Feet | Side Slopes | Top RL At Head | Top RL At Tail |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Right Marginal Bund U/S | 6316.0 | 36 | 3:1 | 826.5 | 827.3 |
| 2 | Right Guide Bund U/S | 2907.5 | 40 | 2:1 | 823.0 | 826.25 |
| 3 | Right Guide Bund D/S | 592.0 | 40 | 2:1 | 818.5 | 818.5 |

SPURS ALONG RIGHT MARGINAL BUND,

| S. No. | Name of Spur | Off taking RD | Type | Side Slope | Top width in Feet | Length of Shank in Feet | Length of Head in Feet | Total Length in Feet |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | T-1 | 3+660 RMB |  | 3:1 | 25 | 6640 | 600 | 7240 |
| 2 | M-1 | 5+700 T-1 | Mole | 3:1 | 25 | 400 |  | 400 |
| 3 | M-2 | 5+700 T-1 | Mole | 3:1 | 25 | 534 |  | 534 |
| 4 | T-2 | 5+500 T-1 | T-Head | 3:1 | 25 | 2453 | 600 | 3053 |

The Right Marginal Bund was constructed in alignment of the old weir from Right Guide Bund to right high bank. The Pacca Road from Marala Barrage to Gujrat runs on its top. The breaching section of Marala Barrage has also been provided at R.D: 5+000. The reach R.D.3+660 –6+316 (Tail) has been provided with a dowel on river side. General Condition of the Bund is safe to meet any even high flood.

C).     COLONY  PROTECTION CUM LEFT FLOOD PROTECTION BUND

| S. No | Name | Length In Feet | Top Width In Feet | Side Slopes | Top R.L At Head | Top R.L At Tail |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Colony Protection Cum Left Flood Protection Bund | 54+200 | 25 | R/ side =3:1 C/ side =2:1 | 816.66 | 800.49 |

Spurs Along Colony Protection  Cum Left Flood Protection Bund

| S. No | R.D. of Spur | Type | Side Slope | Top Width In Feet | Length of Shank In Feet | Length of Head In Feet | Total Length In Feet | Year of Construction |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 10+100 | J-Head | 2:1 | 25 | 2850 | - | 2850 | 2008-09 |
| 2 | 24000 | T-Head | 3:1 | 15 | 747 | 200 | 947 | 1973-75 |
| 3 | 25400 | T-Head | 3:1 | 15 | 70 | 200 | 900 | 1973-75 |
| 4 | 26700 | T-Head | 3:1 | 15 | 800 | 200 | 1000 | 1973-75 |
| 5 | 31200 | T-Head | 3:1 | 20 | 1055 | 200 | 1255 | 1973-75 |
| 6 | 35000 | T-Head | 3:1 | 20 | 800 | 200 | 1000 | 1973-75 |
| 7 | 39000 | T-Head | 3:1 | 20 | 845 | 200 | 1045 | 1973-75 |
| 8 | 43500 | T-Head | 3:1 | 20 | 830 | 200 | 1030 | 1973-75 |
| 9 | 47500 | T-Head | 3:1 | 20 | 1000 | 200 | 1200 | 1973-75 |
| 10 | 49750 | T-Head | 3:1 | 20 | 1000 | 200 | 1200 | 1973-75 |

COLONY PROTECTION   CUM LEFT FLOOD PROTECTION   BUND.

Colony Protection Bund was constructed for the protection and safety of Canal Colony Marala, Military Garrisons, Upper Chenab Canal, abadies and lands situated on left bank of Chenab River in immediate vicinity of downstream Marala Barrage. Left Flood Protection Bund was originally constructed after high flood of 1973 by the Local Govt. of Sialkot District in extension of colony protection bund to save the abadies and lands of Sialkot District falling on left bank of Chenab River.

During 2009, both the bunds were merged in Colony Protection Bund cum Left Flood Protection Bund. The existing top levels of the bund are 3-4 feet below the design level in reach RD: 25+500 to 54+200(tail). Repairing/Raising of this bund has been proposed in reach RD: 25+500 to 54+200 (tail).

### SYPHONS  OF  UPPER CHENAB CANAL  AND  M. R. LINK

| S. No | M.R Link Canal |  |  |  | Upper Chenab Canal |  |  |  | Drain or Nullah passing through |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | R.D. | Capacity | No’s of Barrelllllllllllllllllll | Size | R.D. | Capacity | No’s of Barrel | Size |  |
| 1 | 18145 | 3599 | 5 | 8x8 | 17050 | 3500 | 7 | 8 ft | Tunnel Drain |
| 2 | 34100 | 2560 | 8 | 6x6 | 35800 | 2660 | 8 | 6.5 ft | Dugri No.1 |
| 3 | 42162 | 745 | 3 | 6x6 | 41600 | 360 | 1 | 6.5 ft | Dugri No.2 |
| 4 | 47075 | 2560 | 9 | 6x6 | 52200 | 1670 | 6 | 5.67 ft | Palkhu Nullha |
| 5 | 60500 | 1725 | 6 | 6x6 | 63450 | 600 | 6 | 4 ft | Jurian Drain |
| 6 | 79700 | 1150 | 4 | 6x6 | 75800 | 220 | 1 | 5.67 ft | Roras Drain |
| 7 | - | - | - | - | 83720 | 300 | 2 | 5.67 ft | Sahuwala Drain |
| 8 | - | - | - | - | 90275 | 3000 | 11 | 8 ft | Begowala Drain |
| 9 | - | - | - | - | 94500 | 50 | 1 | 4 ft |  |
| 10 | - | - | - | - | 100650 | 634 | 3 | 5.67ft | Passia Drain |
| 11 | 90190 | 5000 | - | - | 106000 | 1900 | 5 | 8 ft | Aik Nullah |
| 12 | 106000 | 940 | 3 | 6x6 | 115900 | 490 | 2 | 6.5x4.5 ft |  |

Syphons constructed on MR Link Canal comparatively have more capacity than Syphon structures on U.C.C. During rain / flood, the flood water at syphons on UCC, does not dispose off with same magnitude / quantity as received from syphon of MR Link. Due to reason, the heading up of floodwater along Left Bank of UCC, took place at all the syphons of UCC, endangering the safety of canal and adjoining local abadies and crops. The people of the area have been making hue and cry and critical situation has been faced by the Irrigation Department.

During the course of receiving flood water at syphon, floating material often blocks the barrels thus endangering the safety of structure and adding up accumulation of flood water in adjoining areas also take place.

Increase in Up-lift pressures on top of syphon barrels establishes the threat on old constructed structures.	To face the all situation, regular monitoring system is adopted and concerned departmental staff remains vigilant during the passing of flood water.

2.2 	LOCATION MAP

Executive Engineer,

Marala Division UCC,

Marala.

CHAPTER-3

- BRIEF HISTORY OF PAST

FLOOD EVENT

Brief History of Past Flood Events:

Since the construction of Marala Barrage, the notable floods (exceptionally high flood) were experienced 5 times i.e.  1973, 1988, 1992, 1996, 1997 and 2014. The flood in 2014 was the ever highest in the history of Marala Barrage with magnitude 861464 cusec observed on 06.09.2014.

Flood 1973

An exceptionally high flood passed from newly constructed Barrage during this year. The magnitude of flood was 769690 cusec. Major damages occurred on downstream bund namely “colony protection cum left flood protection Bund” at reach RD 47350 to 51600 and Spur R.D 47500, RD 51500 were washed away.

Flood 1988

During this year, an exceptionally high flood was experienced at Marala Barrage on 25.09.1988 and was recorded 776896 cusec. At that time, the discharge was the ever highest since the construction of new Barrage. The duration of flood was 77 hours. The flood water damaged the stone aprons of Right Bank spurs T.2, spur R.D 6146, 9165, 30188 along LMB and spur R.D 43500, 47500, 49750 along colony protection Bund cum left flood protection Bund.

Flood 1992

This year, the magnitude of flood was 845090 cusec (Exceptionally high ) and was the highest flood in the history of Marala  Barrage (since 1968-to date). This flood damaged the aprons of Right Bank spur T-2, Groynes 1&7, D/S Left Guide Bund, Spur R.D 6146, 30188 along LMB.

Flood 1997, 1998

In these two years, the flood magnitude reached to exceptionally high flood continuously and was 766860 & 775525 cusec respectively. Both the floods passed safely and no notable damage occurred through flood water.

Flood 2010

Flood coming during this year was of high flood magnitude and 314378 cusec discharge was observed at Marala Barrage. Flow of flood water touched with upstream and downstream bund and spurs. No damage occurred at any structure.

Flood 2011

During this year, the maximum discharge that passed from Marala Barrage was 169055 cusec, falling in the category of medium flood and passed very safely from Barrage.

Flood 2012

During this year, the maximum discharge that passed from Marala Barrage that was 205914 cusec, which falls in the category of high flood and passed very safely from Barrage. No alarming situation was occurred.

Flood 2013

During this year, the maximum discharge passed from Marala Barrage was 3,77,290 cusec, which falls in the category of high flood and passed very safely from Barrage. No alarming situation was occurred.

Flood 2014

During this year, the maximum discharge passed from Marala Barrage was 8,61,464 cusec, which falls in the category of exceptionally high flood and passed very safely from Barrage. No alarming situation occurred.

Flood 2015

During this year, the maximum discharge passed from Marala Barrage was 1,83,431 cusec which falls in the category of medium flood and passed very safely from Barrage.

Flood 2016

During this year, the maximum discharge passed from Marala Barrage was 412065 cusec which falls in the category of very high flood and passed very safely from Barrage.

Flood 2017

During this year, the maximum discharge passed from Marala Barrage was 216020 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2018

During this year, the maximum discharge passed from Marala Barrage was 201878 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2019

During this year, the maximum discharge passed from Marala Barrage was 237496 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2020

During this year, the maximum discharge passed from Marala Barrage was 303884 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2021

During this year, the maximum discharge passed from Marala Barrage was 193750 cusec which falls in the category of medium flood and passed very safely from Barrage.

Flood 2022

During this year, the maximum discharge passed from Marala Barrage was 225836 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2023

During this year, the maximum discharge passed from Marala Barrage was 210983 cusec which falls in the category of high flood and passed very safely from Barrage.

Flood 2024

During this year, the maximum discharge passed from Marala Barrage was 178750 cusec which falls in the category of medium flood and passed very safely from Barrage.

The details of floods before construction of Barrage (weir) with classification are tabulated below.

| DATE | DISCHARGE | CLASSIFICATIONS | DATE | DISCHARGE | CLASSIFICATIONS |
| --- | --- | --- | --- | --- | --- |
| 28.07.1909 | 150000 | Medium | 05.08.1944 | 258970 | High |
| 24.09.1917 | 542000 | V. High | 27.07.1945 | 207650 | High |
| 13.07.1921 | 427000 | V. High | 02.08.1946 | 263539 | High |
| 19.07.1922 | 152000 | Medium | 27.07.1947 | 281000 | High |
|  |  |  | 27.1948 | 432000 | Very-High |
| 10.07.1923 | 201000 | High | 27.07.1949 | 251965 | High |
| 25.07.1924 | 202000 | High | 20.09.1950 | 540761 | Very-High |
| 03.08.1925 | 290000 | High | 17.08.1951 | 193847 | High |
| 05.08.1926 | 270000 | High | 04.08.1952 | 209570 | High |
| 03.08.1927 | 256000 | High | 19.09.1953 | 316198 | High |
| 01.09.1928 | 718000 | Excep/High | 01.09.1953 | 316196 | High |
| 29.08.1929 | 660000 | Excep/High | 25.09.1954 | 820094 | Excep /High |
| 11.07.1930 | 254000 | High | 06.10.1955 | 344090 | High |
| 06.07.1931 | 267650 | High | 27.7.1956 | 276220 | High |
| 31.07.1932 | 328000 | High | 26.08.1957 | 880722 | Excep /High |
| 09.07.1933 | 366000 | High | -do- | 1100000 | Excep /High |
| 31.07.1934 | 218000 | High | 06.08.1958 | 478457 | Very.High |
| 10.08.1935 | 253000 | High | 05.07.1959 | 870795 | Excep /High |
| 04.07.1936 | 177500 | Medium | 11.07.1960 | 599303 | Very.High |
| 26.07.1937 | 145800 | Medium | 31-7-1961 | 272000 | High |
| 23.07.1936 | 261700 | High | 23.09.1962 | 331362 | High |
| 24.07.1939 | 203000 | High | 06.08.1963 | 173763 | High |
| 08.08.1940 | 167100 | Medium | 19.09.1964 | 250700 | High |
| 05.08.1941 | 297000 | High | 03.05.1965 | 167016 | High |
| 24.07.1942 | 301000 | High | 07.09.1966 | 618336 | Excep/ High |
| 06.08.1943 | 256900 | High | 23.09.1967 | 190336 | High |

After Construction of Barrage

| DATE | DISCHARGE | CLASSIFICATIONS | DATE |  | DISCHARGE | CLASSIFICATIONS |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 28.7.1968 | 208770 | High | 27.07.1995 |  | 439970 | V-High |  |
| 6.8.1969 | 298936 | High | 23.08.1996 |  | 766860 | Excep/High |  |
| 2.71970 | 242000 | High | 26.08.1997 |  | 775525 | Excep/High |  |
| 8.8.1971 | 287103 | High | 05.03.1998 |  | 213705 | High |  |
| 7.7.1972 | 254035 | High | 19.07.1999 |  | 214765 | High |  |
| 9.8.1973 | 769659 | Excep/High | 22.07.2000 |  | 247610 | High |  |
| 24.7.1974 | 209880 | High | 07.08.2001 |  | 193750 | Medium |  |
| 16.7.1975 | 582600 | Very-High | 14.08.2002 |  | 240190 | High |  |
| 1.8.1976 | 549400 | Very-High | 19.02.2003 |  | 316924 | High |  |
| 15.7.1977 | 437125 | Very-High | 17.08.2004 |  | 93150 | Normal |  |
| 9.8.1978 | 460394 | Very-High | 07.07.2005 |  | 345479 | High |  |
| 2.8.1979 | 248111 | High | 04.08.2006 |  | 247123 | High |  |
| 24.6.1980 | 216193 | High | 13.03.2007 |  | 257409 | High |  |
| 25.7.1981 | 529343 | Very-High | 08.08.2008 |  | 174977 | Medium |  |
| 24.7.1982 | 244669 | High | 28.07.2009 |  | 129963 | Low |  |
| 2.9.1983 | 295083 | High | 06.08.2010 |  | 314378 | High |  |
| 9.8.1984 | 184531 | Medium | 16.09.2011 |  | 169055 | Medium |  |
| 6.8.1985 | 174130 | Medium | 04.08.2012 |  | 205,914 | High |  |
| 27.7.1986 | 308520 | High | 04.08.2012 |  | 205,914 | High |  |
| 26.7.1987 | 117490 | Low | 15.08.2013 |  | 377,290 | High |  |
| 25.9.1988 | 776896 | Excep/ High | 06.09.2014 |  | 861,464 | Excep High |  |
| 30.7.1989 | 407805 | Very-High | 12.07.2015 |  | 183431 | Medium |  |
| 20.03.1990 | 301995 | High | 07.08.2016 |  | 412065 | Very-High |  |
| 29.12.1991 | 286930 | High | 19.07.2017 |  | 216020 | High |  |
| 10.09.1992 | 845090 | Excep/High | 14.08.2018 |  | 201878 | High |  |
| 08.07.1993 | 409490 | Very-High | 31.07.2019 |  | 237496 | High |  |
| 20.07.1994 | 472570 | Very-High | 28.08.2020 |  | 303884 | High |  |
| 29.07.2021 | 193750 | Medium | 28.07.2022 | 225836 |  |  | High |
| 19.07.2023 | 210983 | High | 15.08.2024 | 178750 |  |  | Medium |

CHAPTER-4

- DESIGN DATA, HISTORY PEAK

FLOOD DATA AND PREVIOUS

FIVE YEARS FLOOD DATA OF

HEAD WORKS/BARRAGE

AND OTHER CONTROL PONITS

4.1	FLOOD LIMITS.

Following are the classification of Flood Limits at Marala Barrage

LOW FLOOD 		                = 100000 to 150000 Cusecs U/S Marala Barrage.

MEDIUM FLOOD              	     = 150000 to 200000 Cusecs U/S Marala Barrage.

HIGH FLOOD	           	                = 200000 to 400000 Cusecs U/S Marala Barrage

VERY HIGH FLOOD 	                = 400000 to 600000 Cusecs U/S Marala Barrage

EXCEPTIONALLY HIGH FLOOD    = 600000 Cusecs and above U/S Marala Barrage

### 4.2.          TIME LAGS OF FLOODS

There is no gauge/ discharge measuring station on upstream of Marala Barrage to working boundary of Indian held state of Jammu & Kashmir like other 13 Barrages/Headworks, therefore no          pre-flood warning system at Marala, is virtually available only to depend upon the Hydro-meteorological forecast and Jammu Radio; both can be misleading. The Barrage exists at D/S of Line of Control and foot hills of the Himalayas. U/S water shed of Chenab River and its tributaries involve steep valleys and time-lag to reach the floods is short, consequently any heavy rain in upper catchment area causes sudden flood of high magnitude. So it is very difficult for operating staff to assess accurate magnitude of flood before reaching the Barrage. However time lag from Marala Barrage to Khanki Head Works is as under.

| Reach | Distance | Limit | Range in Lac Cs | Time |
| --- | --- | --- | --- | --- |
| SALAL DAM TO MARALA BARRAGE | 53 Km | Low | 1.0-1.5 | 9-10 Hours. |
|  |  | Medium | 1.5-2.0 | 8-9 Hours. |
|  |  | High | 2.0-4.0 | 7-8 Hours. |
|  |  | Very High | 4.0-6.0 | 5-6 Hours. |
| MARALA BARRAGE TO KHANKI HEAD WORKS | 56 Km | Low | 1.0-1.5 | 12 Hours. |
|  |  | Medium | 1.5-2.0 | 10 Hours. |
|  |  | High | 2.0-4.0 | 09 Hours. |
|  |  | Very High | 4.0-6.0 | 08 Hours. |
|  |  | Exceptionally High | Above 6.0 | 07 Hours. |

  - HIGHEST  FLOODS.

- Before Construction of Barrage (weir)

| Date | Maximum Discharge Passed | Duration Hour | Time |
| --- | --- | --- | --- |
| 26.8.1957 | 11,00,000 Cs | 12:00 | Start 25.8.1957 At 14:00 End 28.8.1957 At 2:00 |

- After Construction of Barrage

| Date | Maximum Discharge Passed | Duration Hour | Time |
| --- | --- | --- | --- |
| 06.09.2014 | 8,61,464 Cs | 02:00 | Start 6.9.2014 At 20:00 End 6.9.2014 At 21:00 |

  - PEAK DISCHARGES

- Before Construction of Barrage (weir)

| YEAR | PEAK DISCHARGE PASSED ON | DISCHARGE | CLASSIFICATION |
| --- | --- | --- | --- |
| 1928 | 01.09.1928 | 718000 | Exceptionally High Flood |
| 1929 | 29.08.1929 | 660000 | Exceptionally High Flood |
| 1954 | 25.09.1954 | 820094 | Exceptionally High Flood |
| 1957 | 26.08.1957 | 880722 | Exceptionally High Flood |
| 1957 | 1957 | 1100000 | Exceptionally High Flood |
| 1959 | 05.07.1959 | 870795 | Exceptionally High Flood |
| 1966 | 07.09.1966 | 618336 | Exceptionally High Flood |

- After Construction of Barrage

| YEAR | PEAK DISCHARGE PASSED ON | DISCHARGE | CLASSIFICATIONS |
| --- | --- | --- | --- |
| 1973 | 09.08.1973 | 769659 | Exceptionally High Flood |
| 1988 | 25.09.1988 | 776896 | Exceptionally High Flood |
| 1992 | 10.09.1992 | 845090 | Exceptionally High Flood |
| 1996 | 23.08.1996 | 766860 | Exceptionally High Flood |
| 1997 | 26.08.1997 | 775525 | Exceptionally High Flood |
| 2014 | 06.09.2014 | 861464 | Exceptionally High Flood |

(III)	PEAK DISCHARGES FOR THE LAST 10 YEARS.

| 16.09.2011 | 169055 | Medium |
| --- | --- | --- |
| 04.08.2012 | 205,914 | High |
| 15.08.2013 | 377,290 | High |
| 06.09.2014 | 861464 | Exceptionally High |
| 12.07.2015 | 183431 | Medium |
| 07.08.2016 | 412065 | Very High |
| 19.07.2017 | 216020 | High |
| 14.08.2018 | 201878 | High |
| 31.07.2019 | 237496 | High |
| 28.08.2020 | 303884 | High |
| 29.07.2021 | 193750 | Medium |
| 28.07.2022 | 225836 | High |
| 19.07.2023 | 210983 | High |
| 15.08.2024 | 178750 | Medium |

CHAPTER-5

- FLOOD FIGHTING

STRATEGY

Executive Engineer Marala Barrage is the over all in-charge to control all the flood fighting operation on Bunds and Channels in Marala Division During floods, watching of all bunds and spurs is strictly exercised and the required flood fighting material is stored on the requisite sites. Minimum required labour will be employed at the start of Flood Season in addition to the existing establishment to repair rain cuts, maintain bunds, as well as for night watching. This establishment is kept available round the clock for any emergency. The following strategy would be applicable overall flood season 2024: -

STAGE-1

| River Discharge Limit | 1-2 Lac Cusecs. The River water is entirely contained within its natural course. |
| --- | --- |
| Operational In-charge | Sub Divisional Officer, Head works Marala |

SUPERVISORY STAFF

| S. No | NAME OF OFFICIAL | LOCATION |
| --- | --- | --- |
| 1 | Sub Engineer Station area. | At RD 12 LMB |
| 2 | Sub Engineer Barrage | At Barrage |
| 3 | Sub Engineer Hydraulic | At RD 10-11 CPB CUM LFPB |
| 4 | Sub Engineer Mechanical. | At RD 5 RMB |

STAGE 2

| River Discharge Limit | 2-4 Lac Cusecs |
| --- | --- |
| Operational In-charge. | Sub Divisional Officer, Head works Marala. |

SUPERVISORY STAFF

| S. No | NAME OF OFFICIAL | LOCATION |
| --- | --- | --- |
| 1 | Sub Engineer Station area. | At RD 55 LMB |
| 2 | Sub Engineer Barrage | At Barrage |
| 3 | Sub Engineer Hydraulic | At RD 10-11 CPB |
| 4 | Sub Engineer Mechanical. | At Barrage |
| 5 | Sub Divisional Officer Malhi | At RD 5 RMB |
| 6 | Sub Engineer Sambrial | At RD 12 LMB |
| 7 | Sub Engineer Main Line | At RMB |
| 8 | Sub Divisional Officer Nokhar | At Bambanwala |
| 9 | Sub Engineer Sangowali | At Aik Crossing of UCC |
| 10 | Sub Engineer Kailaske | At Pallkhu Crossing of UCC |

Stage – 3

| River Discharge Limit. | 4.00 to 6.00 Lac cusecs. |
| --- | --- |
| Operational In-charge. | Executive Engineer, Marala |
| Controlling Officers. | - Sub Divisional Officer, Headwoks Marala to be In-charge of Headorks and protection works on Left side River. - Sub Divisional Officer Malhi Sub Division with his SEN will be the overall incharge of RMB RD.0+000 to RD.6+316. |

SUPERVISORY STAFF

| S. No | NAME OF OFFICIAL | LOCATION |
| --- | --- | --- |
| i) | Sub Engineer, Head works. | Marala Barrage. |
| ii) | Sub Engineer, Station Area. | At RD 55+000 LMB |
| iii) | Sub Engineer, Hydraulic | At RD 10-11 CPB |
| iv) | Sub Engineer, Mechanical | At Right end of Barrage |
| v) | Sub Divisional Officer Malhi Sub Division | At RD 5000 RMB |
| vi) | Sub Engineer Main Line | At RD 5000 RMB |
| vii) | Sub Engineer Sambrial | At RD:12+000 LMB |
| viii) | Sub Divisional Officer Nokhar Sub Division | At Bambanwala Head Regulator |
| ix) | Sub Engineer Sangowali | Aik Crossing of UCC |
| x) | Sub Engineer Kailaske | At Pallkhu Crossing of UCC |

NOTE: -	When the discharge at Marala Barrage will reach to 6 Lac and above, the Executive Engineer Gujranwala U.C.C. will shift his camp at Marala Barrage with all staff/establishment.

Stage – 4

| River Discharge Limit. | 6.00 Lac cusecs & above |
| --- | --- |
| Operational In-charge. | 1. Executive Engineer, Marala Division UCC 2. Executive Engineer, Gujranwala Division UCC |
| Controlling Officers. | - Sub Divisional Officer, Headwoks Marala will In-charge of Headorks and protection works on LMB. - Sub Divisional Officer Malhi Sub Division with his SEN will be the overall incharge of RMB RD.0+000 to RD.6+316. |

CHAPTER-6

- FLOOD DAMAGES          RESTORATION WORKS

FLOOD DAMAGES RESTORATION WORKS

No damages occurred during flood season 2024 and there was no necessity of flood damages restoration works.

# Executive Engineer,

# Marala Division UCC,

# Marala.

CHAPTER-7

- FLOOD FIGHTING

WATCHING ARRANGEMENT

7.1	PRE-FLOOD ARRANGEMENT

Following arrangements have been made

- Oiling & Greasing to all the machinery of Barrage will be carried out prior to flood season.

- Repair/Raising of Colony Protection Bund cum Left Flood Protection Bund in reach RD: 25+500 & 54+200 is under execution by Faisalabad Machinery Division.

- Purchase of Flood Fighting Material is under process

- Pre-Flood inspections of Barrage Machinery and Flood Bunds will be carried out by the joined committee of Department Army and Civil Administration as per schedule.

- Pre-flood meeting will be conducted with concerned District and Army Authorities as per schedule.

Status of reserve stock of stone (structure wise)

| Name of section | Structure/Site | Sanctioned (Lac Cft) | Available (Lac Cft) | Required (Lac Cft) |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| Barrage Section |  |  |  |  |
| a | Right Bank Spur |  |  |  |
|  | Mole Head-1 | 0.050 | 0.034 | - |
|  | T- Head-1 | 1. 90 | 1.51 | - |
|  | Mole Head-2 | 0.050 | 0. 38 | - |
|  | T- Head-2 | 2.55 | 1.00 | - |
| b | Right Marginal Bund |  |  |  |
|  | Breaching Section | 1.50 | 0.68 | - |
| c | Right Guide Bund |  |  |  |
|  | Upstream | 0.82 | 0. 52 | - |
|  | Downstream | 1.25 | 0. 11 | - |
| d | Left Guide Bund |  |  |  |
|  | Upstream | 1.25 | 1.81 | - |
|  | Down Stream | 0.55 | 0.85 | - |
|  |  |  | 0.46 |  |
|  | Spur Rd 4237 | 0.00 | 1.43 | - |
|  | Opposite Park | 0.00 | 0.50 | - |
|  | Total | 9.29 | 9.29 | - |

| Name of section | Structure/Site | Sanctioned (Lac Cft) | Available (Lac Cft) | Required (Lac Cft) |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| Station Area Section |  |  |  |  |
| a | Left Marginal Bund |  |  |  |
|  | Spur Rd 4237 |  |  |  |
|  | Spur Rd 6146 | 0.25 | 0.189 | 0.061 |
|  | Spur Rd 9165 | 0.25 | 0.170 | 0.08 |
|  | Spur Rd 11920 | 0.25 | 0.284 | + 0.034 |
|  | Spur Rd 18280 | 0.25 | 0.396 | + 0.146 |
|  | Spur Rd 21539 | 0.25 | 0.150 | 0.11 |
|  | Spur Rd 24080 | 0.25 | 0.199 | 0.05 |
|  | Spur Rd 27584 | 0.25 | 0.15 | 0.25 |
|  | Spur Rd 30188 | 0.25 | 0.180 | 0.07 |
|  | Spur Rd 37832 | 0.25 | 0.069 | 0.181 |
|  | Spur Rd 40100 | 0.20 | 0.031 | 0.169 |
|  | Spur Rd 52+000 to 55+000( opposite Chaprar Village) | 0.50 | 0.0 | 0.50 |
|  | Total | 2.950 | 2.24 | 0.71 |
| Note | (165850 Cft stone is in stacked position) |  |  |  |

| Name of section | Structure/Site | Sanctioned (Lac Cft) | Available (Lac Cft) | Required (Lac Cft) |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| Hydraulic Section |  |  |  |  |
|  | Left Flood Protection D//S Marala |  |  |  |
|  | Spur Rd 10-11 | 0.25 | 0 | 0.25 |
|  | Spur Rd 24000 | 0.25 | 0 | 0.25 |
|  | Spur Rd 25400 | 0.25 | 0 | 0.25 |
|  | Spur Rd 26700 | 0.25 | 0 | 0.25 |
|  | Spur Rd 31200 | 0.25 | 0 | 0.25 |
|  | Spur Rd 35000 | 0.25 | 0.007 | 0.243 |
|  | Spur Rd 39000 | 0.25 | 0.077 | 0.173 |
|  | Spur Rd 43500 | 0.25 | 0.007 | 0.243 |
|  | Spur Rd 47500 | 0.25 | 0.004 | 0.246 |
|  | Spur Rd 49750 | 0.25 | 0.069 | 0.181 |
|  | Total | 2.50 | 0.164 | 2.336 |
| Note | (16414 Cft stone is in stacked position) |  |  |  |

Consolidate Status of Reserve Stock of Stone

| Sr No. | Division | Sanctioned Quantity (in Lac Cft.) | Minimum Required Quantity (in Lac Cft.) | Available Quantity (in Lac Cft.) | Deficit Quantity (in Lac Cft.) |
| --- | --- | --- | --- | --- | --- |
| 1 | Marala | 13.47 | 6.278 | 10.412 | 2.162 |

Overall availability of stone is more than 70% (minimum required quantity).

  - WATCHING ESTABLISHMENT

Scales and requirement of the watching establishment is as under: -

Kind of Establishment	        		  Scale			       Establishment Required

- Beldars

- i	LMB                                                                       40                   		     40

- ii	RMB					        06		    		     06

- iii	CPB cum LFPB				        20		   		     20

- iv	Barrage					        06  in three shifts

b)  Gauge Reader

Critical Gauges

1.	LMB RD: 12+000			01 No. Per Shift		=	03

2.   RMB RD: 5+500			01 No. Per Shift		=	03

Spur along LMB

1.   RD: 4237, RD: 6146,			01 No. Per Shift		=	03

RD: 9165, RD: 11920

2.   RD: 18280,  RD: 2 1539		01 No. Per Shift		=	03

RD: 924080,RD:27584

3.   RD: 30188, RD:40100			01 No. Per Shift		=	03

RD:52-55

4.   Said pur Bridge			01 No. Per Shift		=	03

Spur along Colony Protection Bund Cum LFPB

1.   RD:24000, RD:25400			01 No. Per Shift		=	03

RD:26700

2.   RD:31200, RD:35200			01 No. Per Shift		=	03

RD:37700

3.   RD:43500, RD:47500			01 No. Per Shift		=	03

RD:49750

4.   On heads of M-1,M-2,T-1,T-2 spurs	01 No. Per Shift		=	03

5.   On LGM & RGB U/S & D/S		01 No. Per Shift		=	03

TOTAL GUAGE READER:-  			=	33 Nos.

| S.No. | Flood Limit | Bund/ Structure | RD: | Establishment | Machinery | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Normal | LMB | 0+000-68+639 | Beldar 40 # Day & night | - | To be managed through Department |
| 2 | Low Flood | LMB | 0+000-68+639 | Beldar 40 # Day & night | - |  |
| 3 | Medium Flood | LMB | 0+000-68+639 | Beldar 40 # Day & night | - |  |
| 4 | High Flood (2,00,000 to 400000+) | LMB | 0+000-22+000 | Beldar 10 # Round the Clock | i. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 04 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 2 No. |  |
| 5 | High Flood (2,00,000 to 400000) | LMB | 23+000-46+000 | Beldar 10 # Round the Clock | i. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 4 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 2 No. |  |
| 6 | High Flood (2,00,000 to 400000) | LMB | 47+000-68+639 | Beldar 10 # Round the Clock | i. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley =4 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 2 No. |  |
| 7 | Very High Flood (+400000 to 600000) | LMB | 0+000-22+000 | Beldar (10+10) = 20 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 8 No. |  |
|  |  |  |  |  | iii.Tractor with Blade = 02 No. |  |
| 8 | Very High Flood (+400000 to 600000) | LMB | 23+000-46+000 | Beldar (10+10) = 20 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 8 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 9 | Very High Flood (+400000 to 600000) | LMB | 47+000-68+639 | Beldar (10+10) = 20 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 08 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 10 | Exceptionally High Flood (+600000 and above) | LMB | 0+000-22+000 | Beldar (20+10) =30 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley =12 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 11 | Exceptionally High Flood (+600000 and above) | LMB | 23+000-46+000 | Beldar (20+10) =30 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 12 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 12 | Exceptionally High Flood (+600000 and above) | LMB | 47+000-68+639 | Beldar (20+10) =30 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 12 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 13 | Exceptionally High Flood (+600000 and above) | LMB | 0+000 -68+639 | - | i. Dozer = 1 No. | To be managed through Chief Engineer, Development Zone |

| S.No. | Flood Limit | Bund/ Structure | RD: | Establishment | Machinery | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Normal | RMB | 0+000-6+316 | Beldar 06 # Day & night | - | To be managed through Department |
| 2 | Low Flood | RMB | 0+000-6+316 | Beldar 06 # Day & night | - |  |
| 3 | Medium Flood | RMB | 0+000-6+316 | Beldar 06 # Day & night | - |  |
| 4 | High Flood (2,00,000 to 400000) | RMB | 0+000-6+316 | Beldar 10 # Round the Clock | i. Dozer = 1 No. | To be managed through Chief Engineer, Development Zone |
|  |  |  |  |  | ii. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | iii. Tractor Trolley = 4 No. |  |
|  |  |  |  |  | iv. Tractor with Blade = 2 No. |  |
| 5 | Very High Flood (+400000 to 600000) | RMB | 0+000-6+316 | Beldar (10 +10) # 20 Round the Clock | i. Dozer = 1 No. | To be managed through Chief Engineer, Development Zone |
|  |  |  |  |  | ii. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | iii. Tractor Trolley = 8 No. |  |
|  |  |  |  |  | iv. Tractor with Blade = 2 No. |  |
| 6 | Exceptionally High Flood (+600000 and above) | RMB | 0+000-6+316 | Beldar (20+10) 30 # Round the Clock | i. Dozer = 1 No. | To be managed through Chief Engineer, Development Zone |
|  |  |  |  |  | ii. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | iii. Tractor Trolley = 12 No. |  |
|  |  |  |  |  | iv. Tractor with Blade = 2 No. |  |
| 1 | Normal | Colony Protection Bund Cum Left Flood Protection Bund | 0+000-54+200 | Beldar 40 # Day & night | - | To be managed through Department |
| 2 | Low Flood | " | 0+000-54+200 | Beldar 40 # Day & night | - |  |
| 3 | Medium Flood | " | 0+000-54+200 | Beldar 40 # Day & night | - |  |
| 4 | High Flood (2,50,000 to 400000) | " | 0+000-25+000 | Beldar 10 # Round the Clock | i. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 4 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 2 No. |  |
| 5 | High Flood (2,00,000 to 400000) | " | 26+000- 54+200 | Beldar 10 # Round the Clock | i. Excavator = 2 No. | To be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 4 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 2 No. |  |

PLAN FOR DEPLOYMENT OF ESTABLISHMENT AND MACHINERY DURING FLOOD 2024

| 6 | Very High Flood (+400000 to 600000) | " | 0+000-25+000 | Beldar (10+10) = 20 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | ii. Tractor Trolley = 8 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 7 | Very High Flood (+400000 to 600000) | " | 26+000- 54+200 | Beldar (10+10) = 20 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 08 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 8 | Exceptionally High Flood (+600000 and above) | " | 0+000-25+000 | Beldar (20+5) = 25 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 12 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |
| 9 | Exceptionally High Flood (+600000 and above) | " | 26+000- 54+200 | Beldar (20+5) = 25 # Round the Clock | i. Excavator = 2 No. | Additional labour and machinery to be managed through Contractor |
|  |  |  |  |  | ii. Tractor Trolley = 12 No. |  |
|  |  |  |  |  | iii. Tractor with Blade = 02 No. |  |

Kind of Establishment	         			   Scale		    Establishment Required

##### (c)	CHOWKIDARS

@ 3 Nos per store for day and night.		= 3 x 5			=	15 Nos.

##### (d)	DAK RUNNERS

For conveying gauges to officers

@ 1 No per shift per section.			= 3 x 3			=	9 Nos.

(e)	TELEPHONE OPERATORS.

2 Nos for night duty at Telephone

Exchange & Telegraph office						=	2 Nos.

FOR WATCHING OF MAIN LINE UPPER (UCC).

There are two sections on Main line Upper therefore one extra gang of 10 No. Beldar per section is proposed for day and night watching of channel in addition to 1 No. gauge reader per section per shift for recording gauges at siphons during floods or Monsoon.

SITE LOCATION FOR EMERGENCY STORES.

(i)	Main Store at Marala Barrage in Observatory Building		=	1 No

(ii)	At RD 12000 LMB							=	1 No

iii)	At RD 12000 LMB							=	1 No

(iv)	Left Flood Protection Bund D/S Marala RD 10-11			=	1 No

Total			=	4 No.

In addition to permanent shelter huts temporary arrangements for stores will be made by providing tents during emergency.

  - ARRANGEMENTS AT SENSITIVE SITES.

Necessary Flood Fighting Camps would be shifted at Sensitive sites on 16th June that is at   start of Flood Season

  - WATCHING MATERIAL

FLOOD FIGHTING MATERIAL

The emergency stores, required for flood fighting, are worked out on the basis of establishment provided for watching and anticipated damages during the flood season. This material will be made available at sites mentioned above before the flood season sets in. These stores will include gunny bags, ballies, manila rope, lanterns and toot baskets etc, as detailed on next page. The balance requirements above the existing stock will be met with before flood season.

Total requirement is shown in tabular form given below.

STATUS REGARDING WATCHING MATERIAL.

| S. No. | Name of Article | Unit | Quantity Required | Quantity Available | To be procured up to 30.6-2025 |
| --- | --- | --- | --- | --- | --- |
| 1 | Synthetic Bags 500 Kg Capacity | No | 6000 | 3000 | 3000 |
| 2 | Synthetic Bags 1000 Kg Capacity | No | 6000 | 3000 | 3000 |
| 3 | Polythene sheets of black colour | Sft | - | 5000 | - |
| 4 | Polythene Bag 50 Kg | No | 6000 | 3000 | 3000 |
| 5 | Jut Bag 4-5 Cft capacity | No | 2000 | -Nil- | 2000 |
| 6 | sutli | Kg | 35 | 20 | 15 |
| 7 | Sewing needles | No | 75 | 75 | - |
| 8 | Munj Trungers (3 Cft capacity) | No | 6000 | 3000 | 3000 |
| 9 | Kassi | No | 300 | 150 | 150 |
| 10 | Kassi Handle | No | 300 | 300 | - |
| 11 | Showal | No | 55 | -Nil- | 55 |
| 12 | Manila Rope of Sorts | Kg | 750 | 300 | 450 |
| 13 | Torch Chargeable | No | 28 | - | 28 |
| 14 | Toot Basket | No | 660 | 400 | 260 |
| 15 | Generator Set | No | 6 | 02 | 04 |
| 16 | PVC insulated single core copper conductor cable 3/0.029" 250/440 Volts | Mtr | 1500 | -Nil- | 1500 |
| 17 | PVC insulated single core copper conductor cable 7/0.036" 250/440 Volts | Mtr | 1500 | - | 1500 |
| 18 | Energy Savor holder | No | 60 | - | 60 |
| 19 | Energy Savor Bulb | No | 60 | - | 60 |
| 20 | Rain Coat | No | 85 | - | 85 |

| 21 |  | Search light | No | -Nil- | 90 | 90 |
| --- | --- | --- | --- | --- | --- | --- |
| 22 |  | Shouldari | No | 03 | 9 | 06 |
| 23 |  | Swiss Cottage | No | -Nil- | 9 | 09 |
| 24 |  | Plastic Chairs | No | 36 | 54 | 18 |
| 25 |  | Plastic Table | No | 04 | 9 | 5 |
| 26 |  | Iron Carpai | No | 12 | 18 | 6 |
| 27 |  | Wooden Ballies | No | 2212 | 3000 | 788 |
| 28 |  | UPS 1500 watt with 2 No dry batteries 140 amp | No | -Nil- | 5 | 05 |
| 29 |  | Petrol | Ltr | -Nil- | 200 | 200 |
| 30 |  | Wheel Barrow | No | 50 | 50 | - |
| 31 |  | Gas Lamp | No | 10 | 30 | 20 |
| 32 |  | Mental for Gas Lamp | No | 300 | 500 | 200 |
| 33 |  | K. Oil | Ltr | -Nil- | 100 | 100 |
| 34 |  | Sword 2 ft long | No | 75 | 105 | 30 |
| 35 |  | Lantern | No | 30 | 66 | 36 |
| 36 |  | Khaji Mat 6’x3’ | No | 2100 | 2100 | - |
| 37 | Torch Chargeable |  | 28 | - | 28 | Watching material will be procured before start of flood season. |
| 38 | Toot Basket |  | 660 | 400 | 260 |  |
| 39 | Generator Set |  | 6 | 02 | 04 |  |
| 40 | PVC insulated single core copper conductor cable 3/0.029" 250/440 Volts |  | 1500 | -Nil- | 1500 |  |
| 41 | PVC insulated single core copper conductor cable 7/0.036" 250/440 Volts |  | 1500 | - | 1500 |  |
| 42 | Energy Savor holder |  | 60 | - | 60 |  |
| 43 | Energy Savor Bulb |  | 60 | - | 60 |  |
| 44 | Rain Coat |  | 85 | - | 85 |  |
| 45 | Search light |  | 90 | -Nil- | 90 |  |
| 46 | Swiss Cottage |  | 9 | -Nil- | 09 |  |
| 47 | Plastic Chairs |  | 54 | 36 | 18 |  |
| 48 | Plastic Table |  | 9 | 04 | 5 |  |
| 49 | Iron Carpai |  | 18 | 12 | 6 |  |
| 50 | UPS 1500 watt with 2 No dry batteries 140 amp |  | 5 | -Nil- | 05 |  |
| 51 | Petrol |  | 200 | -Nil- | 200 |  |
| 52 | Gas Lamp |  | 30 | 10 | 20 |  |
| 53 | Mental for Gas Lamp |  | 500 | 300 | 200 |  |
| 54 | K. Oil |  | 100 | -Nil- | 100 |  |
| 55 | Lantern |  | 66 | 30 | 36 |  |
| 56 | Khaji Mat 6’x3’ |  | 2100 | 2100 | - |  |

7.5	ARRANGEMENT FOR SOUNDING AND PROBING.

Sounding & Probing of floors & aprons of Barrage have been observed and no damage is depicted.

7.6	LIGHTING ARRANGEMENT

Executive Engineer Electricity Sialkot Cantt Division Sialkot and S.D.O Electricity Marala will ensure smooth and sustained flow of electricity during flood emergency. However 125 KVA standby generator will also be available in working condition to operate Barrage. A standby portable generator of 25 KVA will also be available in working condition to meet with any emergency at spot.

7.7     RATION ARRANGEMENT .

District Administration will be responsible for making ration arrangements for evacuated peoples

7.8     P-O-L ARRANGEMENT FOR VEHICLE

The requirements of H.S Diesel oil at Marala Head Works will be 10000 liters during flood season. District Coordination Officer, Sialkot will be requested to issue the orders to the following petrol pumps to keep the P.O.L reserve from 1st. of June to 16th of October: -

- Cheema Filling Station P.S.O Dealer Machrala.

- Rangers Filling Station Dhallewali (Head Marala).

- Al-Ghazi Petroleum Kuri Sharif (Gujrat)

7.9    TRANSPORTATION.

One No. Govt. Tractor Trolley and departmental labour is available for the transportation of Flood Fighting Material. Tractor Trolleys are also available with the local contractors who will arrange these on call in emergency for transportation of labour and materials

  - LAW AND ORDER.

Maintenance of Law and order is the responsibility of District Police Sialkot.

  - MEDICAL ARRANGEMENT FOR  LABOUR

A Basic Health Unit is already working in Canal Colony Marala under District Health Officer, Sialkot District. Necessary medicines will be arranged by the District Health Department for controlling epidemics.

  - LIAISON WITH OTHER DEPARTMENT

A flood control room bearing telephone # 052-3502102 will be established in Marala Division for 24 hours during flood season to update the latest position of flood however  Executive Engineer, Marala Division and Sub Division Officer, Head Works Sub Division will keep liaison with their counterparts of other Department. Higher Authorities of the Department will be constantly kept informed about the flood situation through wireless and telephonic set up.

7.13   ROLE OF THE ARMY .

1.	Pakistan Army (1-Engineers Battalion Sialkot) is responsible for blow up the Breaching Section as and when the operating Committee takes decision for its operation.

2.  	At least strength of about 300 Army men are required to deal with any emergency when the discharge exceeds 500000 Cusecs. On request of the Executive Engineer, Marala Division, the Commander Engineers Headquarter 30 Corp will be obliged to arrange this assistance.

7.14	DUTY OF TELEPHONE ATTENDANT.

Telephone attendants will perform their duty for 24 hours during flood season at Canal Telephone Exchange Cell No. 052-3502102

7.15 	 WIRELESS ARRANGEMENTS.

Wireless Station established at Marala Barrage during flood season by Punjab Police will communicate the flood situation to all concerned.

CHAPTER-8

- DETAIL OF ENCROACHMENT

DETAIL OF ENCROACHMENT

It is certified that there is no encroachment in the jurisdiction of Marala Division UCC Marala.

# Executive Engineer,

# Marala Division UCC,

# Marala.

CHAPTER-9

- DUTY ROSTER/FLOOD                  FIGHTING PROGRAM

DUTY ROSTER/FLOOD FIGHTING PROGRAM

Name of Division: Marala Division UCC, Marala

MEDIUM FLOOD

| Sr.No | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site Incharge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Tractor Trolley / Dumpers | Tractor with front blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Sajjad Butt (SEN S/A) 0321-5540351 | - | - | - | - | 40 DAY & NIGHT | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Ali Raza (SEN MECH.) 0312-7746214 | - | - | - | - | 6 DAY & NIGHT | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Bilal Hussain SEN (HYDRAULIC) 0300-4182787 | - | - | - | - | 20 DAY & NIGHT | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Muhammad Bilal (SEN BRG) 0331-6486233 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| Total:- |  |  |  |  |  | - | - | - | - | Beldar+ Mate=66 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM..

DUTY ROSTER/FLOOD FIGHTING PROGRAM

Name of Division: Marala Division UCC, Marala

HIGH FLOOD

| Sr.No | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site Incharge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambarial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 6 | - | 12 | 6 | 40 DAY & NIGHT + 30 No round the clock | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 2 | 1 | 4 | 2 | 6 DAY & NIGHT + 10 No round the clock | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Bilal Hussain (SEN Hydraulic) 0300-4182787 | 4 | - | 8 | 4 | 20 DAY & NIGHT + 20 No round the clock | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Muhammad Bilal (SEN BRG ) 0331-6486233 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| Total:- |  |  |  |  |  | 12 | 1 | 24 | 12 | Beldar+ Mate=126 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

DUTY ROSTER/FLOOD FIGHTING PROGRAM

Name of Division: Marala Division UCC, Marala

VERY-HIGH FLOOD

| Sr.No | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site Incharge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with front blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambarial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 6 | - | 24 | 6 | 40 DAY & NIGHT + 60 No round the clock | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 2 | 1 | 8 | 2 | 6 DAY & NIGHT + 20 No round the clock | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779) Operational Incharge 0307-5387907 Bilal Hussain (SEN Hydraulic) 0300-4182787 | 4 | - | 16 | 4 | 20 DAY & NIGHT + 40 No round the clock | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Muhammad Bilal (SEN BRG ) 0331-6486233 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| Total:- |  |  |  |  |  | 12 | 1 | 48 | 12 | Beldar+ Mate=186 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

DUTY ROSTER/FLOOD FIGHTING PROGRAM

Name of Division: Marala Division UCC, Marala

EXCEPTIONALLY -HIGH FLOOD

| Sr.No | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site Incharge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with front blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambarial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 6 | 1 | 36 | 6 | 40 DAY & NIGHT + 90 No round the clock | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 2 | 1 | 12 | 2 | 6 DAY & NIGHT + 30 No round the clock | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Bilal Hussain (SEN Hydraulic) 03004182787 | 4 | - | 24 | 4 | 20 DAY & NIGHT + 50 No round the clock | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Ali Raza (XEN GRW) Operational Incharge Muhammad Bilal (SEN BRG) 0331-6486233 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| Total:- |  |  |  |  |  | 10 | 2 | 72 | 12 | Beldar+ Mate=236 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

CHAPTER-10

- EMERGENCY

TELEPHONE NOS.

| Emergency Telephone No’s S. NO. | NAME OF OFFICER | OFFICE | RESIDENCE | FAX |
| --- | --- | --- | --- | --- |
| 1 | Secretary to the Govt. of the Punjab, Irrigation Department | 042-99212117 042-99212118 | 042-99200287 042-99200860 0335-1110233 | 042-99212116 |
| 2 | Chief Engineer, Irrigation, Lahore Zone Lahore. | 042-99212085 042-99212086 | 0300-8446024 042-7013794 | 042-992030731 |
| 3 | Chief Engineer, D&F Lahore, | 042-99230602 | 0300-8654409 | 042-3586081 |
| 4 | Chief Engineer Irrigation, Faisalabad | 041-99200268 | 041-9200196 | 041-9200133 |
| 5 | Chief Engineer, Irrigation, Multan. | 061-9200143 | 061-9200917 0345-4422649 | 041-99200133 |
| 6 | Superintending Engineer, LCC (East) Faisalabad | 041-99200273 | 0300-8650260 | 041-99200079 |
| 7 | Superintending Engineer UCC Lahore. | 042-99250333 | ---------------- | 042-99200332 |
| 8 | Director Flood Lahore/Secretary Punjab Flood Commission. | 042-99231614 | 0300-3209045 | ……. |
| 9 | Deputy Director Flood, Lahore. | 042-5880700 | 0300-48343011 | 042-35862081 |
| 10 | Joint Commissioner Indus Water Treaty Lahore. | 042-99212787-89 | ------------------- | 042-99212084 |
| 11 | Flood Control Cell (Director National Flood Fore Costing Bauru Lahore.) | 042-99200139 042-99200144 | -------------------- | 042-37314756 |
| 12 | Commanding Officer 30 Crops Gujranwala. | 055-29632360-62 055-862460 | ------------------- | 055-2693310 |
| 13 | Commanding Officer, 20 Engineer Sialkot Cant: | 052-4266518 | ------------------- | 052-57135186 |
| 14 | Head Quarter 15-Division Sialkot Cantt: | 052-57133216 052-57133218 | 052-57133217 | 052-57133231 |
| 15 | D.C.O. Sialkot. | 052-9250451-52 | 052-9250454 052-9250455 | 052-9250453 |
| 16 | D.C.O. Gujranwala | 055-9200052 | 055-920052 | 055-920024 055-920025 |
| 17 | D.C.O. Hafizabad | 0547-521784 | 0547-521084 052-1521075 | 0547-521075 |
| 18 | D.C.O. Gujrat. | 053-9260010 | 053-9260010 0335-1110266 | 053-9260063 |

| 19 | Assistant Commissioner (AC) Sialkot | 052-9250468 |  |  |
| --- | --- | --- | --- | --- |
| 20 | Assistant Commissioner (AC) Wazirabad | 055-6608566 | …………. | 055-6606365 |
| 21 | Assistant Commissioner (AC) Gujrat | 053-9260411 | 0321-4027517 | …………. |
| 22 | District Health Officer, Sialkot. | 052-9250064 | 0300-4785325 | 052-9250076 |
| 23 | Executive Engineer, Marala Division (UCC) | 052-3502102 052-3502121 | 052-3502102 052-3502121 | 052-3502102 |
| 24 | Executive Engineer, Gujrat division (UJC) | 053-9260398 | 0300-6367958 | 053-9260396 |
| 25 | Executive Engineer, Khanki Head Works | 055-6266239 | 055-605255 0300-6824789 | 055-6266239 |
| 26 | Executive Engineer Pasrur Link Division Sialkot | 052-9250088 | 052-9250089 0321-4907914 | 052-9250089 |
| 27 | Executive Engineer High way Division Sialkot | 052-9250309 | 0300-4894955 0300-5346365 | ………. |
| 28 | Executive Engineer Electricity (Wapda) Sialkot | 052-4290136 | 0300-8620063 | 052-4290136 |
| 29 | Sub Divisional Officer, Head Works Sub Division, MRL | 052-3502102 | 052-3502102 0307-4081390 | 052-3502102 |
| 30 | Sub Divisional Officer Malhi Sub Division | 0345-4433248 | 0334-4871548 | ---------------- |
| 31 | Sub Divisional Officer, Nokhar Sub Division, GRW. | 055.9200497 | 055-9200497 0333-4274050 | 055-9200497 |
| 32 | Sub Divisional Officer Wapda (Elec:) Marala | 052-3502731 | 0300-8712437 | ………. |
| 33 | Sub Divisional Officer Wapda (Elec:) Kotli Loharan. | 052-3530329 | 0300-6184299 | ………. |
| 34 | Divisional Engineer Telephones Sialkot | 052-4603666 | 0332-8145393 | 052-3554321 |
| 35 | Wing Commander Marala wing No.21 | 052-3502104 | 052-3502103 | 052-3502104 |

CHAPTER-11

- STANDARD OPERATING PROCEDURE(SOP)

FOR

BREACHING

11.1 HISTORY OF BREACHING SECTION.

Breaching section was constructed after exceptionally high flood on 09.08.1973, on Right Marginal Bund at RD: 5+000. Since its construction, the stage of operating breaching section has never been achieved, as the designed capacity of 110000 Cs is sufficiently higher than historic peak flood 845090 Cs. on 10-09-1992 & 861,464 Cs on 06.09.2014.

11.2	LOCATION, DESIGN, QUANTITY AND VARIETY OF THE EXPLOSION REQUIRED FOR DETONATIONS.

- The site of breaching section is located at RD 5+000 of Right Marginal Bund.

- It has been designed having 6 inches diameter lined holes with 26 SWG pipes in seven rows. The depth of the liners is 4 feet on slope and 8 feet at middle of the embankment.

The section consists of 30 No of 4 ft liners and 75 No of 8 ft liners.

During flood of 2014, the explosive was transported to breaching section and lowered in liners but breaching was not carried out, due to which some of the explosive has become unserviceable

UPDATED STATUS OF EXPLOSIVE/ACCESSORIES

| Name of Explosive/Accessories | Quantity Required | Quantity Available | Deficient Quantity | When to be procured | Is any pending previous Liability |
| --- | --- | --- | --- | --- | --- |
| Wabox | 800 KG | 800 KG | - | - | - |
| Wabonite | 1200 Kg | 1200 Kg | - | - | - |
| Safety Fuse | 177 Mtr | 177 Mtr |  | - | - |
| Det Instant | 4 No | 4 No | - | - | - |
| Cable Elec | 990 Mtr | 990 Mtr | - | - | - |
| Webocard | 250 Mtr | 250 Mtr | - | - | - |

11.3	ARRANGEMENT OF EXPLOSIVES AND SECURITY OF EXPLOSIVE STORE.

Considering the Law & Order situation, Explosive material store for storage of explosive has been constructed at RD 9000 Main Line Upper (UCC) in the vicinity of Army Explosive store. The entire required explosive material is stored there. Pre-flood and post flood survey board inspects the explosives every year. The unserviceable explosive is destroyed and fresh explosive is recouped as the shelf life of Wabox and Wabonite is one year.

As per decision at GHQ and FFC level, 2 No. retired sappers have been employed for security of the explosive material.

11.4	LIST OF THE SECURITY STAFF WITH DETAIL OF THEIR TRAINING

2 No. Retired army personals selected by army are performing the security duty at the explosive store that has necessary professional training.

11.5	DETAIL OF MECHANICAL MEANS AS STANDBY ARRANGEMENTS IN CASE OF DETONATION FAILURE.

The following machinery will be engaged at the breaching section as a stand by arrangements in case of detonation failure.

| S. No. | Description of Machinery | No. Quantity | Source of Supply |
| --- | --- | --- | --- |
| 1 | Dozer | 01 No. | Irrigation Development Zone |
| 2 | Excavator | 02 No. | Through Contractor |
| 3 | Tractor with blades | 02 No. | Through Contractor |
| 4 | Tractor Trolley/Dumper | 06 No. | Through Contractor |

11.6	DUTY ROSTER IN CASE OF CRITICAL SITUATION.

Executive Engineer Marala, Sub Divisional Officer (S.D.O Malhi Sub Division) and Sub Engineer (Sambrial) have been deputed at the breaching section.

11.7	BREACHING COMMITTEE WITH THEIR ACTION PLAN

Operating Committee

Govt. of the Punjab Irrigation Department vides Notification No. SO (FLOODS) VI-337/97. Subsequent to the approval of Competent Authority and Federal Flood Commission letter dated: 28.02.2015 and in supersession of all previous instructions on the subject, following procedure is hereby prescribed for the operation of breaching sections in the Punjab.

- Responsibility for the maintenance and operation of each breaching section shall rest upon the department owing the structure at which the breaching section is located.

- Breaching section shall be operated on the orders of following committee:-

- District Coordination Officer of the district in which the breaching section is located, who shall be the convener of the committee;

- District Coordination Officer, of the district likely to be effected by the operation of breaching section or his representative (in case the area affected falls outside the district in which the breaching section is located).

- Representative of the department owning the structure at which the breaching section is located (not less than the rank of an Executive Engineer, or equivalent).

- Representative from C&W Department not below the rank of an Executive Engineer.

- Executive Engineer concerned of the Irrigation Department.

- Representative from Pakistan Army not below the rank of a Lt. Colonel.

- The decision to operate a breaching section shall be taken by the committee keeping in view the technical advice of the Executive Engineer, concerned of the Irrigation Department. In case of any difference of opinion among the members, the final decision shall rest with the District Coordination Officer.

- In case of unavailability of the District Coordination Officer or his inability to take decision, or in case of a difference of opinion between the District Coordination Officer, of the District in which the breaching section is located and the district which is likely to be affected by the operation of the breaching section, the decision to operate a breaching section shall be taken by the respective Commissioner.

- Breaching Section shall be operated when one or more of the following condition are met:-

- The discharging capacity of the structure for which breaching section is located is exceeded and the safety of structure is threatened.

- The critical gauge as indicated in the relevant Flood Fighting Plan is achieved or exceeded and is rising.

- The safety of major population center-(s) is threatened due to high flood levels and in view of the Executive Engineer, concerned of the Irrigation Department, operation of breaching section can help in reduction of flood level.

- Where, in view of the Executive Engineer, concerned of the Irrigation Department or the representative of the department owning the structure at which the breaching section is located, the aforesaid criteria is expected to be met after due consideration of all available technical and hydrological conditions, the aforesaid committee may operate the breaching section before the critical gauge is achieved or exceeded. In every such case, the view of the Executive Engineer, concerned of Irrigation Department or the representative of the department owning the structure shall be expressed in writing and shall be based on flood forecast by Pakistan Meteorological Department or other reliable sources, the lag times, estimate attenuation and expected inflows from tributaries, Nullahs and streams en-route. Where advance breaching is planned, the committee may also consult professional experts and seek advice from the Superintending Engineer, or the Chief Engineer, concerned of the Irrigation Department.

- Breaching section shall be operated by the contingent deputed by the Engineering-in-Chief, Pakistan Army as indicted in the Flood Fighting Plan. Explosive method shall be the preferred method for operation of breaching section. However, the department owning the structure on which the breaching section is located, and in case of their failure to do so, Irrigation Department shall make available, in advance, necessary earth moving machinery and other equipment for affecting the breach through mechanical means in the shortest possible time.

- The District Coordination Officer concerned and all other relevant agencies shall ensure all necessary arrangements for the safety and if required evacuation of population likely to be effected by the operation of breaching section.

Operating Criteria

The committee will take the decision on ground on following criteria

a.	Water Level.

i.	RL of critical gauge at RD 12+000 ULMB	=	829.0

ii.	RL of indicative gauge at breeching section

at RD 5+000					=	825.0

iii.	Maximum pond level				=	818.0

- Head across limit

If one the following condition occurs

- Divide wall					=	above 4 ft

- Under Sluice					=	above 26 ft

- Normal Bays					=	above 24.5 ft

- Total Discharge through Barrage		=	11.00 Lac cusec

- Discharge per foot run

If one the following condition occurs over crest.

i.	Under Sluice					=	345 Cs per ft run

ii.	Normal Bays					=	252 Cs per ft run

Action Plan

The Executive Engineer will inform Army Engineer and District Administration in writing with reasonable action time. The Army Engineers will take over the breaching section when discharge increases over the 500000 Cs. At this stage, the Army will fill the cartridges accordingly. On discharge reaching at 750000 Cs, the filled cartridges will be lowered in liners. The Executive Engineer will communicate the decision of the operating committee to the Army Engineers in writing to blow up the breeching section.(As shown  in attached site plan )

The Executive Engineer Highways will take-up the responsibilities to bridge up the gap.

11.8	LIST OF THE VILLAGES LIKELY TO BE INUNDATED IN CASE OF BREACH

No village will be affected, only some houses and deras of village Kuri and Sham pur will be affected which can also be affected without operating the breaching section with the spill of flood water in downstream river.

  - ANNOUNCEMENT AND DETAIL OF EVACUATION ARRANGEMENTS.

The District Administration will be responsible for all such arrangements.

11.10	DETAIL OF COORDINATION WITH CIVIL/ARMY AUTHORITIES

In case of high flood, hourly flood gauges will be supplied to civil as well as Army. These three departments remain in touch through telephone and wireless system.

All the departments shall coordinate through effective command and control room which shall be established at Barrage by irrigation department.

11.11	PARALLEL COMMUNICATION ARRANGEMENTS.

Telephone and wireless system will be the parallel arrangements for communication.

SITE PLAN OF BREACHING SECTION                                                                              AT

RD 5000 OF RIGHT MARGINAL BUND

OF MARALA BARRAGE

X- SECTION

ANNEXURE.

ARMY REGISTERED

To

The Headquarter Engineer, 30 Crops.

Gujranwala Cantonment.

SUBJECT: - 	BREACHING SECTION ACTIVATION ORDER

PART-I      PREPARATION

  - Holes Planned by

  - Date

  - Holes Charged and connected by

PART-II     ORDER FOR FIRING

- Full address of Department for the order for activation of Breaching Section

- Name of the Army Officer with Unit In-charge for activation of Breaching Section / Old Breaching Party.

SUBJECT: -	BLASTING OF BREACHING SECTION

Being Empowered to Blast I __________________________________________

S/o ________________________________ at Hrs._____________ Order you to fire now the Breaching Section Holes.

You will fire Breaching cut No._________________ as soon as prepare it / them.

OR

You will fire Breaching cuts in sequence given you at _________________ Hrs. On _________________ (date).

11.12	INDEX PLAN

Executive Engineer,	   	Superintending Engineer, 		Chief Engineer,

Marala Division UCC,	Upper Chenab Canal Circle 		Irrigation Lahore Zone,

Marala. 			Lahore.				Lahore.

PART-B

CHAPTER-12

- VULNERABLE SITES ON FLOOD BUND / STRUCTURES:

12.1        Apprehended breaches in Flood Bunds/Structures

There is No vulnerable site in Marala Divisions exiting flood infrastructure

12.2         Operation of breaching section.

Not applicable.

12.3         Breaches due to rising of flood water, deterioration of flood bunds etc.

Not applicable.

CHAPTER-13

- EMERGENCY CONTINGENCY PLAN FOR VULNERABLE SITES LISTED ABOVE.

EMERGENCY CONTINGENCY                PLAN MUST INCLUDE

      - Emergency Contingency Plan for vulnerable site

Not Applicable

13.1                Plan showing route of flood water coming out of the breach supported with levels.

Not Applicable

  - Detail of Villages abadies likely to be affected and this should

also be shown on the Plan.

Not Applicable

  - Strategy and action taken be explained in detail. This

may include.

Not Applicable

    - Arrangements

Not Applicable

    - Establishment of Flood Fighting Camps

Not Applicable

    - Duties of officer / officials and their camp sits

Not Applicable

    - Departmental Machinery available.

Not Applicable

13.3.5   Machinery available from private Source.

Not Applicable

13.3.6   Flood Fighting Material Required.

Not Applicable

13.3.7   Flood Fighting Material available.

Not Applicable

  - Detail of other infrastructure like Electric, Sui gas, Telephone installations, Road

Network, other Buildings, Canals and Drainage Network.

Not Applicable

CHAPTER-14

- ACTION PLAN

14.1 Re-shuffling / recouping plan of reserve stone departmentally.

Sufficient reserve stone is available at every flood protection structure. However,	 the balance quantity of reserve stock of stone for Marala Division will be procured through the project which s being executed by Disaster Climate Resilience Improvement Project (DECRIP). The tendering process has been completed and the contractor will be mobilized before upcoming flood season 2023.

14.2 Detail of inlet / outlet crossing along with closing methodology.

There is only one number inlet at RD; 6-7 of Colony Protection Bund Cum Left Protection Bund d/s of Marala Barrage and this structure  having  gate and gearing system and is operated as per site requirements.

14.3 Action plan for Deployment of Machinery (Medium to high flood).

| Sr.No. | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site In charge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambarial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 3 | - | 6 | 3 | 60 DAY& NIGHT | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 1 | 1 | 2 | 1 | 10 DAY& NIGHT | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Blal Hussain (SEN Hydraulic) 0300-4182787 | 2 | - | 4 | 2 | 15 DAY &NIGHT | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Muhammad Bilal (SEN BRG) 0333-4318779 | - | - | - | - | 06 Officials in three Shift | 2.83616 |
| TOTAL:- |  |  |  |  |  | 6 | 1 | 12 | 6 | Beldar + Mate = 85 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

14.4 Action Plan for Deployment of Machinery (High to very High flood)

| Sr.No. | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site In charge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambrial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 6 | - | 15 | 6 | 90 DAY & NIGHT | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 1 | 1 | 2 | 1 | 15DAY & NIGHT | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Bilal Hussain (SEN Hydraulic) 03004182787 | 4 | - | 10 | 4 | 20DAY & NIGHT | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Muhammad Bilal (SEN BRG) 0331-6486233 Ali Raza (SEN Mech) 0312-7746214 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| TOTAL:- |  |  |  |  |  | 11 | 1 | 27 | 11 | Beldar + Mate = 125 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

14.5 Action plan for Deployment of Machinery (Very High to Exceptionally High flood)

| Sr.No | Name of Structure | Length in Mile | Vulnerable Reach | Camp Location | Site In charge by name & Cell No. | Machinery Deployed |  |  |  | Labour Deployed | Availability of Stone Lac Cft |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Excavator | Dozer | Trolleys / Dumpers | Tractor with blade | Beldar + Mate |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 | LEFT MARGINAL BUND | 13.73 | - | 1) RD 12+000 2) RD 55+000 | Muhammad Irshad Shad (SDO Headworks) 0333-4318779 Operational Incharge Nasar Iqbal (SEN Sambrial) 0300-9644609 Sajjad Butt (SEN S/A) 0321-5540351 | 6 | 1 | 20 | 6 | 120 DAY & NIGHT | 1.59068 |
| 2 | RIGHT MARGINAL BUND | 1.26 | - | RD 5+000 | Muhammad Jaffar (XEN MRL) Operational Incharge 0346-4132454 Javed Asif (SDO Malhi) 0322-8965134 Hafiz Adnan Arshad (SEN Main Line) 0321-8715668 | 2 | 1 | 5 | 2 | 20 DAY & NIGHT | 0.49667 |
| 3 | COLONY PROTECTION CUM FLOOD PROTECTION BUND | 10.84 | - | RD 10+000-11+000 | Muhammad Irshad Shad (SDO Headworks) Operational Incharge 0333-4318779 Bilal Hussain (SEN Hydraulic) 03004182787 | 4 | - | 15 | 4 | 30 DAY & NIGHT | 1.29944 |
| 4 | BARRAGE | - | - | BARRAGE | Muhammad Jaffar (XEN MRL) 0346-4132454 Operational Incharge Ali Raza (XEN GRW) Operational Incharge Muhammad Bilal (SEN BRG) 0331-6486233 Ali Raza (SEN Mech) 0312-7746214 | - | - | - | - | 6 Officials in three Shift | 2.83616 |
| TOTAL:- |  |  |  |  |  | 12 | 2 | 40 | 12 | Beldar + Mate = 170 | 8.620 |

Note: - Payment for machinery and work charge employees subject to verification by TPM.

14.6 Police deployment plan

| Sr. | Site of Breaching section |  | Concerned Canal Division |  | Concerned Police station & District |  | Police personal to be deployed |  |  |  | Remarks (if any) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Inspector / S.I / A.S.I |  | Constables |  |  |
| 1 | RD. 5+000 of RMB |  | Marala Barrage Division |  | Tanda Police Station District Gujrat |  | Sub Inspector = 01 Nos. |  | 6 Nos. |  |  |
|  | Performa-2 |  |  |  |  |  |  |  |  |  |  |
| Sr. | Vulnerable sites used for illegal cuts during floods |  | Concerned Canal Division |  | Concerned Police station & District |  | Police personal to be deployed |  |  |  | Remarks (if any) |
|  |  |  |  |  |  |  | Inspector / S.I / A.S.I |  | Constables |  |  |
| 1 | Nill |  | Marala Barrage Division |  | Nill |  | - |  | - |  |  |
|  | Performa-3 |  |  |  |  |  |  |  |  |  |  |
| Sr. | Name of Barrage |  | Concerned Canal Division |  | Concerned Police station & District |  | Police personal to be deployed |  |  |  | Remarks (if any) |
|  |  |  |  |  |  |  | Inspector / S.I /A.S.I | Constables |  |  |  |
| 1 | Marala Barrage |  | Marala Barrage Division |  | Marala Police Station |  | Sub Inspector = 02 Nos. | 8 Nos. |  |  |  |
| 4- |  |  |  |  |  |  |  |  |  |  |  |
| Traffic police if required for smooth traffic flow at Barrage during flood. (add required detail) |  |  |  |  |  |  |  |  |  |  |  |
| 04 Nos. Traffic Police constables will be required during flood. |  |  |  |  |  |  |  |  |  |  |  |
| 5- |  |  |  |  |  |  |  |  |  |  |  |
| Any other suggestions. |  |  |  |  |  |  |  |  |  |  |  |
| NIL |  |  |  |  |  |  |  |  |  |  |  |

14.7 Detail of synthetic bags with capacity of 1000kg and 500kg

| S. No. | Name of Article | Quantity Available | Quantity Required | Deficient Quantity | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Synthetic Bags 1000 Kg Capacity | 3000 | 6000 | 3000 | Synthetic bags will be procured up to 30.06.2025 |
| 2 | Synthetic Bags 500 Kg Capacity | 3000 | 6000 | 3000 |  |

14.8 Detail of polythene sheets of black color to protect upstream slope against wave action and

to control seepage through embankments.

| S. No. | Name of Article | Quantity Available | Quantity Required | Deficient Quantity | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Polythene sheets of black color | 5000 | - | - | Synthetic bags will be procured up to 30.06.2025 |

CHAPTER-15

- BACK UP-DIVISIONS

Chaper-15	Back up Divisions (In case of breach)

In case of breach /serious situation, following Irrigation Divisions are at back up

            - Gujranwala Division UCC, Gujranwala.

            - Sheikhupura Division UCC, Sheikhupura.

Executive Engineer,	   	Superintending Engineer, 		Chief Engineer,

Marala Division UCC,	Upper Chenab Canal Circle 		Irrigation Lahore Zone,

Marala. 			Lahore.				Lahore.